| Bid Solicitation # | 26DPP01238 |
| --- | --- |
| T1708 New Hire, National Medical Support Notification, Employer Table Maintenance and Operation, Child Support Employer Portal |  |

|  | Date | Time |
| --- | --- | --- |
| Due Date For Electronic Questions Refer to Bid Solicitation Section 2.1 for more information. | 12/05/2025 | 2:00 PM |
| Optional Pre-Quote Submission Conference Refer to Bid Solicitation Section 2.5 for more information. | 11/21/2025 | 10:00 AM |
| Mandatory/Optional Site Visit Refer to Bid Solicitation Section 2.4 for more information. | Not Applicable |  |
| Quote Opening Date Refer to Bid Solicitation Section 3 for more information. | 01/21/2026 | 2:00 PM |

Dates are subject to change.  All times contained in the Bid Solicitation refer to Eastern Time.

All changes will be reflected in Bid Amendments to the Bid Solicitation posted on www.njstart.gov.

| SET-ASIDES |  |
| --- | --- |
| Small Business Set-Aside For Goods and Services: ☒ I ☒ II ☒ III For Construction: ☐ IV ☐ V ☐ VI | ☐ Not Applicable ☐ Entire Contract ☐ Partial Contract ☒ Subcontracting Only ☐ Preference |
| Disabled Veteran-Owned Business Set-Aside | ☒ Not Applicable ☐ Entire Contract ☐ Partial Contract ☐ Subcontracting Only ☐ Preference |

| Bid Solicitation Issued By: State of New Jersey Department of the Treasury Division of Purchase and Property Trenton, New Jersey 08625-0230 | On Behalf of: State of New Jersey Department of Human Services (DHS), Division of Family Development (DFD) |
| --- | --- |

Date:  11/3/2025

TABLE OF CONTENTS

1	INTRODUCTION AND SUMMARY OF THE BID SOLICITATION	1

1.1	PURPOSE, AND INTENT AND BACKGROUND	1

1.2	BACKGROUND	1

1.2.1	NJ CHILD SUPPORT PROGRAM ADMINISTRATIVE OVERVIEW	1

1.2.2	CURRENT OVERVIEW	3

1.3	CONTRACT AMOUNT	5

1.4	ORDER OF PRECEDENCE OF CONTRACTUAL TERMS	5

1.5	INTRASTATE COOPERATIVE PURCHASING	5

2	PRE-QUOTE SUBMISSION INFORMATION	6

2.1	ELECTRONIC QUESTION AND ANSWER PERIOD	6

2.2	EXCEPTIONS TO THE STATE OF NJ STANDARD TERMS AND CONDITIONS (SSTC)	6

2.3	BID AMENDMENTS	6

2.4	MANDATORY/OPTIONAL SITE VISIT	6

2.5	OPTIONAL PRE-QUOTE CONFERENCE	6

2.6	PRE-QUOTE DOCUMENT REVIEW	6

3	QUOTE SUBMISSION REQUIREMENTS	7

3.1	QUOTE SUBMISSION	7

3.2	BIDDER RESPONSIBILITY	7

3.3	ANNOUNCEMENT OF QUOTE INFORMATION	7

3.4	QUOTE ERRORS	7

3.5	QUOTE WITHDRAWAL PRIOR TO QUOTE OPENING	7

3.6	QUOTE WITHDRAWAL AFTER QUOTE OPENING, BUT PRIOR TO CONTRACT AWARD	7

3.7	JOINT VENTURE	8

3.8	SMALL BUSINESS SET-ASIDE CONTRACTS	8

3.9	DISABLED VETERANS’ BUSINESS SET-ASIDE CONTRACT	8

3.10	BID SECURITY	8

3.11	BIDDER ADDITIONAL TERMS SUBMITTED WITH THE QUOTE	8

3.12	QUOTE CONTENT	8

3.13	FORMS, REGISTRATIONS AND CERTIFICATIONS TO BE SUBMITTED WITH QUOTE	8

3.13.1	OFFER AND ACCEPTANCE PAGE	9

3.13.2	OWNERSHIP DISCLOSURE FORM	9

3.13.3	DISCLOSURE OF INVESTMENT ACTIVITIES IN IRAN FORM	9

3.13.4	DISCLOSURE OF INVESTIGATIONS AND OTHER ACTIONS INVOLVING BIDDER FORM	9

3.13.5	MACBRIDE PRINCIPLES FORM	9

3.13.6	SERVICE PERFORMANCE WITHIN THE UNITED STATES	10

3.13.7	CONFIDENTIALITY/COMMITMENT TO DEFEND	10

3.13.8	SUBCONTRACTOR UTILIZATION PLAN	10

3.13.9	RESERVED	11

3.13.10	AFFIRMATIVE ACTION	11

3.13.11	RESERVEd	11

3.13.12	STATE OF NEW JERSEY SECURITY DUE DILIGENCE THIRD-PARTY INFORMATION SECURITY QUESTIONNAIRE	11

3.13.13	BUSINESS REGISTRATION	12

3.13.14	Certification of Non-Involvement in Prohibited Activities in Russia or Belarus Pursuant to P.L.2022, c.3	12

3.14	TECHNICAL QUOTE	12

3.15	MANAGEMENT OVERVIEW	12

3.16	CONTRACT MANAGEMENT	12

3.17	CONTRACT SCHEDULE	12

3.18	MOBILIZATION PLAN	12

3.19	ADDITIONAL PLAN(S)	13

3.20	ORGANIZATIONAL EXPERIENCE	13

3.21	LOCATION	13

3.22	ORGANIZATION CHARTS	13

3.23	RESUMES	13

3.24	EXPERIENCE WITH CONTRACTS OF SIMILAR SIZE AND SCOPE	13

3.25	FINANCIAL CAPABILITY OF THE BIDDER	14

3.26	STATE-SUPPLIED PRICE SHEET INSTRUCTIONS	14

3.26.1	USE OF “NO CHARGE” ON THE STATE-SUPPLIED PRICE SHEET	15

3.27	ORAL PRESENTATIONS	15

4	SCOPE OF WORK	16

4.1	GENERAL	16

4.2	CHILD SUPPORT EMPLOYER SERVICES PORTAL (CSESP)	16

4.2.1	DESIGN AND DEVELOPMENT	16

4.2.2	REGISTRATION AND ACCOUNT CREATION	18

4.2.3	COMMUNICATION	18

4.2.4	CSESP IMPLEMENTATION	19

4.2.5	CSESP SYSTEM SUPPORT	19

4.2.6	FINAL CSESP SYSTEM ACCEPTANCE	19

4.3	STATE DIRECTORY OF NEW HIRE (SDNH)	20

4.3.1	REQUIRED ELEMENTS	20

4.3.2	OPTIONAL ELEMENTS	20

4.3.3	NEW HIRE PROCESSING	20

4.3.4	DATA TRANSMISSION	21

4.4	NATIONAL MEDICAL SUPPORT NOTIFICATION (NMSN)	21

4.4.1	NMSN PROCESSING	22

4.5	EMPLOYER MAINTENANCE	22

4.6	MOBILIZATION AND IMPLEMENTATION	22

4.7	PROJECT MANAGEMENT	22

4.8	COMMUNICATION PLAN	23

4.9	CONTRACTOR KEY PERSONNEL AND OPERATIONAL AND/OR MANAGEMENT STAFFING CHANGES	23

4.10	CONTRACTOR COOPERATION, ASSISTANCE, AND SPACE REQUIREMENTS	23

4.11	PRIMARY OPERATIONS FACILITY	23

4.12	SYSTEM CAPABILITIES	24

4.12.1	SYSTEM DESIGN AND CURRENT TECHNICAL ENVIRONMENT	24

4.12.2	HOSTING AND BACKUP SERVICES	24

4.12.3	EXTRANET PLAN	24

4.12.4	DISASTER RECOVERY, CONTINGENCY, AND BACKUP PLAN	25

4.12.5	RECORDS RETENTION PLAN	27

4.12.6	STATE SYSTEMS	27

4.12.7	FINAL SYSTEM ACCEPTANCE	27

4.13	OPERATIONAL STANDARDS	27

4.14	OPERATIONAL REPORTING	28

4.15	COMPLIANCE MONITORING	28

4.16	EMPLOYER OUTREACH PLAN	29

4.17	ELECTRONIC IMAGING SYSTEM	30

4.18	TRAINING	31

4.19	ANALYTIC AND REPORTING DASHBOARD	32

4.20	OPERATIONS TURNOVER PLAN	32

4.20.1	CONTRACTOR RESPONSIBILITIES	32

4.20.2	OCSS RESPONSIBILITIES	33

5	GENERAL CONTRACT TERMS	34

5.1	CONTRACT TERM AND EXTENSION OPTION	34

5.2	CONTRACT TRANSITION	34

5.3	PERFORMANCE SECURITY	34

5.4	OWNERSHIP OF MATERIAL	34

5.5	SUBSTITUTION OF STAFF	35

5.6	DELIVERY TIME AND COSTS	35

5.7	AUTHORIZED DEALER AND/OR DISTRIBUTORS	35

5.8	LIQUIDATED DAMAGES	35

5.9	RETAINAGE	36

5.10	ELECTRONIC PAYMENTS	36

5.11	PROCUREMENT EFFICIENCY PROGRAM	36

6	DATA SECURITY REQUIREMENTS – CONTRACTOR RESPONSIBILITY	37

6.1	SECURITY PLAN	37

6.2	INFORMATION SECURITY PROGRAM MANAGEMENT	37

6.3	COMPLIANCE	37

6.4	PERSONNEL SECURITY	37

6.5	SECURITY AWARENESS AND TRAINING	37

6.6	RISK MANAGEMENT	38

6.7	PRIVACY	38

6.8	ASSET MANAGEMENT	39

6.9	SECURITY CATEGORIZATION	39

6.10	MEDIA PROTECTION	39

6.11	CRYPTOGRAPHIC PROTECTIONS	39

6.12	ACCESS MANAGEMENT	40

6.13	IDENTITY AND AUTHENTICATION	40

6.14	REMOTE ACCESS	40

6.15	SECURITY ENGINEERING AND ARCHITECTURE	40

6.16	CONFIGURATION MANAGEMENT	40

6.17	ENDPOINT SECURITY	41

6.18	ICS/SCADA/OT SECURITY	41

6.19	INTERNET OF THINGS SECURITY	41

6.20	MOBILE DEVICE SECURITY	41

6.21	NETWORK SECURITY	42

6.22	CLOUD SECURITY	42

6.23	CHANGE MANAGEMENT	42

6.24	MAINTENANCE	42

6.25	THREAT MANAGEMENT	42

6.26	VULNERABILITY AND PATCH MANAGEMENT	42

6.27	CONTINUOUS MONITORING	43

6.28	SYSTEM DEVELOPMENT AND ACQUISITION	43

6.29	PROJECT AND RESOURCE MANAGEMENT	43

6.30	CAPACITY AND PERFORMANCE MANAGEMENT	43

6.31	THIRD PARTY MANAGEMENT	43

6.32	PHYSICAL AND ENVIRONMENTAL SECURITY	43

6.33	CONTINGENCY PLANNING	44

6.34	INCIDENT RESPONSE	44

6.35	TAX RETURN DATA SECURITY	44

7	MODIFICATIONS TO THE STATE OF NEW JERSEY STANDARD TERMS AND CONDITIONS	46

7.1	INDEMNIFICATION	46

7.2	INSURANCE	48

7.2.1	PROFESSIONAL LIABILITY INSURANCE	48

7.2.2	CYBER BREACH INSURANCE	48

7.2.3	LIMITATION OF LIABILITY OPTIONS	49

8	QUOTE EVALUATION AND AWARD	50

8.1	RIGHT TO WAIVE	50

8.2	DIRECTOR’S RIGHT TO ACCEPT OR REJECT A QUOTE	50

8.3	RECIPROCITY FOR JURISDICTIONAL BIDDER PREFERENCE	50

8.4	CLARIFICATION OF QUOTE	50

8.5	ORAL PRESENTATION	50

8.6	TIE QUOTES	50

8.7	STATE'S RIGHT TO INSPECT BIDDER’S FACILITIES	50

8.8	STATE'S RIGHT TO CHECK REFERENCES	50

8.9	EVALUATION CRITERIA	51

8.9.1	TECHNICAL EVALUATION CRITERIA	51

8.9.2	PRICE EVALUATION	51

8.10	QUOTE DISCREPANCIES	51

8.11	NEGOTIATION	51

8.12	BEST AND FINAL OFFER (BAFO)	51

8.13	“REQUEST FOR REVISION” WITHIN NJSTART	52

8.14	POOR PERFORMANCE	52

8.15	RECOMMENDATION FOR AWARD	52

8.16	CONTRACT AWARD	52

9	GLOSSARY	53

9.1	CROSSWALK	53

9.2	DEFINITIONS	53

9.3	CONTRACT-SPECIFIC DEFINITIONS	59

9.4	CONTRACT SPECIFIC ACRONYMS	61

ATTACHMENT 1 – State of New Jersey Standard Terms and Conditions (2/8/2024)

ATTACHMENT 2 – Standard Procurement Forms Packet

ATTACHMENT 3 – State-Supplied Price Sheet

ATTACHMENT 4 – State of New Jersey Third-Party Information Security Questionnaire

Exhibit 1 – File Transfer Guide

Exhibit 2 – Technical Environment

Exhibit 3 – LOAD_FULLNEWHIRE

Exhibit 4 – EXT_NEWMEMBER_STATEHIRE

Exhibit 5 – SP_EXT_MEMBER_STATEHIRE

Exhibit 6 – ENF_CSESP_INCOMING

Exhibit 7 – CSESP Monitoring and Escalation IWO & VOE

# INTRODUCTION AND SUMMARY OF THE BID SOLICITATION

This Bid Solicitation is issued by the Department of the Treasury, Division of Purchase and Property (Division), Procurement Bureau, on behalf of the Department of Human Services (DHS), Division of Family Development (DFD). Quotes submitted in response to this Bid Solicitation shall be through the State of New Jersey’s eProcurement system, NJSTART.  Bidders are advised to thoroughly read all sections of this Bid Solicitation and follow all instructions.

Bidders are strongly encouraged to visit the NJSTART Vendor Support Page, which contains Quick Reference Guides (QRGs), supporting videos, a glossary of NJSTART terms, and helpdesk contact information.  Bidders should utilize the QRGs before attempting to submit a Quote through NJSTART.   It is the Bidder’s responsibility to ensure that the Quote and attachments have been properly submitted.  Inquiries concerning the use of NJSTART may be directed to njstart@treas.nj.gov. The Division will not respond to substantive questions related to the Bid Solicitation or any other Contract via this email address.

## PURPOSE, AND INTENT AND BACKGROUND

The purpose of this Bid Solicitation is to solicit Quotes for a Contractor to develop, design, implement, maintain, and host a Web-based child support employer portal, the State Directory of New Hires, National Medical Support Notification Program (NMSN). The portal solution will be required to interface with the current state child support system, New Jersey Kids Deserve Support (NJKIDS). The Contractor shall also be tasked with supporting the maintenance and integrity of all employer data used by the New Jersey Child Support Program. The new proposed business model will support the following services:

- A web-based Child Support Employer Services Portal (CSESP);

- New Jersey State Director of New Hires (SHNH);

- Issuance of and response to Employement Verification (VOE);

- Issuance of and response to Income Withholding Order (IWO);

- Submission of termination of employment and rehire or return ot work notification;

- Issuance of and response to National Medical Support Notice (NMSN);

- Employer compliance with reporting newly hired/rehired employees, responding to NMSN notifications, responding to income withholding order and verification of employment;

- Submission of an inquiry prior to the disbursement of an employee bonus or lump sum payment; and

- Issuance of and response to an IWO to withhold a lump sum or bonus payment.

It is the intent of the State of New Jersey (State) to award a Contract to that responsible Bidder whose Quote, conforming to this Bid Solicitation is most advantageous to the State, price and other factors considered.  The State may award any or all price lines.  The State, however, reserves the right to separately procure individual requirements that are the subject of the Contract during the Contract term, when deemed by the Director of the Division (Director) to be in the State’s best interest.

This procurement is a Small Business Subcontracting set-aside with a single award. Please see Bid Solicitation Section 3.13.8.1 for more information.

The State of New Jersey Standard Terms and Conditions (SSTCs) included with this Bid Solicitation will apply to all Contracts made with the State.  These terms are in addition to the terms and conditions set forth in this Bid Solicitation and should be read in conjunction with them unless the Bid Solicitation specifically indicates otherwise.

## BACKGROUND

This is a reprocurement of the services under T1708 Child Support Employer Services State Directory of New Hires and National Medical Support Notice Processing Portals.  Bidders interested in reviewing the expiring Contract’s specifications and pricing information may do so by following the instructions below.  Bidders should not rely upon or use data or information from the expiring Contract when preparing a response to this Bid Solicitation as this Bid Solicitation addresses the State’s current requirements.

- Go to: www.njstart.gov

- In the search bar, select “Contracts” from the drop down menu

- Enter “T1708” and click “”

- The expiring Contract list will appear under “Results”

### NJ CHILD SUPPORT PROGRAM ADMINISTRATIVE OVERVIEW

Structurally, the Child Support Program is supervised by the State and administered by both the State and the counties. The Office of Child Support Services (OCSS) is in the Executive Branch and serves as the Title IV-D Agency. It is responsible to the federal government for the overall administration and regulatory oversight, performance management and reporting, system management, and program compliance of the Child Support Program. This program is multi-systemic because it is county administered through both the local County Welfare Agencies and local court systems through its respective Judiciary Family, Probation, and Finance Divisions. There are 21 counties and 15 court vicinages in New Jersey.

#### STATE-SUPERVISED

The OCSS, consistent with federal requirements found in 45 C.F.R. § Parts 302 through 308 and 42 U.S.C. § 671(a)(17) centrally manages multiple Child Support operational services. These services include, but are not limited to, the certified statewide automated Child Support case management system, paternity acknowledgment and genetic testing, location of noncustodial parents, administrative enforcement, collection and disbursements, and customer services. In addition, the OCSS has a Cooperative Agreement with the New Jersey Judiciary that is executed through the Administrative Office of the Courts (AOC). The AOC is the central office responsible for coordination and oversight of Judiciary activities at the local level, including the location of Non-Custodial Parents, the establishment and enforcement of child, spousal support, and health care coverage orders.

#### COUNTY ADMINISTERED

Locally, both the County Welfare Agencies (CWAs) and local court systems, through their respective Family, Probation, and Finance Divisions, deliver program services. All entities work together to secure financial support and health care provisions for children and families. CWAs are responsible for assisting all eligible applicants in the location of parents and in the establishment of paternity for customers receiving Temporary Aid to Need Families (TANF), Medicaid, and Title IV-E foster care benefits. CWAs are also responsible for obtaining court orders. The local Judiciary Family Divisions are responsible for processing Title IV-D Applications for non-dissolution and matrimonial cases, establishing child and medical support, scheduling court hearings, and providing notice of all hearings. The Judiciary Finance Divisions are responsible for account adjustments, receipts received by the counties, and account audits. Judiciary Probation Divisions are responsible for local enforcement of Child Support orders. These three (3) judicial divisions have offices located within each county.

### CURRENT OVERVIEW

Currently, both New Hire and NMSN programs process information provided by employers, payroll processors, and Health Plan Administrators (HPA) on behalf of multiple employers, concerning any newly hired/rehired employees, employee(s) that have returned to work and healthcare coverage options are available.

New Hire information can be submitted electronically via the Child Support Employer Services Portal (CSEP). The information received is reviewed for accuracy, processed, and prepared for transmission to NJKiDS. All New Hire information is processed and submitted to both NJKiDS and the National Directory of New Hire Program, and other Federal/State programs as authorized via file transfer with the exception of those records that cannot be processed due to missing or invalid information.

NMSN information is currently generated via NJKiDS and mailed to the identified employer. Employers can respond to the NMSN via mail or the current Employer portal solution. The information received from the employer is reviewed.

Proactive targeted outreach and compliance activities are used to establish and enhance partnerships with employers, payroll processors, and HPA. In building strong relationships within these communities, the New Hire Directory and NMSN programs have achieved continued success in both the quality and number of New Hire records and NMSN responses received and processed.

By combining all employer services into one inclusive contract the State utilizes NJKiDS advanced technology to maximize automated processing of employer services including New Hire and NMSN data while reducing processing timeframes, increasing quality control, reducing data entry, and improving employer compliance.

Both the New Hire Directory and NMSN programs are operating under all-inclusive fixed price contracts responsible for the following activities:

- Daily processing of all New Hire and NMSN records received electronically, hardcopy and via website submission;

- Outreach and compliance activities to ensure accurate and timely reporting by employers and HPAs;

- Maintain an Operation center for the processing of New Hire and NMSN information, provide customer service to employers,  HPAs;

- Monitoring compliance of employers and HPAs ensuring accurate and timely reporting;

- Conduct outreach to employers and HPAs that do provide accurate information or adhere to the reporting requirement;

- Complete daily and weekly file transfer of New Hire and NMSN data to NJKiDS via established interface;

- Complete daily file transfer of New Hire date to the National Director of New Hire (NDNH), New Jersey Department of Workforce Development (NJDOL); and

- Complete daily file transfer of full match and partial match results to the Family Management Information System(FAMIS).

#### STATE DIRECTORY OF NEW HIRES

The Federal Personal Responsibility and Work Opportunity Reconciliation Act of 1996 (PRWORA) 42 U.S.C. § 653A (b) (1) (A), as well as New Jersey State Law N.J.S.A. § 2A:17-56.61 requires all employers and labor organizations to report the hiring of, or contracting with, any person who works in the State. This includes anyone who has returned to work after being laid off, furloughed, separated, granted leave without pay, or terminated from employment. Employers are required to submit the required information within 20 days of hire, re-hire or return to work of the employee. Failure to report an employee could result in a fine up to $25 per violation.

Likewise, federal and State regulations also include the requirement that multi-state employers either: 1) Furnish the New Hire report to the SDNH of the state in which the newly hired employee works; or 2) Designate one state in which any of its employees work and transmit ALL New Hire reports to the State Directory of New Hires for that state.

The SDNH transmits one (1) daily file to NJKiDS containing those records that match the information currently contained in NJKiDS. File transfer activities include the receipt of a daily update file of new cases added to NJKiDS as well as a weekly refresh file of all the open cases.

Additionally, the SDNH transmits a daily file to the Federal Office of Child Support Enforcement National Directory of New Hire as required by law.

The SDNH provides essential information via file transfer to the New Jersey Department of Labor and Workforce Development.

The reporting of New Hire information can be accomplished via electronic or manual submission of information. In 2024 the SDNH processed approximately 34,000 manually submitted records and 1.7 million electronic records.

#### NATIONAL MEDICAL SUPPORT NOTICE

Federal regulations 45 C.F.R. § 303.32 require that the Title IV-D agency (DHS/OCSS in New Jersey) enforce the health care coverage provision in a child support order through the use of the NMSN. Such coverage should be provided even if the child was born out of wedlock, not claimed as a dependent for tax purposes, or did not reside with the parent or in the insurer’s service area.

The NMSN notice is issued to employers notifying them that one of their employees has been ordered by the court to provide medical coverage for the employees’ dependent(s). Currently, NJKiDS identifies cases and corresponding employers eligible to receive a NMSN. Part A and Part B of the NMSN notification is sent to the employer for completion and response. If the employer does not respond within 45 calendar days, non-compliance activities begin to contact the employer. If the employer is deemed to be unresponsive or uncooperative the State Contract Manager (SCM) is notified. Once Part A and/or Part B of the NMSN document is returned to the NMSN program, this information is recorded in NJKIDS.

In State Fiscal Year 2024 approximately 4200 NMSN’s Part A and Part B were issued each month.

#### VERIFICATION OF EMPLOYMENT

In State Fiscal Year 2024 on average 20,000 income withholding notices and 4,900 verification of employment notices were issued monthly to employers throughout the United States via NJKiDS to verify specific employee and employer data. This information includes but is not limited to:

        - Employer contact information;

        - Employer address;

        - Employer Federal Employer Identification Number (FEIN);

        - Employee hire and/or termination date;

        - Employee salary;

        - Employee schedule pay periods;

        - Employer medical insurance availability; and

        - Employee mailing address.

The information collected is then reviewed by State and county child support staff for manual update into NJKiDS.

The State also requests, upon termination of employment, that the employer complete the appropriate section of the income withholding notice and return it to the appropriate child support office address.

#### EMPLOYER SERVICES PROCESSING PORTAL

The New Jersey Child Support Employer Services Portal (NJCSESP) currently allow employers to register and submit New Hire information to the State Directory of New Hire (SDNH) and respond to the National Medical Support Notification (NMSN). Employers must register on the portal and provide all required demographic information to proceed. Once an employer is registered, they can utilize the portal.

Currently SDNH submissions can be completed via the NJCSESP by uploading a file or completion of an online form. Information can also be faxed, mailed, or provided by phone. NMSN submissions can be responded to via the NJCSESP by completing an online form, by fax, or returning the NMSN form by mail.

The NJCSESP also provides answers to Frequently Asked Questions (FAQ’s), instruction on how to comply with the SDNH and NMSN programs, as well as completing forms. Employers can also utilize the online calculator that will provide approximate withholding amounts in accordance with Consumer Credit Protection Act (CCPA) limitations. A dedicated information page also provides links and contact information for employers to contact other New Jersey and Federal employer resources.

## CONTRACT AMOUNT

The estimated amount of the Contract, if stated, shall not be construed as either the maximum or minimum amount which the State shall be obliged to order.

## ORDER OF PRECEDENCE OF CONTRACTUAL TERMS

The Contract awarded, and the entire agreement between the parties, as a result of this Bid Solicitation shall consist of:  (1) the final Bid Solicitation, (2) the State of New Jersey Standard Terms and Conditions, (3) the Quote, and if applicable (4) any Bidder responses to clarifications; (5) a Bidder’s Best and Final Offer, (6) other negotiated document, and/or (7) third party document.  In the event of a conflict in the terms and conditions among the documents comprising this Contract, the order of precedence, for purposes of interpretation thereof, shall be as listed from highest ranking to lowest ranking as noted above.

Any other terms or conditions, not included with the Bidder’s Quote and accepted by the State, shall not be incorporated into the Contract awarded.  Any references to external documentation, including those documents referenced by a URL, including without limitation, technical reference manuals, technical support policies, copyright notices, additional license terms, etc., are subject to the terms and conditions of the Bid Solicitation and the State of New Jersey Standard Terms and Conditions.  In the event of any conflict between the terms of a document incorporated by reference, the terms and conditions of the Bid Solicitation and the State of New Jersey Standard Terms and Conditions shall prevail.

## INTRASTATE COOPERATIVE PURCHASING

Not applicable to this procurement.

# PRE-QUOTE SUBMISSION INFORMATION

The Bidder assumes sole responsibility for the complete effort required in submitting a Quote and for reviewing the Quote submission requirements and the Scope of Work requirements.

## ELECTRONIC QUESTION AND ANSWER PERIOD

The Division will electronically accept questions and inquiries from all potential Bidders via the “Q&A” Tab of the Bid Solicitation in NJSTART.  Questions should be directly tied to a Bid Solicitation Section, the State-Supplied Price Sheet, Form or Attachment; and should reference the specific Bid Solicitation Section or document to which it relates.

The cut-off date for electronic questions and inquiries relating to this Bid Solicitation is indicated on the Bid Solicitation cover page.  In the event that questions are posed by Bidders, answers to such questions will be issued by Bid Amendment.

A Bidder shall not contact the Using Agency and/or the Procurement Specialist directly, in person, by telephone or by e-mail, concerning this Bid Solicitation, prior to Contract award.

## EXCEPTIONS TO THE STATE OF NJ STANDARD TERMS AND CONDITIONS (SSTC)

Questions regarding the State of New Jersey Standard Terms and Conditions and exceptions to mandatory requirements MUST be posed during the Electronic Question and Answer period and shall contain the Bidder’s suggested changes and the reason(s) for the suggested change(s).

## BID AMENDMENTS

In the event that it becomes necessary to clarify or revise this Bid Solicitation, such clarification or revision will be by Bid Amendment.  Any Bid Amendment will become part of this Bid Solicitation and part of any Contract awarded. Bid Amendments will be posted as a file attachment on the “Summary” page of the Bid Solicitation in NJSTART after the cut-off date.

There are no designated dates for release of Bid Amendments.  Those Bidders who are on the bid holder list either through commodity code registration in NJSTART or by acknowledging the bid in NJSTART should receive notification of any Bid Amendment(s). If a Bidder is not on the bid holder list, Bid Amendments are still viewable on the “Summary” page of the Bid Solicitation in NJSTART.

It is the sole responsibility of the Bidder to be knowledgeable of all Bid Amendments related to this procurement. An interested Bidder should check the NJSTART “Open Bids” Tab on a daily basis to ensure review of the most updated information.

## MANDATORY/OPTIONAL SITE VISIT

Not applicable to this procurement.

## OPTIONAL PRE-QUOTE CONFERENCE

The date and time of the Optional Pre-Quote Conference is indicated on the Bid Solicitation cover sheet.  Attendees may attend the Optional Pre-Quote Conference with the following video conference and/or call-in details:

Microsoft Teams Need help?

Join the meeting now

Meeting ID: 248 094 193 559 8

Passcode: oa2ZH3kQ Dial in by phone

+1 856-338-7074,,102757826# United States, Camden

Find a local number

Phone conference ID: 102 757 826#

The Optional Pre-Quote Conference may be recorded.

The purpose of the Optional Pre-Quote Conference is to address procedural questions regarding the Bid Solicitation and Bidder Quote Submission Requirements only.  No substantive questions regarding the Bid Solicitation Scope of Work will be accepted or answered during the pre-Quote conference.  All questions are to be submitted during the Electronic Question and Answer Period.

## PRE-QUOTE DOCUMENT REVIEW

Not applicable to this procurement.

# QUOTE SUBMISSION REQUIREMENTS

## QUOTE SUBMISSION

In order to be considered for award, the Quote must be received electronically by the Division’s Proposal Review Unit, through NJSTART, by the required date and time.

The date and time of the Quote opening are indicated on the Bid Solicitation cover sheet and on the “Summary” Tab of the Bid Solicitation webpage within NJSTART.  If the Quote opening deadline has been revised, the new Quote opening deadline will be shown on the posted Bid Amendment and on the “Summary” Tab of the Bid Solicitation webpage within NJSTART.  Quotes not received prior to the Quote opening deadline shall be rejected.

Quotes will be publicly opened and announced by telephone conference on the date and time of the quote opening.

(Dial-in phone number: 888-204-5984 / Access code: 2602305)

When submitting a Quote through NJSTART, do not use any symbols (i.e., #, @, $, &, *) in the filename as this may prevent the Quote from being properly uploaded.  Uploaded files must be compatible with Microsoft Office and/or Adobe software applications. DO NOT UPLOAD files with extensions such as .zip, .numbers, or .pages.

When uploading the documents to NJSTART, the Bidder should select the “Confidential” option in NJSTART for attachments on the “Attachments” Tab to request that the documents not be displayed publicly through NJSTART. Marking an attachment as "Confidential" in NJSTART shall not constitute the Bidder's designation of the attachment as exempt from public disclosure under the New Jersey Open Public Records Act (OPRA), N.J.S.A. 47:1A-1 et seq., or the common law right to know.

## BIDDER RESPONSIBILITY

The Bidder assumes sole responsibility for the complete effort required in submitting a Quote in response to this Bid Solicitation.  No special consideration will be given after Quotes are opened because of a Bidder’s failure to be knowledgeable as to all of the requirements of this Bid Solicitation.  The State assumes no responsibility and bears no liability for costs incurred by a Bidder in the preparation and submittal of a Quote in response to this Bid Solicitation or any pre-contract award costs incurred.

## ANNOUNCEMENT OF QUOTE INFORMATION

On the date and time Quotes are due under the Bid Solicitation, all information concerning the Quotes submitted may be publicly announced and shall be available for inspection and copying except otherwise noted:

- Information appropriately designated as proprietary and/or confidential in a Bidder’s Quote shall not be available for inspection and copying; and

- Where negotiation is contemplated, only the names and addresses of the Bidders submitting Quotes will be announced, and the contents of the Quotes shall not be available for inspection and copying until the Notice of Intent to Award is issued by the Director.

## QUOTE ERRORS

In accordance with N.J.A.C. 17:12-2.11 “Proposal errors,” a Bidder may withdraw its Quote as described below.

## QUOTE WITHDRAWAL PRIOR TO QUOTE OPENING

A Bidder may withdraw its Quote submission in NJSTART prior to the Quote opening; however, Bidders should note that while withdrawn NJSTART Quotes remain viewable by the Bidder on its Vendor Profile Homepage, they are removed from the Division’s view and cannot be considered for Contract award. The Bidder may submit a revised Quote as long as the Quote is received prior to the announced date and time for Quote submission. Bidders may refer to the QRG “Submit a Quote” for additional instructions.

## QUOTE WITHDRAWAL AFTER QUOTE OPENING, BUT PRIOR TO CONTRACT AWARD

If, after the Quote opening, but before Contract award, a Bidder discovers an error in its Quote, the Bidder may make a written request to the Procurement Bureau to withdraw its Quote from consideration for award.  If the Bidder’s request to withdraw is made in good faith, and the State will not be significantly prejudiced by granting the withdrawal of the Quote beyond the loss of the benefit of the bargain to the State of the withdrawing Bidder’s offer, the request shall be granted.  Evidence of the Bidder’s good faith in making this request can be demonstrated by one (1) or more of the following factors: A mistake is so significant that to enforce the Contract resulting from the Quote would be unconscionable; that the mistake relates to a material feature or term of the Contract; and that the mistake occurred notwithstanding the Bidder’s exercise of reasonable care.  After Quote opening, while pursuant to the provisions of this section a Bidder may request to withdraw its Quote and the Director may in his/her discretion allow said Bidder to withdraw it, the Division also may take notice of repeated or unusual requests to withdraw by a Bidder and take those prior requests to withdraw into consideration when evaluating the Bidder’s future Quotes.

The Quote withdrawal request must include the Bid Solicitation Number, Bid Solicitation Title, and the Quote submission date and should be sent to Procurement.Bureau@treas.nj.gov.

If, during a Quote evaluation process, an obvious pricing error made by a potential Contract awardee is found, the Director or his/her designee shall issue written notice to the Bidder.  The Bidder will have up to five (5) Business Days after receipt of the notice to confirm its pricing.  If the Bidder fails to respond, its Quote shall be considered withdrawn, and no further consideration shall be given to it.

## JOINT VENTURE

If a Joint Venture is submitting a Quote, the agreement between the parties relating to such Joint Venture should be submitted with the Joint Venture’s Quote.  Authorized signatories from each party comprising the Joint Venture must sign the Offer and Acceptance Page.  Each party to the Joint Venture must individually complete and comply with all the forms and certification requirements in Bid Solicitation Section 3 – Quote Submission Requirements.

## SMALL BUSINESS SET-ASIDE CONTRACTS

Not applicable to this procurement.

## DISABLED VETERANS’ BUSINESS SET-ASIDE CONTRACT

Not applicable to this procurement.

## BID SECURITY

Not applicable to this procurement.

## BIDDER ADDITIONAL TERMS SUBMITTED WITH THE QUOTE

A Bidder may submit additional terms as part of its Quote.  Additional terms are Bidder-proposed terms or conditions that do not conflict with the scope of work required in this Bid Solicitation, the terms and conditions of this Bid Solicitation, or the State of New Jersey Standard Terms and Conditions.  Bidder proposed terms or conditions that conflict with those contained in the State of New Jersey Standard Terms and Conditions will render a Quote non-responsive.  It is incumbent upon the Bidder to identify and remove its conflicting proposed terms and conditions prior to Quote submission.

Quotes including Bidder proposed additional terms may be accepted, rejected, or negotiated, in whole or in part, at the State’s sole discretion.

If Bidder intends to propose terms and conditions that conflict with the State of New Jersey Standard Terms and Conditions, those Bidder proposed terms and conditions shall only be considered if submitted and agreed to pursuant to the electronic question and answer procedure.  Bidders shall not submit exceptions or modifications as part of the Quote or on the “Terms and Conditions” Tab through NJSTART.

## QUOTE CONTENT

The Quote should be submitted with the attachments organized in the following manner:

- Forms

- Technical Quote

- State-Supplied Price Sheet

- State of New Jersey Security Due Diligence Third Party Information Security Questionnaire

A Bidder should not password protect any submitted documents. Use of URLs in a Quote should be kept to a minimum and shall not be used to satisfy any material term of a Bid Solicitation. If a preprinted or other document included as part of the Quote contains a URL, a printed copy of the information should be provided and will be considered as part of the Quote.

## FORMS, REGISTRATIONS AND CERTIFICATIONS TO BE SUBMITTED WITH QUOTE

A Bidder is required to complete and submit the following forms.  As an alternative to uploading certain forms with the submitted Quote, a Bidder may complete several certifications electronically in NJSTART on the “Terms and Categories” Tab within the Vendor Profile.  Those forms that may be completed on the NJSTART “Terms and Categories” Tab are noted below. Additionally, a Bidder may attach completed forms to the Vendor Profile.  Refer to QRGs “Vendor Forms” and “Attaching Files” for additional instructions.  VENDOR QUICK REFERENCE GUIDES

### OFFER AND ACCEPTANCE PAGE

The Bidder should complete and submit the Offer and Acceptance Page with the Quote.  The Offer and Acceptance Page must be signed by an authorized representative of the Bidder.  If a Bidder does not submit the form with the Quote, the Bidder must comply within seven (7) Business Days of the State’s request or the State may deem the Quote non-responsive.

### OWNERSHIP DISCLOSURE FORM

Pursuant to N.J.S.A. 52:25-24.2, in the event the Bidder is a corporation, partnership or limited liability company, the Bidder must disclose all 10% or greater owners by (a) completing and submitting the Ownership Disclosure Form with the Quote; (b) if the Bidder has submitted a signed and accurate Ownership Disclosure Form dated and received no more than six (6) months prior to the Quote submission deadline for this procurement, the Division may rely upon that form; however, if there has been a change in ownership within the last six (6) months, a new Ownership Disclosure Form must be completed, signed and submitted with the Quote; or, (c) a Bidder with any direct or indirect parent entity which is publicly traded may submit the name and address of each publicly traded entity and the name and address of each person that holds a 10 percent or greater beneficial interest in the publicly traded entity as of the last annual filing with the federal Securities and Exchange Commission or the foreign equivalent, and, if there is any person that holds a 10 percent or greater beneficial interest, also shall submit links to the websites containing the last annual filings with the federal Securities and Exchange Commission or the foreign equivalent and the relevant page numbers of the filings that contain the information on each person that holds a 10 percent or greater beneficial interest. N.J.S.A. 52:25-24.2.

NOTE: In lieu of completing and submitting the paper-based form, the Bidder has the option to complete this form online in NJSTART on the “Terms and Categories” Tab.

A Bidder’s failure to submit the information required by N.J.S.A. 52:25-24.2 will result in the rejection of the Quote as non-responsive and preclude the award of a Contract to said Bidder.

### DISCLOSURE OF INVESTMENT ACTIVITIES IN IRAN FORM

The Bidder should  submit Disclosure of Investment Activities in Iran form to certify that, pursuant to N.J.S.A. 52:32-58, neither the Bidder, nor one (1) of its parents, subsidiaries, and/or affiliates (as defined in N.J.S.A. 52:32-56(e)(3)), is listed on the Department of the Treasury’s List of Persons or Entities Engaging in Prohibited Investment Activities in Iran and that neither the Bidder, nor one (1) of its parents, subsidiaries, and/or affiliates, is involved in any of the investment activities set forth in N.J.S.A. 52:32-56(f).  If the Bidder is unable to so certify, the Bidder shall provide a detailed and precise description of such activities as directed on the form.  If a Bidder does not submit the form with the Quote, the Bidder must comply within seven (7) Business Days of the State’s request or the State may deem the Quote non-responsive.

NOTE: In lieu of completing and submitting the paper-based form, the Bidder has the option to complete this certification online in NJSTART on the “Terms and Categories” Tab.

### DISCLOSURE OF INVESTIGATIONS AND OTHER ACTIONS INVOLVING BIDDER FORM

The Bidder should submit the Disclosure of Investigations and Other Actions Involving Bidder Form,  with its Quote, to provide a detailed description of any investigation, litigation, including administrative complaints or other administrative proceedings, involving any public sector clients during the past five (5) years, including the nature and status of the investigation, and, for any litigation, the caption of the action, a brief description of the action, the date of inception, current status, and, if applicable, disposition.  If a Bidder does not submit the form with the Quote, the Bidder must comply within seven (7) Business Days of the State’s request or the State may deem the Quote non-responsive.

NOTE: In lieu of completing and submitting the paper-based form, the Bidder has the option to complete this certification online in NJSTART on the “Terms and Categories” Tab.

### MACBRIDE PRINCIPLES FORM

The Bidder should submit the MacBride Principles Form.  Pursuant to N.J.S.A. 52:34-12.2, a Bidder is required to certify  that it either has no ongoing business activities in Northern Ireland and does not maintain a physical presence therein or that it will take lawful steps in good faith to conduct any business operations it has in Northern Ireland in accordance with the MacBride principles of nondiscrimination in employment as set forth in N.J.S.A. 52:18A-89.5 and in conformance with the United Kingdom’s Fair Employment (Northern Ireland) Act of 1989, and permit independent monitoring of their compliance with those principles.  If a Bidder does not submit the form with the Quote, the Bidder must comply within seven (7) Business Days of the State’s request or the State may deem the Quote non-responsive.

NOTE: In lieu of completing and submitting the paper-based form, the Bidder has the option to complete this certification online in NJSTART on the “Terms and Categories” Tab.

### SERVICE PERFORMANCE WITHIN THE UNITED STATES

The Bidder should submit a completed Source Disclosure Form. Pursuant to N.J.S.A. 52:34-13.2, all Contracts primarily for services shall be performed within the United States. If a Bidder does not submit the form with the Quote, the Bidder must comply within seven (7) Business Days of the State’s request or the State may deem the Quote non-responsive.

### CONFIDENTIALITY/COMMITMENT TO DEFEND

Pursuant to the New Jersey Open Public Records Act (OPRA), N.J.S.A. 47:1A-1 et seq., or the common law right to know, Quotes can be released to the public in accordance with N.J.A.C. 17:12-1.2(b) and (c).

The Bidder should submit a completed and signed Confidentiality/Commitment to Defend Form with the Quote.  In the event that the Bidder does not submit the Confidentiality form with the Quote, the State reserves the right to request that the Bidder submit the form after Quote submission.

After the opening of sealed Quotes, all information submitted by a Bidder in response to a Bid Solicitation is considered public information notwithstanding any disclaimers to the contrary submitted by a Bidder.  Proprietary, financial, security and confidential information may be exempt from public disclosure by OPRA and/or the common law when the Bidder has a good faith, legal/factual basis for such assertion.

When the Bid Solicitation contains a negotiation component, the Quote will not be subject to public disclosure until a notice of intent to award a Contract is announced.

As part of its Quote, a Bidder may request that portions of the Quote be exempt from public disclosure under OPRA and/or the common law. The Bidder must provide a detailed statement clearly identifying those sections of the Quote that it claims are exempt from production, and the legal and factual basis that supports said exemption(s) as a matter of law.  The State will not honor any attempts by a Bidder to designate its State-Supplied Price Sheet, Price List/Catalog, and/or the entire Quote as proprietary and/or confidential, and/or to claim copyright protection for its entire Quote.  If the State does not agree with a Bidder’s designation of proprietary and/or confidential information, the State will use commercially reasonable efforts to advise the Bidder. Copyright law does not prohibit access to a record which is otherwise available under OPRA.

The State reserves the right to make the determination as to what to disclose in response to an OPRA request.  Any information that the State determines to be exempt from disclosure under OPRA will be redacted.

In the event of any challenge to the Bidder’s assertion of confidentiality that is contrary to the State’s determination of confidentiality, the Bidder shall be solely responsible for defending its designation, but in doing so, all costs and expenses associated therewith shall be the responsibility of the Bidder. The State assumes no such responsibility or liability.

In order not to delay consideration of the Quote or the State’s response to a request for documents, the State requires that Bidder respond to any request regarding confidentiality markings within the timeframe designated in the State’s correspondence regarding confidentiality.  If no response is received by the designated date and time, the State will be permitted to release a copy of the Quote with the State making the determination regarding what may be proprietary or confidential.

### SUBCONTRACTOR UTILIZATION PLAN

Bidders intending to use Subcontractor(s) shall list all Subcontractors on the Subcontractor Utilization Plan form or may list the Subcontractor(s) on the “Subcontractor” Tab in NJSTART.

For a Quote that does NOT include the use of any Subcontractors, the Bidder is automatically certifying that, if selected for an award, the Bidder will be performing all work required by the Contract.

If it becomes necessary for the Contractor to substitute a Subcontractor, add a Subcontractor, or substitute its own staff for a Subcontractor, the Contractor will identify the proposed new Subcontractor or staff member(s) and the work to be performed.  The Contractor shall forward a written request to substitute or add a Subcontractor or to substitute its own staff for a Subcontractor to the State Contract Manager for consideration.    The Contractor must provide a completed Subcontractor Utilization Plan, a detailed justification documenting the necessity for the substitution or addition, and resumes of its proposed replacement staff or of the proposed Subcontractor’s management, supervisory, and other key personnel that demonstrate knowledge, ability and experience relevant to that part of the work which the Subcontractor is to undertake. The qualifications and experience of the replacement(s) must equal or exceed those of similar personnel proposed by the Contractor in its Quote.  The State Contract Manager will forward the request to the Director for approval.

NOTE: No substituted or additional Subcontractors are authorized to begin work until the Contractor has received written approval from the Director.

#### SMALL BUSINESS SUBCONTRACTING SET-ASIDE CONTRACT

This is a Contract with set-aside subcontracting for New Jersey Small Business Enterprises.

If the Bidder intends to subcontract, it must submit a Subcontractor Utilization Plan and shall take the following actions to make a good faith effort to solicit and hire eligible New Jersey Small Business Enterprises:

- The Bidder shall attempt to locate qualified potential New Jersey Small Business Enterprise Subcontractors;

- The Bidder shall request a listing of New Jersey Small Business Enterprises from the Division of Revenue and Enterprise Services, Small Business Registration and M/WBE Certification Services Unit through SAVI (NJSAVI Dataset Story | NJOIT Open Data Center) if none are known to the Bidder;

- The Bidder shall keep a record of its efforts, including the names of businesses contacted and the means and results of such contacts;

- The Bidder shall provide all potential Subcontractors with detailed information regarding the specifications; and

- The Bidder shall attempt, wherever possible, to negotiate prices with potential Subcontractors submitting higher than acceptable price quotes.

A Bidder’s failure to satisfy New Jersey Small Business Enterprise set-aside subcontracting or to provide sufficient documentation of its good faith efforts within seven (7) Business Days of a request may preclude award of a Contract to the Bidder.

Each Bidder awarded a Contract which contains the set-aside subcontracting requirement shall fully cooperate in any studies or surveys which may be conducted by the State to determine the extent of the Bidder’s compliance with N.J.A.C. 17:13-1.1 et seq., and this Bid Solicitation.

### RESERVED

### AFFIRMATIVE ACTION

The intended Contractor and its named Subcontractor(s) must submit a copy of a New Jersey Certificate of Employee Information Report, or a copy of Federal Letter of Approval verifying it is operating under a federally approved or sanctioned Affirmative Action program.  If the Contractor and/or its named Subcontractor(s) are not in possession of either a New Jersey Certificate of Employee Information Report or a Federal Letter of Approval, it/they must complete and submit the Affirmative Action Employee Information Report (AA-302).  Information, instruction and the application are available at https://www.state.nj.us/treasury/contract_compliance/index.shtml.

### RESERVEd

### STATE OF NEW JERSEY SECURITY DUE DILIGENCE THIRD-PARTY INFORMATION SECURITY QUESTIONNAIRE

The Bidder should complete and submit the State of New Jersey Security Due Diligence Third-Party Information Security Questionnaire (Questionnaire) with its Quote. If a Bidder does not submit the completed Questionnaire with the Quote, the Bidder must comply within seven (7) Business Days of the State’s request or the State may deem the Quote non-responsive.

This Questionnaire is designed to provide the State with an overview of the Bidder’s security and privacy controls to ensure that the Bidder will (1) meet the State of New Jersey’s objectives as outlined and documented in the Statewide Information Security Manual; and (2) comply with the State’s security requirements as outlined in Section 6 – Data Security Requirements – Contractor Responsibility.  The State reserves the right to remove a Bidder from consideration of Contract award if the State determines that the Bidder’s Questionnaire failed to sufficiently convey that the Bidder’s security and privacy controls meet the State’s requirements.

The State has executed a Confidentiality/Non-Disclosure Agreement which is attached to the Questionnaire.  The Bidder should countersign the Confidentiality/Non-Disclosure Agreement and include it with its submitted Questionnaire. If a Bidder does not submit the signed Confidentiality/Non-Disclosure Agreement with the Questionnaire, the Bidder must comply within seven (7) Business Days of the State’s request or the State may deem the Quote non-responsive.  No amendments to Confidentiality/Non-Disclosure Agreement are permitted.

To the extent permissible under OPRA, the New Jersey common law right to know, and any other lawful document request or subpoena, the completed Questionnaire and supplemental documentation provided by the Bidder will be kept confidential and not shared with the public or other Bidders.

### BUSINESS REGISTRATION

In accordance with N.J.S.A. 52:32-44(b), a Bidder and its named Subcontractors must have a valid Business Registration Certificate (“BRC”) issued by the Department of the Treasury, Division of Revenue and Enterprise Services prior to the award of a Contract.  A Bidder should verify its Business Registration Certification Active status on the “Maintain Terms and Categories” Tab within its profile in NJSTART. In the event of an issue with a Bidder’s Business Registration Certification Active status, NJSTART provides a link to take corrective action.

### 3.13.14	Certification of Non-Involvement in Prohibited Activities in Russia or Belarus Pursuant to P.L.2022, c.3

The Bidder should submit the Certification of Non-Involvement in Prohibited Activities in Russia or Belarus Form.  Pursuant to P.L.2022, c.3, a person or entity seeking to enter into or renew a contract for the provision of goods or services shall certify that it is not Engaging in Prohibited Activities in Russia or Belarus as defined by P.L.2002, c.3, sec. 1(e).  If a Bidder does not submit the form with the Quote, the Bidder must comply within seven (7) Business Days of the State’s request or the State may deem the Quote non-responsive.

## TECHNICAL QUOTE

The Bidder shall describe its approach and plans for accomplishing the work outlined in the Scope of Work.  The Bidder must set forth its understanding of the requirements of this Bid Solicitation and its approach to successfully complete the Contract. The Bidder should include the level of detail it determines necessary to assist the Evaluation Committee in its review of the Bidder’s Quote.

## MANAGEMENT OVERVIEW

The Bidder shall set forth its overall technical approach and plans to meet the requirements of the Bid Solicitation in a narrative format.  This narrative should demonstrate to the Evaluation Committee that the Bidder understands the objectives that the Contract is intended to meet, the nature of the required work, and the level of effort necessary to successfully complete the Contract.  The narrative should demonstrate that the Bidder’s approach and plans to undertake and complete the Contract are appropriate to the tasks and subtasks involved.

Mere reiterations of Bid Solicitation tasks and subtasks are strongly discouraged, as they do not provide insight into the Bidder’s approach to complete the Contract. The Bidder’s response to this section should demonstrate to the Evaluation Committee that the Bidder’s detailed plans and approach proposed to complete the Scope of Work are realistic, attainable and appropriate, and that the Bidder’s Quote will lead to successful Contract completion.

## CONTRACT MANAGEMENT

The Bidder should describe its specific plans to manage, control and supervise the Contract to ensure satisfactory Contract completion according to the required schedule.  The plan should include the Bidder’s approach to communicate with the State Contract Manager including, but not limited to, status meetings, status reports, etc.

## CONTRACT SCHEDULE

The Bidder shall include a draft Contract schedule.  If key dates are a part of this Bid Solicitation, the Bidder’s schedule should incorporate such key dates and should identify the completion date for each task and sub-task required by the Scope of Work.  Such schedule should also identify the associated deliverable item(s) to be submitted as evidence of completion of each task and/or subtask.

The Bidder should identify the Contract scheduling and control methodology to be used and should provide the rationale for choosing such methodology.

## MOBILIZATION PLAN

It is essential that the State have quick use of the functionality this Contract is to provide. Therefore, each Bidder shall include as part of its Quote a mobilization plan, beginning with the date of notification of Contract award and lasting no longer than 12 weeks.

Such mobilization plan should include the following elements:

- A detailed timetable for the mobilization period of 12 weeks.  This timetable should be designed to demonstrate how the Bidder will have the personnel and equipment it needs to begin work on the Contract up and operational from the date of notification of award;

- The Bidder’s plan for the deployment and use of management, supervisory or other key personnel during the mobilization period. The plan should show all management, supervisory and key personnel that will be assigned to manage, supervise and monitor the Bidder’s mobilization of the Contract within the period of 12 weeks. The Bidder should clearly identify management, supervisory or other key personnel that will be assigned only during the mobilization;

- The Bidder’s plan for recruitment of staff required to provide all services required by the Bid Solicitation on the Contract start date at the end of the mobilization period covering 12 weeks.  In the event the Bidder must hire management, supervisory and/or key personnel if awarded the Contract, the Bidder should include, as part of its recruitment plan, a plan to secure backup staff in the event personnel initially recruited need assistance or need to be replaced during the Contract term; and

- The Bidder’s plan for the purchase and distribution of equipment, inventory, supplies, materials, etc. that will be required to begin work on the Contract on the required start date.

## ADDITIONAL PLAN(S)

The Bidder shall provide its draft plan to accomplish all work required by this Contract.  The Additional Plan shall include:

- Communication Plan: In accordance with Section 4.4, the Bidder should present a draft plan with their Quote that must address how the quality of operations, service delivery, and communication will be ensured in an ongoing manner during operations. A final plan must be submitted within 30 days after Contract Award.

- Disaster Recovery, Contingency, and Backup Plan: With submission of their Quote the Bidder should include a draft Disaster Recovery, Contingency, and Backup Plan in accordance with Section 4.8.4. A final plan must be submitted no later than 90 days from Contract effective date to the SCM for approval.

- Records Retention Plan: In Accordance to Section 4.8.5, the Contractor must maintain all processing activity records (both electronic and hard copy formats) for seven (7) years at a New Jersey location in full compliance with New Jersey State requirements N.J.A.C. 10:110-20.2 and federal requirements at 45 C.F.R. § 75.361. The Contractor’s document retention process must utilize electronic storage and retrieval technology. The Bidder should demonstrate this requirement by presenting a draft plan with submission of their Quote. A final submission shall be submitted to the SCM within 60 days of Contract Award.

## ORGANIZATIONAL EXPERIENCE

The Bidder should include information relating to its organization, personnel, and experience, including, but not limited to, references, together with contact names and telephone numbers, evidencing the Bidder’s qualifications, and capabilities to perform the services required by this Bid Solicitation.  The Bidder should include the level of detail it determines necessary to assist the Evaluation Committee in its review of Bidder’s Quote.

## LOCATION

The Bidder should include the address of where responsibility for managing the Contract will take place.  The Bidder should include the telephone number and name of the individual to contact.

## ORGANIZATION CHARTS

The Bidder should include an organization chart, with names showing management, supervisory and other key personnel (including Subcontractor management, supervisory, or other key personnel) to be assigned to the Contract.  The chart should include the labor category and title of each such individual.

## RESUMES

Detailed resumes should be submitted for all management, supervisory, and key personnel to be assigned to the Contract. Resumes should emphasize relevant qualifications and experience of these individuals in successfully completing Contracts of a similar size and scope to those required by this Bid Solicitation.  Resumes should include the following:

- The individual's previous experience in completing each similar Contract;

- Beginning and ending dates for each similar Contract;

- A description of the Contract demonstrating how the individual's work on the completed Contract relates to the individual's ability to contribute to successfully providing the services required by this Bid Solicitation; and

- With respect to each similar Contract, the name and address of each reference together with a person to contact for a reference check and a telephone number.

The Bidder should provide detailed resumes for each Subcontractor’s management, supervisory, and other key personnel that demonstrate knowledge, ability, and experience relevant to that part of the work which the Subcontractor is designated to perform.

## EXPERIENCE WITH CONTRACTS OF SIMILAR SIZE AND SCOPE

The Bidder should provide a comprehensive listing of contracts of similar size and scope that it has successfully completed, as evidence of the Bidder’s ability to successfully complete services similar to those required by this Bid Solicitation.  Emphasis should be placed on contracts that are similar in size and scope to the work required by this Bid Solicitation.  A description of all such contracts should be included and should show how such contracts relate to the ability of the firm to complete the services required by this Bid Solicitation.  For each such contract listed, the Bidder should provide two (2) names and telephone numbers of individuals for contracting party. Beginning and ending dates should also be given for each contract.

The Bidder must provide details of any negative actions taken by other contracting entities against them in the course of performing these projects including, but not limited to, receipt of letters of potential default, default, cure notices, termination of services for cause, or other similar notifications/processes.  Additionally, the Bidder should provide details, including any negative audits, reports, or findings by any governmental agency for which the Bidder is/was the contractor on any contracts of similar scope.  In the event a Bidder neglects to include this information in its Quote, the Bidder’s omission of this necessary disclosure information may be cause for rejection of the Bidder’s Quote by the State.

The Bidder should provide documented experience to demonstrate that each Subcontractor has successfully performed work on contracts of a similar size and scope to the work that the Subcontractor is designated to perform in the Bidder’s Quote.  The Bidder must provide a detailed description of services to be provided by each Subcontractor.

## FINANCIAL CAPABILITY OF THE BIDDER

The Bidder should provide sufficient financial information to enable the State to assess the financial strength and creditworthiness of the Bidder and its ability to undertake and successfully complete the Contract.  In order to provide the State with the ability to evaluate the Bidder’s financial capacity and capability to undertake and successfully complete the Contract, the Bidder should submit the following:

- For publicly traded companies the Bidder should provide copies or the electronic location of the annual reports filed for the two most recent years; or

- For privately held companies the Bidder should provide the certified financial statement (audited or reviewed) in accordance with applicable standards by an independent Certified Public Accountant, including a balance sheet, income statement, and statement of cash flow, and all applicable notes for the most recent calendar year or the Bidder’s most recent fiscal year.

If the information is not supplied with the Quote, the State may still require the Bidder to submit it.  If the Bidder fails to comply with the request within seven (7) Business Days, the State may deem the Quote non-responsive.

A Bidder may designate specific financial information as not subject to disclosure when the Bidder has a good faith legal/factual basis for such assertion.  The State reserves the right to make the determination to accept the assertion and will so advise the Bidder.

## STATE-SUPPLIED PRICE SHEET INSTRUCTIONS

The Bidder must submit its pricing using the State-Supplied Price Sheet accompanying this Bid Solicitation and located on the “Attachments” Tab. Each Bidder is required to hold its pricing firm through the issuance of the Contract.

The Bidder shall provide pricing as follows:

Section A: Development, Implementation and Transition Activities:

- Price Line 1: The Bidder must provide an All-Inclusive Firm Fixed Price for all activities involved in the development, testing, implementation, and deployment of the CSESP (Bid Solicitation Section 4.2) and Analytics Reporting Dashboard (Bid Solicitation Section 4.19) in the designated yellow cell.

- Price Line 2: The Bidder must provide an All-Inclusive Firm Fixed Price for all activities involved in the development and implementation of the primary operation facility (Bid Solicitation Section 4.11) in the designated yellow cell.

- Price Line 3: The Bidder must provide an All-Inclusive Firm Fixed Price for activities involved in the transition of all current contract operations and data (Bid Solicitation Sections 4.6, 4.7) in the designated yellow cell. This firm-fixed price is for a one-time only occurrence within the first year of the Contract. If it is determined that the Contractor did not meet the requirements listed within this Bid Solicitation and the action must be completed again, then the re-occurrence will be conducted at no cost to the State.

Section B: Ongoing Maintenance and Operations Activities:

- Price Line 4: The Bidder must provide an Annual All-Inclusive Firm Fixed Price for the ongoing maintenance and operations  in the yellow designated cells for years 1-4. Ongoing maintenance and operations include the operation and maintenance of the CSESP; including New Hire, NMSN, VOE and IWO, Employer Maitenance and Reporting Dashboard as per Bid Solicitation 4.2, 4.3, 4.4, 4.5, and 4.19.

- Price Line 5: The Bidder must provide an Annual All-Inclusive Firm Fixed Price for the cost of the operational center in the yellow designated cells for years 1-4 as per Bid Solicitation Sections 4.13-4.18.

Section C: Additional Service:

Price Lines 6-10: Bidder must provide an Annual Fixed Price per Occurrence for the listed additional services in the yellow designated cells for years 1-4.

Any price changes including hand written revisions or "white-outs" must be initialed.  Failure to initial price changes shall preclude a Contract award from being made to the Bidder pursuant to N.J.A.C. 17:12-2.2(a)(8).

Where the State-Supplied Price Sheet includes an estimated quantity column, Bidders are advised that estimated quantities may vary throughout the Contract term resulting from this Bid Solicitation.  There is no guaranteed minimum or maximum volume for these price lines.

### USE OF “NO CHARGE” ON THE STATE-SUPPLIED PRICE SHEET

All price lines must be filled out in accordance with the instructions above.  If the Bidder will supply an item on a price line free of charge, the Bidder must indicate “No Charge” on the State-Supplied Price Sheet accompanying this Bid Solicitation.  An entry of $0.00 on a price line will be interpreted as a Bidder supplying the good or service at “No Charge.” The use of any other identifier may result in the Bidder’s Quote being deemed non-responsive.

## ORAL PRESENTATIONS

Not applicable to this procurement.

# SCOPE OF WORK

## GENERAL

The Contractor must design, develop, implement, maintain and operate a child support employer services center (CSESC). This center shall include a web based employer services portal solution that shall be utilized to administer DHS’s New Hire and National Medical Support Notice (NMSN) programs. Additionally, the portal will enable employers the ability to comprehensively address other child support related matters including but not limited to receipt and response to Income Withholding Orders (IWO), Verification of Employment, lump sum and/or bonus payment, and reporting employee terminations. The Contractor will be responsible for the day-to-day operations of the CSESC which includes hosting the portal solution, support, maintenance, customer service, general outreach, follow- up, and internal training.

Future changes may be required to improve operations, allow for collection and sharing of data or comply with changes in federal or State law, policy, regulation, or new initiatives. Any such changes shall be made at no additional cost to the State. DFD will inform the Contractor of any required changes and systemic changes will follow a standard SDLC. The Contractor shall assume full responsibility for the timely accomplishment of all activities and duties required by this Bid Solicitation and carry out those activities per the agreed upon amounts as prescribed by the State-Supplied Price Sheet.

In addition, the Contractor will be responsible for the collection, review, validation, maintenance, and update of all employer demographic information utilized by the automated New Jersey Child Support System (NJKiDS). The Contractor must conduct research, outreach, and follow up with employers to ensure the most accurate and current data is available.

## CHILD SUPPORT EMPLOYER SERVICES PORTAL (CSESP)

The Contractor shall deliver a web-based Child Support Employer Services Portal (CSESP) that shall provide employers with a streamlined tool to report, receive and respond to documents, notifications, and inquiries from the New Jersey Child Support program. Mandatory functions of the CSESP solution include:

- Report New Hire and rehire information in compliance with the State New Hire (SNH) program;

- Report and update information concerning health coverage in compliance with the National Medical Support Notice (NMSN);

- Receive and respond to Income Withholding Order(s) (IWO);

- Receive and respond to lump sum or bonus payment(s) notification;

- Receive and respond to request for Verification of Employment (VOE);

- Receive and respond to additional program forms and notifications as requested by the State;

- Report employee termination, leave of absence, or return from leave;

- Maintain accurate contact and demographic information for employers to ensure prompt issuance of documentation;

- Provide a means for the State to proactively communicate with employers, i.e., web messaging, chat, or bulletin board postings; and

- Provide employers the ability to ask questions and receive assistance with questions related to child support.

### DESIGN AND DEVELOPMENT

The Contractor shall design, develop, and maintain an electronic web-based system mobile capatible system to capture, store, display, add, modify, and delete the following information and address types for each unique registered employer maintained in the CSESP. Each address type must include fields for address line 1, address line 2, address line 3, city, state/province, country, zip code, phone, fax, and email with applicable contact names. The information must include:

- FEIN;

- Employer corporate address;

- Employee work site address;

- Income withholding/payroll address;

- Employment verification address;

- Unemployment insurance benefit address;

- Workers’ compensation address; and

- Pension plan administrator address.

The CSESP solution must interface as many times as needed to transmit files directly with the State IV-D automated system (NJKiDS). Data transmission must consist of two-way transmission capability via Application Programing Interface (API) or webservice adhering to program timeframes. All data elements captured and stored by the CSESP solution must be available for transmission to NJKiDS (Exhibit 3).

The Contractor shall maintain registration of the current domain, www.njcsesp.com, on behalf of the State, and host the solution on a secure server. The solution must support hierarchical structures with multiple levels of permissions and access controls. After Contract award and agency approval the Contractor will work with the State to transition the domain to www.njcsesp.nj.gov. All internet domain name registrations will be obtained, registered, and maintained solely by the Division of Family Development in its own name. The Contractor shall have no ownership rights, control, or administrative authority over such domain names. The Contractor shall not register, renew, transfer, or otherwise manage domain names on behalf of the Division of Family Development without prior written consent.

The Contractor must maintain a relational database that can be easily modified to accommodate all future State system changes/enhancements required as the result of Federal or State changes in law, regulation, or programmatic need.

The CSESP solution must contain information educating employers about services available on the CSESP and ‘how to’ report New Hire information and respond to IWO, VOE, NMSN. The solution should also have the ability to provide updated information concerning the State’s Title IV-D program requirements and changes.

The CSESP solution must provide the ability to calculate the correct withholding amount in accordance with the Consumer Credit Protection Act (CCPA).

No later than two (2) weeks after Contract award, the Contractor must submit a Comprehensive Project Plan that includes a project schedule of tasks, sub-tasks, and project milestones with dates for completion. The plan shall also identify key staff and resources needed. The Comprehensive Project Plan must be submitted and approved by the SCM.

The Comprehensive Project Plan must include the following:

- Project Management Plan outlining the methodology for analyzing requirements, system design, development processes, and change management;

- Risk Management Plan to ensure that risks are identified, planned for, analyzed, communicated, and acted upon effectively;

- Quality Assurance (QA) Plan that clearly defines established and proven QA procedures currently utilized by the Contractor.

- A Project Plan detailing the CSESP design and implementation to be completed no later than 120 Calendar Days after Contract award; and

- The Bidder shall provide a phased implementation approach to reach a fully operational CSESP within 180 Calendar Days after Contract award.

The Contractor shall provide a Proof of Concept (POC) document, prior to deployment of the CSESP solution. The POC must outline the testing, identify benchmarks, and successfully demonstrate the accurate transmittal of data.

The CSESP solution developed or modified by the Contractor shall be in a format acceptable to the State and shall be the property of DFD. DFD reserves the right to take possession of the database and all related programs and codes associated with this application at any time and/or at the termination of the Contract. The OCSS must have full access to all the information maintained by the Contractor.

The Contractor must develop all materials, organize, and schedule Joint Application Design (JAD) meetings with all key functional and technical staff in conjunction with the Business Day. These meetings shall focus on the development, review, and refinement of the design and functionality of the CSESP solution. JAD Meetings shall take place on a weekly basis, more frequently if needed, during the initial design and development phase. Based on the requirements established in the JAD meetings the Contractor must create and maintain a Requirements Traceability Matrix that includes the relationships to the source design documents for both backward and forward traceability. This shall ensure that all requirements are tracked/traced through the design, development, and implementation process.

The Contractor shall be responsible for creation and distribution of meeting notifications and documents. The Contractor shall also be responsible for recording action items, action owners, minutes, and recording meeting attendance. Meeting minutes must be provided to the Business Day within three (3) Business Days after the meeting for review and approval prior to distribution.

At the conclusion of the design sessions, the Contractor must provide a Comprehensive Complete Design Document of the CSESP functionality for review and approval by the SCM. The Contractor shall be required to update the Design Document after Business Day approval of any changes to the CSESP. This document shall be considered a living document and subject to change throughout the Contract period and any extension(s).

The Contractor must provide a written semi-monthly project status report by the third (3rd) Business Day after the end of the reporting period. The format must be approved by the Business Day prior to the issuance of the first semimonthly status report. The first reporting period covers the first (1st) through the fifteenth (15th) of each month; and the second reporting period covers the sixteenth (16th) through the end of the month. Each status report must include the following:

- Reporting period accomplishments. Including meetings, discussions, and decisions made;

- Issues encountered and actions taken toward resolution;

- Tasks to be accomplished during the next reporting period;

- Updated project schedule, identifying the percentage of tasks assigned, completed, and remaining;

- Identification of any task that is not on schedule to complete and the strategy for resolution;

- Identification of State resources needed for the next reporting period; and

- Update of the Requirements Traceability Matrix.

The Contractor shall work with the SCM to schedule ongoing weekly status meetings to review and refine the project schedule, update tasks, review deadlines, and discuss issues and action items that need to be escalated for completion.

### REGISTRATION AND ACCOUNT CREATION

The CSESP solution must:

- Require an employer(s) or its agent to register and provide the following mandatory data elements upon initial logon to utilize the CSESP solution:

  - FEIN;

- Company Name;

- Company Payroll Address

- Company Payroll Phone and Fax number

- Company Corporate Address

- Company Corporate Phone and Fax Number

- Company Contact person(s); and

- Contact Email Address

- Require multi factor authentication (MFA) for any new account or new user prior to the first use;

- Offer the user the option of email or print screen confirmation upon completion of initial registration and with each subsequent submission;

- Allow for multiple user accounts to be created by each registered entity or its agent to capture alternate address and contact information for all address types listed in Section 4.2.1;

- Allow for each registered entity to designate one (1) primary and one (1) secondary account administrator to manage and authorize additions and deletions of registered user to the specific entity account;

- Allow for each registered entity to designate up to three (3) additional user logons to be utilized by authorized entities to perform activities on the employers’ behalf such as payroll processing companies and HPAs;

- Have validations in place to ensure that all mandatory fields are completed and in the correct format. If any mandatory field is not completed or contains incorrect information prohibit the completion of the registration and clearly identify the fields with missing or incorrect information;

- Alert any entity attempting to register should a FEIN already be registered in the CSESP and prohibit registration to continue;

- Allow requests for password reset be completed via an automated process;

- Incorporate an automated process to validate profile information for registered users at prescribed intervals as determine by the SCM.  This automated process must include a tracking mechanism to ensure that all confirmation requests are completed and allow for contact with those users that do not respond;

- Provide the option for employers to designate if it would like to receive email notification when there are form(s)/document(s) that require action. The email must provide a description, number of forms and any instructions necessary for the employer to complete the form(s)/document(s). The forms(s)/document(s) must be queued to ensure that when the employer logs in the documents are immediately available and displayed from oldest to newest; and

- Be available 24 hours a day, 7 days a week, except for scheduled downtimes for maintenance. Maintenance shall not occur between the hours of 5 a.m. and 10 p.m. EST. Scheduled maintenance times must be posted on the website and Contractor must notify the Business Day at least 12 hours prior to occurrence.

### COMMUNICATION

The CSESP solution must have the capability to:

- Provide each registered employer with a dashboard to be displayed upon subsequent log-in that provides an overview of all current, pending, and completed activities;

- Provide two-way communications between the Contractor with registered and unregistered users;

- Automated confirmation of data submission or email correspondence; and

- Provide notification if a data submission was unable to be processed including identification of the data elements and reason(s) the information could not be processed and instruction to ensure necessary correction(s) can be completed;

The Contractor shall work with the Business Day to draft and approve all standardized text for use in all communication via the CSESP. All communication must be stored in an accessible format, approved by the SCM, for a period of (1) one year from the date of communication.

The CSESP solution must provide instructional information:

- How to register, utilize, and navigate the CSESP;

- How to receive and report information via the CSESP;

- How to respond to inquiries, communications types as detailed in Section 4.2 via the CSESP;

- How to navigate the employer’s dashboard;

- Available methods for submitting payments including a link to the New Jersey Family Support Payment Center (NJFSPC) payment options and methods; and

- Provide links to additional information, resources, contact information for State agencies, and FAQ’s.

The Contractor shall develop the information, contacts, hyperlinks, and FAQs in conjunction with the SCM.

### CSESP IMPLEMENTATION

The Contractor must demonstrate that the solution meets all the technical and functional requirements identified and approved as part of the final documented solution. The following must be included as part of the CSESP demonstration:

- Employer registration and account creation;

- Receipt and processing of New Hire submissions, NMSN, VOE, IWO, and lump sum/bonus;

- The interface with NJKiDS;

- The ability for employer(s) or its agent to update profile information, subsequent capture, and transmission of the update to NJKiDS;

- The ability to issue and receive document(s) from an employer(s) or its agent;

- The State dashboard functionality as described in Section 4.19; and

- Overview of the operation center and customer service.

The Contractor must provide an Implementation Plan to the SCM detailing the following:

- Strategies to inform employers about the services portal;

- Initial and ongoing outreach initiatives;

- Schedule/timeline for initial outreach and implementation activities; and

- Plan/strategy for ongoing outreach activities.

### CSESP SYSTEM SUPPORT

The Contractor must provide ongoing maintenance and trouble-shooting services for the initial four (4) year Contract period, as well as any extensions. System support shall begin when final system acceptance is completed and approved by the Business Day.

Ongoing technical, maintenance, and trouble-shooting support must be available via email and telephone from 7am to 7pm EST Monday thru Friday. These support services must provide off hour on call access to an assigned Contractor resource to perform an initial triage determination. The Contractor shall be responsible for contacting the SCM and assigning Contractor resources to ensure impact to ongoing operations is minimal. If in person support is required the Contractor must provide all required staff within a four (4) hour period to ensure normal operations are available by the start of the next Business Day. The Contractor must develop a communications protocol to be approved by the Business Day that will provide detailed procedures to be followed for any technical issue that may be encountered.

If the identified issue is not able to be corrected by the end of the current Business Day, the Contractor is required to provide an update, including a time estimate for complete resolution to the SCM.

If it is determined that operation, access, or processing of information submitted cannot resume within one (1) Business Day the Contractor must contact, and if requested, meet with the SCM to review, and approve a corrective action plan.

### FINAL CSESP SYSTEM ACCEPTANCE

The Contractor must submit a final system acceptance document for approval. The approval will be provided when:

- All specifications of this Bid Solicitation, its appendices, and any addenda have been met;

- All deliverables have passed quality and technical reviews;

- The delivered source software is installed on appropriately configured hardware and is in full production with no errors or warnings;

- All required deliverables and documentation have been delivered to and accepted by the Business Day; and

- A contingency, and disaster recovery plan has been approved by the Business Day.

Prior to final acceptance of the system the Contractor must resolve any functional or technical issues. System acceptance will be provided in writing by the SCM.

## STATE DIRECTORY OF NEW HIRE (SDNH)

The Contract must have the capability to capture the following mandatory and optional New Hire data elements.

The Contractor must support an employer or its agent in reporting New Hire information via the CSESP, by upload of a formatted file, Secure File Transfer Protocol (SFTP) and fillable web-based form. A fully operational customer service and operation center must be operational no later than 30 Business Days after Contract award.

The Contractor must also support the processing of all New Hire information provided by the employer or its agent submitted via hardcopy form such as withholding allowance certificate (Form W-4), State approved reporting form, list, and facsimile.

### REQUIRED ELEMENTS

| EMPLOYEE INFORMATION | EMPLOYER INFORMATION |
| --- | --- |
| Social Security Number | Federal Employer Identification Number (FEIN) |
| Independent Contractor (1099 recipient) | Employer Name |
| Last Name, First Name, Middle Initial | Employer Street Address, City, State, Zip (foreign country information if applicable) |
| Street Address, City, State, Zip (foreign country information if applicable) |  |
| Date of Hire (the first day services are performed for wages by an individual) |  |
| Date of Birth |  |

### OPTIONAL ELEMENTS

| EMPLOYEE INFORMATION | EMPLOYER INFORMATION |
| --- | --- |
| Eligibility for Health Coverage (y/n) | Payroll Address – where an income with holding would be sent. |
|  | Email Address |
|  | Contact Name |
|  | Telephone Number |
|  | Fax Number |
|  | Termination indicator |
|  | Individual Tax Payer Identification Number (ITIN) |

### NEW HIRE PROCESSING

The Contractor must ensure that all New Hire submissions, whether via the CSESP or hardcopy, are processed within three (3) Business Days of receipt. In 2024, 34,000 hard copy New Hire reports are generated annually, while 1,700,000 electronic New Hire Reports are processed annually. The three (3) Business Day requirement must be strictly adhered to as to not create a backlog. If a potential back log is identified the SCM must be notified immediately and corrective measures must be initiated to resolve the backlog.

All New Hire reports received and processed by the Contractor during any given month, both via the CSESP and hard copy, must meet or exceed a 99% accuracy rate. A systematic sampling of all records submitted during the month shall be reviewed by the State to determine accuracy. Any record(s) that fail to pass any audit to ensure data accuracy must be considered as a whole inaccurate.

Edits must be in place to identify and prohibit entry of non-valid social security numbers as defined by the parameters issued by the Social Security Administration (SSA).

If information submitted is incomplete, illegible, incorrectly formatted, or information is otherwise unable to be processed, the Contractor shall be responsible for identifying the error(s) and notifying the submitting entity.

The Contractor must develop a mechanism, to be approved by the SCM, to track any unprocessed submission(s) and record the number of days until the information was returned corrected. If the information is not returned within 30 Calendar Days the Contractor shall be responsible for contacting the employer or its agent and notifying the SCM. The noncompliant employer must be tracked and the information recorded and included in monthly operational reports.

The Contractor must utilize a double key verification process of all mandatory elements for all hardcopy form submissions that are received to reduce the incidents of erroneous information being entered into the SDNH.

The Contractor shall reject as a duplicate any new record submitted with the same FEIN/SSN combination that was previously entered into the SDNH within the prior 60 calendar days.

The Contractor shall exert its best efforts to ensure validation and completeness of information received from employers or their contracted payroll company. The Contractor shall ensure that information received from employers or their contracted payroll company is accurately entered in the SDNH regardless of the reporting mechanism. Safeguards and data validation edits shall be implemented by the Contractor to ensure that data is accurately entered.

The Contractor is responsible for forwarding any email, letter of inquiry, or other correspondence received with a New Hire submission to the SCM within two (2) Business Days of receipt.

### DATA TRANSMISSION

The Contractor must be able to receive both a daily ( Exhibit 4) and weekly file (Exhibit 5) of all active IV-D cases from NJKiDS. The daily file will contain any new case information from the prior Business Day and the weekly file will contain a complete refresh of the entire active child support case load. The information contained in these files will be used to match against the SDNH information to determine if an employee has been reported.

The Contractor must send a daily file to NJKiDS of all New Hire full match records processed (Exhibit 3). A record is considered a full match if the SSN and first five (5) characters of the last name reported by the employer match the information received in the IV-D case information received from NJKiDS.

Any record submitted where the SSN and first five (5) characters of the employee’s last name are not an exact match to the information provided in the active IV-D case file from NJKiDS will be considered a partial match. The Contractor will be responsible for the review and correction, when possible, of all partial match records. The Contractor shall work with the SCM to create a Standard Operating Procedure (SOP) for addressing partial matches.

The Contractor must transmit the SDNH data to the National Directory of New Hires within three (3) Business Days of data entry.

The Contractor must transmit the SDNH data to multiple State agencies e.g., New Jersey Department of Labor and Workforce Development (LWD) and New Jersey Department of Treasury (DOT) per The Federal Personal Responsibility and Work Opportunity Reconciliation Act of 1996 (PRWORA) 42 U.S.C. 653a(h).

The Contractor must process the daily data file through address normalization software, approved by the State, prior to transmitting the file to the State. The address normalization software must standardize the address according to United States Postal Standards and verify the address is actually deliverable.

The Contractor must reconcile the employer data provided via the SDNH database with the data provided by an employer registered in the CSESP to ensure that the information is consistent and prevent inaccurate information.

The Contractor shall maintain all New Hire data received on the active New Hire databases for a period of nine (9) months from creation of the record. Records that exceed the nine (9) month period may be purged from the active New Hire database and archived.

## NATIONAL MEDICAL SUPPORT NOTIFICATION (NMSN)

The Contractor must support an employer, HPA, or its agent in reporting NMSN information via the CSESP, by upload of a formatted file, Secure File Transfer Protocol (SFTP) and fillable web-based form. The Contractor must also support the processing of all NMSN information provided by the employer, HPA, or its agent submitted via hardcopy form such as but not limited to NMSN form or facsimile. The customer service and operations center must be fully operational no later than 30 Calendar Days after Contract award.

The Contractor must meet federal guidelines and the standards of the Health Insurance Portability and Accountability Act (HIPAA) of 1996 and the HIPAA Administrative Simplification requirements. Information on the HIPAA and HIPAA Simplification requirements can be found on-line at:

https://www.cms.gov/priorities/key-initiatives/burden-reduction/administrative-simplification.

### NMSN PROCESSING

The Contractor must transmit all NMSN data elements and be displayed on the federally approved OMB form, to any employer, HPA, or its agent that has registered to receive an NMSN electronically via the CSESP solution. The Contractor shall ensure that all electronic NMSN responses received via the CSESP are processed within one (1) Business Day and transmitted to NJKIDS via a nightly batch.

All NMSN responses received via hard copy must be reviewed, imaged, stored, and viewable within NJKiDS within two (2) Business Days. A detailed note, based on State determined procedures, must be entered into NJKiDS for all hard copy responses. Additional information concerning imaging requirements can be found in Section 4.17.

The Contractor must have edits in place within the CSESP solution to ensure that all mandatory data fields are populated prior to allowing submission to be completed. The Contractor shall exert its best efforts to ensure validation and completeness of information received from employers, HPA, or its agent. The Contractor shall ensure that safeguards and data validation edits are implemented to ensure information received is accurately entered in to NJKiDS.

If within  one (1) Business Day of receipt of a Part A or Part B and it  is determined that it is incomplete (based on State SOP) the Contractor must contact the employer, HPA, or its agent to obtain the missing information. The Contractor must document its contact effort and enter detailed notes into NJKiDS based on State determined procedures.

If, after contacting the employer, the Contractor determines the employer is uncooperative or non-responsive and the information is not forthcoming, the Contractor shall provide notification to the State via a reporting process to be developed by the Contractor and approved by the SCM. Additional information concerning compliance monitoring can be found in Section 4.17.

If the returned Part A or Part B of the NMSN form contains updated demographic information for the employer, Custodial Parent (CP) or Non-Custodial Parent (NCP), the Contractor must complete any updates, additions, or modifications in NJKiDS system based on State determined procedures. If additional written correspondence, insurance cards, or other paper documentation accompanies the NMSN response, the Contractor must forward the information to the appropriate entity. This may include entering notes or imaging into NJKiDS based on State determined procedures.

## EMPLOYER MAINTENANCE

The Contractor will be responsible for maintaining the primary data source for all employer information utilized by the New Jersey Childs Support Program. All mandatory elements as detailed in Section 4.2.2 must be available for transmission to facilitate NJKiDS updates.

The Contractor will utilize the CSESP data to update the employer information currently housed within the Other Party Table (OTHP) on NJKiDS.

The Contractor will be responsible for performing the following maintenance functions:

- Transmitting any employer informational changes to facilitate update in NJKiDS;

- Review of the existing employer information on OTHP to identify potential erroneous, invalid, or duplicative entries;

- Make all required updates to OTHP to ensure any erroneous or invalid employer information can no longer be utilized; and

- Conduct outreach activities to employer(s) or its agent to ensure information is valid and correct.

The Contractor will work with the SCM to develop all SOP’s to be utilized in facilitating the functions outlined in this section. All developed SOP’s must be approved by the SCM.

## MOBILIZATION AND IMPLEMENTATION

The Contractor shall submit a draft Implementation Plan with its Quote, which includes those requirements listed in Section 3.18 (Mobilization Plan) and Section 3.17 (Contract Schedule) that demonstrates the Contractor’s plan to implement all Contract requirements, including personnel and equipment needed.  The final Implementation Plan must include any adjustments or changes in proposed personnel, equipment, materials, etc. The final Implementation Plan must be approved by the SCM and the Contractor shall affirm details and update, as necessary, within 30 calendar days following the Contract award.

## PROJECT MANAGEMENT

The Contractor is responsible for ensuring a seamless transition from the existing system during the installation of new processes and systems. This includes providing a project management team, conducting training, supplying operations documentation, and offering support throughout the implementation of all activities outlined in the Mobilization and Implementation Plan, as detailed in Section 4.6. The Contractor shall designate a Project Manager no later than the Contract effective date. Until all tasks are successfully transitioned or the State approves otherwise, the Project Management Team will meet with State staff, at a minimum, weekly during the transition period to discuss the transition status. Meetings shall follow a preset agenda, developed collaboratively between the Contractor and the State; meeting minutes shall be provided by the Contractor and must be approved by the State. The Contractor shall update the transition schedule weekly, and as needed.

## COMMUNICATION PLAN

Within 30 Calendar Days following Contract award, the Contractor must provide a final Communications Plan for approval of the SCM, which shall include, at a minimum:

        - The form of communication to be utilized between entities responsible for actions, activities, and communications of the contracted services listed in this Bid Solicitation, including subcontracted services;

        - Timely resolution of critical issues, service updates, and regular notifications to the State;

        - Meeting schedule and service updates; and

        - Explanations for any changes in personnel, agency structure, and processes; in addition, must include advance notice of implementation and communicate clear expectations to staff.

## CONTRACTOR KEY PERSONNEL AND OPERATIONAL AND/OR MANAGEMENT STAFFING CHANGES

The Contractor shall commit that staff identified in its Quote will be available at the Contract effective date and be ready and available to perform the assigned work. The Contractor shall utilize project management practices that follow Project Management Institute (PMI) standards and/or project management best practices to help ensure that the project remains on time, within budget, and within scope.

The Contractor must receive the written approval of the SCM prior to changes being made to key personnel, operational system procedures, programs, software packages, facilities, or equipment used in support of the Contract. All resumes of key personnel changes must be submitted to the SCM for approval prior to any hiring or assignment to the Contract per Bid Solicitation Section 5.5.

The Contractor must submit a written request to change approved contract methodology and reporting, and receive written approval from the SCM prior to changes made to the methodology and reporting used for this Contract. These changes must not have a negative impact on the State (including financially) and must not have any adverse effect on the ability of the Contractor to meet any performance standards set forth in this Bid Solicitation.

## CONTRACTOR COOPERATION, ASSISTANCE, AND SPACE REQUIREMENTS

The Contractor must cooperate with and provide access for OCSS and other State and federal representatives to Contractor personnel, procedures, programs, documents, facilities, and equipment used for the purpose of executing this Contract. The Contractor must also cooperate with all federal and State audits.

The Contractor must maintain and provide adequate space for up to four (4) State or federal staff for the purpose of performing monitoring or auditing functions. Access to computers, telephones, a fax machine, and other office equipment as necessary, must be provided. The Contractor must agree that, with no advance notice, OCSS staff and its designees may inspect and observe on-site Contractor operations.

## PRIMARY OPERATIONS FACILITY

The Contractor shall establish a primary operations facility at a single site through use of existing Contractor facilities, expansion of existing facilities, or acquisition of a new facility. The State reserves the right to reject the primary operations facility established by the Contractor. The facility shall be located in New Jersey within approximately 10 miles of OCSS, which is located at 5 Quakerbridge Plaza Road, Mercerville, New Jersey. The State must approve the facility location prior to any lease or purchase of property being signed. The primary operations facility shall serve as the primary location where the Contractor performs all Child Support-related functions, as well as related customer service functions in accordance with the provisions set forth in this Bid Solicitation. All hardware and network communications must be located at the primary operations site and the coordination of such must be approved by the State. The Contractor shall be responsible for all modifications to the facility and their associated cost. In addition, the Contractor shall be responsible for establishing and maintaining the needed security, fire control, telephone lines, and related equipment for the primary operations facility.

The Contractor may propose the consolidation of some of the requested services within its current operations, but must be able to demonstrate the proposed efficiencies and advantages to the State in the selection of consolidated options.

## SYSTEM CAPABILITIES

### SYSTEM DESIGN AND CURRENT TECHNICAL ENVIRONMENT

Within 30 Calendar Days of Contract award, the Contractor should provide a detailed system design document showing a Network Plan that meets the requirements set forth within this section and Section 6, including subsections. This documentation must be approved by the SCM. If applicable, the Contractor must participate in the New Jersey Office of Information Technology’s System Architecture Review along with State Agency Staff: https://nj.gov/it/whatwedo/sar/. Logical and physical diagrams are required.

Details regarding the State’s current technical environment can be found in  Exhibit 1.

The Contractor’s system design document shall include a plan to collaboratively test, benchmark, and successfully demonstrate the accurate transmittal of data for all files sent to NJKiDS and prior to deployment. File layouts may vary and change by account. All data file transmission requirements must meet established timeframes set forth by the State.

The Contractor shall develop a system that complies with the guidance of the NJ Statewide Information Security Manual:

https://www.cyber.nj.gov/grants-and-resources/state-resources/statewide-information-security-manual-sism

The Contractor shall comply with the NJ Web Presence Guidelines:

https://www.tech.nj.gov/it/docs/NJ_Web_Presence_Guidelines.pdf

The system’s compliance with Web Content Accessibility Guidelines (WCAG) 2.0 Level AA, shall be verified using a commercially available software product certified for this purpose.

In compliance with the 21st Century Integrated Digital Experience Act, user authentication shall leverage the state's shared Identity and Access.

Management (IAM) strategy. Options include:

- The myNJ web access management system which is SAML 2.0 compliant and integrates with service providers that support SAML 2 Web Single Sign On;

- Microsoft Entra ID/Active Directory for employee-only applications.

### HOSTING AND BACKUP SERVICES

If the Contractor utilizes outsourced hosting services, the Contractor must secure the physical application infrastructure and control as well as secure physical access to the application hosting facilities, the racks supporting network infrastructure, and processing server equipment, including web, application, and database servers in accordance with the State Information Security Manual (SISM).

If the Contractor is not supplying dedicated hardware resources to host State of New Jersey applications and data, the Contractor must demonstrate its strategy to maintain application and/or stack isolation using commercially available security devices to maintain security zones, routing isolation and access control to infrastructure devices and access/security logging (AAA) within its infrastructure.

The communication links between the State of New Jersey and the Contractor must be through a dedicated circuit connecting to the State’s Enterprise Network.

### EXTRANET PLAN

The Extranet Plan requirements are as follows:

The communication links between the State of New Jersey and the Contractor can be through a MPLS cloud (preferred) or IPSEC tunnel over the Internet based upon the connectivity requirements and cost constraints.

The Contractor shall provide and maintain two (2) extranet communication links into the State of New Jersey. One of these links will be active and one will be a hot spare. The State of New Jersey and the Contractor will be required to follow the State’s Extranet Policy and Procedure, and complete the application form, Memorandum of Understanding (MOU), operational form, and security controls assessment checklist. See https://www.nj.gov/it/whatwedo/policylibrary/ for more details. These links shall terminate as follows:

- Link 1 – Ethernet speed or greater communication circuit shall be established from the Contractor’s data or communication center to the State of New Jersey’s Primary Data Center to operate as the primary data path. This data circuit shall provide the primary path and shall terminate on the State of New Jersey side into the Contractor- owned and maintained equipment, which in turn would provide an Ethernet connection to the State’s Extranet Partner access point at OIT Hub (firewall).

- Link 2 – Ethernet speed or greater communication circuit shall be established from the Contractor's data or telecommunication center to the State of New Jersey’s HAM Data Center to operate as the secondary data path. This data circuit will provide a secondary backup path and shall terminate on the State of New Jersey side into the Contractor-owned and maintained equipment, which in turn would provide an Ethernet connection to the State’s Extranet access point at HAM (firewall).

Once the communication links are established and testing is completed, the OIT Hub will be the primary link to the Contractor.

The Contractor must work with the sponsoring agency, DFD, and OIT to establish an Extranet Partner relationship. This would require completion of an Extranet Partner agreement and supporting documentation; reference the State of New Jersey’s extranet policy 09-11-NJOIT at https://www.state.nj.us/it/docs/ps/09-11-NJOIT_Business_Entity_IT_Services_andor_Extranet_Policy.pdf

In addition, the Contractor must work with the OIT network group to establish the appropriate routing protocols based on the system requirements and OIT security group to establish appropriate firewall rule sets to accomplish necessary business data flow.

The communication links can connect to a MPLS cloud or IPSEC tunnel over the Internet based upon the connectivity requirements and cost constraints. Once the communication links are established and testing is completed, the OIT Hub will be the primary link to the Contractor.

The Contractor must participate in the New Jersey Office of Information Technology’s System Architecture Review along with State Agency Staff: https://nj.gov/it/whatwedo/sar/.

The Contractor and agency will work together to conduct tests for measuring the responsiveness of all parts of the system, with varying amounts of users. Such testing, measurement and monitoring must permit reporting at a level of detail sufficient to satisfy the agency that users will have an acceptable experience with the system. The Contractor will provide the agency with information and access to all information or work product produced by such tools and procedures upon request for purposes of verification. When appropriate, access to these systems shall be through the myNJ web access management system. Single-sign on is available via the my NJ SSO web service or via SAML 2.0. myNJ is compliant with SAML 2.0 and integrates with service providers that support SAML 2 Web Single Sign On.

### DISASTER RECOVERY, CONTINGENCY, AND BACKUP PLAN

The Contractor shall provide a final disaster recovery, contingency, and backup plan, including procedures for each, no later than 90 days from Contract effective date to the SCM for approval. The plan and procedures must identify the scope, approach, roles/responsibilities, identification of components, and method of avoiding a disaster, identify processes and procedures for declaring a disaster, switching to the disaster recovery site, and restoring to the primary operations site. The procedures will provide business continuity in the event of a storm, fire or other natural disaster, recovery strategies, test plans, an activation plan, risk management, and notification of stakeholders. The disaster recovery, contingency, and backup plan must describe how the Contractor will provide uninterrupted service with no loss of data during any recovery period. The Contractor shall maintain the disaster recovery, contingency, and backup plan throughout the life of the Contract. A copy of any updates to the disaster recovery, contingency, and backup plan shall be submitted for approval to the SCM. The plan must include, but not be limited to, addressing general physical security, protocol for notifying SCM of a disaster, information security, and delivery of services including Interactive Voice Response System (IVR) operations maintained by the Contractor.

The disaster recovery, contingency, and backup plan and procedures must be tested to ensure the continuation of its operations in the event of a temporary or catastrophic disruption. The procedures shall allow for access to the Contractor's Disaster Recovery (DR) system when the Contractor’s primary system, system terminals, and/or communications are not operational.

The Contractor shall establish policies and assign responsibilities to ensure that appropriate disaster recovery, contingency, and backup plan is developed and maintained. Disaster recovery, contingency, and backup planning consists of the advance plans and arrangements that are necessary to ensure continuity of the critical functions of the system. The disaster recovery, contingency, and backup plan shall describe the actions to be taken, the resources to be used, the notification process and associated periods, and the procedures to be followed before, during, and after any event occurs that would render inoperative a function supportive to the system. The disaster recovery, contingency, and backup plan must also provide a description of personnel and their qualifications, including who will be responsible for backup and disaster recovery operations, as well as management.

The disaster recovery, contingency, and backup plan must include, at a minimum, the following topics:

- Backup plans in case of system failure;

- County staff working while the central server is unavailable;

- Central server operation with one or more county servers unavailable;

- Compliance with the New Jersey Department of Treasury, Division of Revenue and Enterprise (DORES) requirements - see Section 4.15 (Electronic Imaging System); and

- Provision of a disaster recovery and contingency plan to ensure that the system remains operational within 2 hours of declaring a disaster. The plan must address hardware failure, software program failure, data failure, other system failure, network outage, electrical power outage, fire, flood and access to the facility and system (in conjunction with OIT and DHS disaster recovery plans).

In the event of a disaster that affects the availability of the Contractor's primary data processing site, the Contractor shall have a backup location available for host processing and telecommunications network services. Backup locations can be located outside of New Jersey; however, backup locations cannot be located outside of the United States. If the backup processing location is not a "hot site," the Contractor must be able to have the backup site operational, connection to the State network and NJKiDS reestablished and data environment failed over within four (4) hours. The telecommunications link between the Contractor and the State's Data Center must be a switchable circuit. Two different telecommunications carriers for primary and back-up lines are required. The two (2) carriers must not share physical hubs.

The Contractor's disaster recovery plan shall also include a State notification process as well as disaster declaration criteria and periods that are acceptable to the State. The Contractor shall notify the State immediately upon the Contractor's decision to move to a disaster back-up site. If the Contractor is providing the services to multiple states, the disaster recovery plan shall address the timing and order of recovery of New Jersey as compared to the other states being processed. The recovery of the New Jersey system shall not be delayed because the Contractor is recovering other states' systems.

#### CONTINUATION OF BUSINESS – PRIMARY OPERATIONS FACILITY AND INFRASTRUCTURE STILL USABLE – SAME DAY RECOVERY

The Contractor must ensure continuity of services, in the event that access to the primary operations facility is compromised. The disaster recovery plan must provide for:

- One-for-one on-site back-up servers;

- Nightly back-up of storage of all operations databases and files;

- Retrieval, installation and reinitiating of full operations within one (1) hour following restoration of power or occupancy of the building; and

- A plan for the avoidance of repetitive failures of hardware and software that result in less than 95% total system availability. The plan must be tested and demonstrated to and approved by the State.

#### HARD DISASTER – PRIMARY OPERATIONS SITE NOT USABLE – REQUIRES RELOCATION OF OPERATIONS

Contractor must have designated a back-up site: an off-site location with hardware and software that emulates contract operations, including the IVR. The site must be available within 24 hours of the previous site becoming unusable.

The Contractor must have a plan for reinitiating operations at this off-site location in the event of a hard disaster that prevents the use of existing facilities and infrastructure for more than 24 hours. The plan must be tested and demonstrated to the State for approval.

Off-site operations at the back-up site will need to be initiated by the Contractor upon notification to the SCM as follows:

      - Facility availability following a disaster must be made available within 24 hours;

      - Restoration of Customer Services within 24 hours from the date and time the primary operations facility is determined unusable, with NJKiDS and voice connectivity ported to the new location;

      - Restoration of operations within 48 hours from the date and time the primary operations facility is determined unusable, with ability to transmit and receive files to/from the State’s automated system and from employers; and

      - Restoration of research operations within 48 hours from the date and time the primary operations facility is determined unusable, with State’s automated system and voice connectivity ported to the new location.

### RECORDS RETENTION PLAN

The Contractor shall provide a draft records retention plan within 30 Calendar Days of the Contract effective date, and a final records retention plan no later than 90 Calendar Days from the Contract effective date to the SCM for approval. This plan shall set forth that the Contractor must maintain all processing activity records (both electronic and hard copy formats) for seven (7) years at a New Jersey location in full compliance with New Jersey State requirements N.J.A.C. § 10:110-20.2 and federal requirements at 45 C.F.R. § 75.361. The Contractor’s document retention process must utilize electronic storage and retrieval technology.

### STATE SYSTEMS

The Contractor shall support the recovery of the State's system interface at a back-up site in the event of a disaster at the State's primary data center. This support shall consist of providing connectivity to the State's back-up site to enable the transmission of data files and reports between the State and the Contractor.

Following the declaration of a disaster by the State and movement to a back-up data center, the Contractor shall work with the State's technical staff to provide system support.

The State conducts annual disaster recovery testing and the Contractor must participate in the testing process.

### FINAL SYSTEM ACCEPTANCE

The State shall approve modules and systems and all related deliverables when the following criteria have been satisfied:

        - All specifications of this Bid Solicitation, including those in its attachments, exhibits, appendices, and any addenda have been met;

        - All deliverables have passed quality and technical reviews;

        - The delivered source software is installed on appropriately configured hardware and is fully protected;

        - All required deliverables and documentation have been delivered to and accepted by the Business Day; and

        - The security plan in accordance with Section 6.1, contingency plan and disaster recovery plans have been approved by the State.

## OPERATIONAL STANDARDS

The Contractor shall maintain the current post office box, operation center telephone numbers, facsimile numbers, and website addresses currently utilized by the New Hire and NMSN programs.

The Contractor must ensure the Operations Center is sufficiently staffed to answer employer inquires Monday through Friday from 8 a.m. to 6 p.m. EST, excluding State observed holidays. The Contractor must monitor incoming calls to ensure sufficient lines are available to avoid callers waiting on line for more than three (3) minutes. If all telephone lines are busy, voicemail must be available for a message to be left. Messages left after business hours must be given priority and returned first on the next Business day.

The Contractor shall provide customer service support, at a minimum, in both English and Spanish and demonstrate its ability to communicate with customers in other languages, as needed. The Contractor must also provide a device or mechanism for two-way communication with hearing impaired customers.

The Contractor shall provide customer service access via IVR with toll free number and email regarding the CSESP, New Hire, NMSN, IWO, VOE, employer terminations, and other related inquires.

The Contractor must document all contacts, electronic, telephonic, or written, citing the nature and source of the contact. Documentation must include, name, phone number, and contact name. The information must be available to the SCM via the reporting dashboard as described in Section 4.19.

The Contractor must maintain secure electronic back up of all data processed through the CSESP, New Hire, and NMSN for the entire Contract period and any extension(s).

When document destruction is appropriate under New Jersey’s record retention requirements, the Contractor shall be responsible for securing a destruction company to destroy all non- electronic submissions or paper documentation upon approval of the Business Day. The destruction must be witnessed by a designated member of the Contractor’s staff and a document log reflecting the date range for the documentation destroyed must be signed by both the witness and a destruction company representative. All log sheets must be retained and the log available for review by the Business Day.

## OPERATIONAL REPORTING

The Contractor must provide the SCM with the required monthly operational reports via the reporting dashboard. The reports shall include operation center statistics, e.g., call volume, email volume, scans processed, and forms processed via data entry. The report(s) must also:

- Detail the number of new entities registered on the CSESP with percentage increase from prior month;

- Detail the number of entities that un-register from using the CSESP;

- Detail the number of New Hire and NMSN submissions received, processed, and rejected broken;

- Detail the number of IWO’s issued and responses submitted;

- Detail the number of IWO’s that were not responded to and were referred to Probation;

- Detail the number of VOE’s issued and responses submitted;

- Detail the number of employment terminations reported;

- Detail the method of submission broken down by number received electronically, hard copy, fax, US mail, and telephone;

- Provide a running total sorted by year, month, and method of submission comparing the current monthly submittals to the same period during the prior year and the percentage change from month to month of total submission volumes;

- Identify in detail those entities that have not responded to requests to resubmit information that was incomplete or could not be processed. This report shall identify the name of “non-compliant” reporter(s), the date the initial notice of noncompliance was sent, and the number of days lapsed until the information was returned completed for processing. The report shall also capture whether the information to date has not been returned;

- Provide detail of monthly outreach activities. The report must include the type of outreach (e.g., conference, meeting, etc.) date, name, and number of employers, payroll, labor, or other relevant organizations that were contacted during the monthly period. The report shall also identify the next reporting period’s planned outreach activities;

- Identify those entities that have been issued additional communications based on the compliance escalation process detailed in Section 4.15; and

- Identify employer compliance based on established employer outreach.

The Contractor must provide an annual summary report of the total number of New Hires submitted and completed during the federal fiscal year (October 1 - September 30). The Contractor must provide this report to the SCM by October 15 of each year.

## COMPLIANCE MONITORING

The Contractor must develop a compliance monitoring plan outlining the methodologies that shall be used in determining compliance and must be submitted within 30 Calendar Days of Contract award.  The plan, to be approved by the SCM, must address and monitor:

- Timely response and reporting of New Hires and NMSN information;

- Response to notification of unprocessed/illegible submissions;

- Response to IWO’s and VOE’s;

- Response to inquiries concerning employment terminations; and

- Response to compliance communications.

The Contractor must monitor and document the monthly New Hire reporting frequency of employer(s) and labor organization(s), and identify those that have not submitted information for a consecutive period of three (3) months and review the reporting lapse to determine if the employer is truly non-compliant. The Contractor must initiate contact, educating and ensuring that the identified employers become compliant.

The Contractor must develop a series of compliance communications, to be reviewed and approved by the SCM, to be used both in hard copy form and electronically. The communications shall adhere to the following escalation progression:

- An initial reminder about compliance requirements including what, how, why, and when information needs to be reported;

- A more detailed communication providing the State and federal regulation, the possible penalties, and expectations for response; and

- A final communication outlining the steps the State will initiate should the entity remain non-compliant.

The Contractor must ensure that all New Hire multi-state registered employers reporting to the State of New Jersey have designated New Jersey as its reporting state. If an employer does not have New Jersey designated as its reporting State, the Contractor must contact the employer upon receipt of any New Hire report to inform the employer of the State and Federal reporting requirements for multi-state employers.

The Contractor shall utilize the quarterly Employer Participation Project (EPP) data provided by the federal and State Offices of Child Support to assist in the assessment of employer compliance with the New Hire program. The Contractor shall develop a compliance letter for approval by the SCM to be issued to those employers that are identified as possibly being non- compliant.

The Contractor must develop a rejection process, to be utilized in contacting employers, labor organizations, payroll companies, HPAs, or their designee in the event that a hard copy or electronic record(s) submitted is illegible, not in the proper file format or is otherwise unable to be processed.

The Contractor shall create a hard copy and electronic notification that can be sent to all entities to address any lack of reporting of New Hires or re-hires and the need to comply with the reporting time frames to be approved by the SCM. The Contractor shall be responsible for the creation, printing, postage fees and other related costs.

If the notification is returned with a forwarding address provided, the Contractor shall be responsible for reissuing the notification and updating the address information within the employer database. The Contractor shall also be responsible for ensuring that the updated information is sent to NJKiDS.

The Contractor must be responsible for entering detailed notes into NJKiDS, including all initial and follow-up activities, with the employer and/or HPA  or it’s designee in accordance with state determined procedures.

The Contractor must utilize the established monitoring/escalation process, identified in Exhibit 7 for those employers that receive IWO’s and VOE’s via the CSESP solution. The Contractor will work with the SCM to develop all SOP’s to be utilized. All developed SOP’s must be approved by the SCM.

Once 45 Calendar Days has elapsed from the issuance of the initial NMSN notification the Contractor will receive an alert via NJKIDS. Upon receipt of the alert the Contractor must begin efforts to contact the employer and/or HPA to ascertain the reason for non-response. The Contractor must enter detailed notes into NJKiDS, including all initial and follow-up activities, with the employer and/or HPA  or designee in accordance with state determined procedures.

## EMPLOYER OUTREACH PLAN

The Contractor must develop an all-encompassing employer outreach plan within 30 Calendar Days of Contract award that is consistent with the State’s goal of improving employers understanding about the Child Support program, improve data submission processing time frames, and the responsibilities of employers. The content of the Outreach Plan must address the following:

- How the child support program works and the benefits of employer participation;

- New Hire Reporting;

- NMSN;

- IWO and VOE

- Hard copy and electronic income withholding including CCPA;

- Lump Sum/ Debt inquiry;

- Centralized collections (EFT/EDI) referrals;

- Utilization of the CSESP;

- Increase the number of employers and HPAs registered on the CSESP, by 2% each year;

- Increase the number of employers and HPAs utilizing the CSESP for New Hire, NMSN, income withholding and communicating with the State child support agency concerning employee and health coverage terminations; and

- Increase employer compliance with the New Hire and NMSN programs by 5% the first year of operation and 2% each year thereafter.

The Employer Outreach Plan must provide detailed information on the methods, tools, materials and staffing levels that shall be dedicated to initial and ongoing outreach efforts for the Contract term.

The Contractor must provide a quarterly update of the next quarter’s planned outreach activities e.g., presentations to be given, meetings, committees, discussion groups to be attended, and mailing to be completed, to the Business Day for review and approval.

The Contractor shall be required to contact any registered entity that does not have a completed profile. The initial contact may be completed by telephone with subsequent contacts via mail or email.

The Contractor must develop outreach materials, both hardcopy and web based, to be approved by the SCM prior to distribution. Materials must be available in both English and Spanish and provide comprehensive instructions and answers to frequently asked questions. Materials must contain information to ensure employers are aware of the new CSESP solution along with New Hire and NMSN program regulations. Outreach material must also include information concerning income withholding and the new federal options for an electronic income withholding order and debt inquiry services system.

The Contractor must update all informational and/or training materials located on the CSESP or website, as directed by the SCM when program change(s) or enhancement(s) occur. The Contractor must provide information as necessary to the SCM for updating the employer section of the New Jersey Child Support Website at www.njchildsupport.gov to ensure consistency of information.

The Contractor must proactively contact employers, payroll firms, labor organizations, health plan administrators, and other relevant organizations (e.g., Business and Industry Association, Employer Council, Retail Merchants Association) to offer the opportunity for the Contractor to participate in organizational meetings and conferences to facilitate dissemination of informational materials answer questions and provide interactive demonstration(s) of the CSESP program. These outreach activities must be documented and reported within the monthly operational report.

Proactive outreach initiatives must be developed by the Contractor to address employers, labor, and other relevant organizations during seasonal peaks in hiring e.g., agriculture day laborers, shore business, landscapers, and holiday seasonal hiring. The proactive outreach must help and provide resources as needed to ensure compliance in reporting.

A State representative may accompany the outreach coordinator on a periodic basis to observe and assist in presentations and outreach activities.

The Contractor must develop and maintain a list of contacts including but not limited to designated staff of the various reporting employers, payroll service providers and labor organizations. The contact list must be provided to the OCSS/State via the CSESP and/or electronic file.

The Contractor must identify those employers, payroll service providers, labor organizations and HPAs that are still reporting via hard copy fax or telephone and proactively communicate quarterly the ability to report electronically through the CSESP. The Contractor must document the identified employers and provide a count of those employers that successfully moved to an electronic reporting method. This information must be provided on a monthly basis as part of the monthly operations report and outlined in Section 4.14.

The Contractor shall provide the option for all registered entities to elect to receive automated email notification when there is a change to any process, procedure or requirement related to the submission of information through the CSESP. The employer shall have the option to opt out of receiving the notifications at any time.

The Contractor may be asked on an as-needed basis to produce and deliver, by print and/or electronically as required by the State, special forms/notices, single and/or duplex page, to employers outside of regular business activity. For special printings, both single and duplex pages, annual occurences for each are estimated at 10,000. At the State’s request, the Contractor shall perform follow up action on special notices. The cost of the special forms/notices will be billable in accordance with price line 6 .

Data required for completing the notice shall be jointly developed between the Contractor and the State and, at a minimum, meet the following requirements:

- Notices shall be delivered in a way that will ensure the most effective and economical method of delivery;

- The Contractor shall be responsible for the cost of correcting Contractor-generated errors in the production and distribution of notices;

- The Contractor shall print notices from approved copy provided by the State;

- The Contractor must have the ability to receive files from NJKiDS containing data to be inserted as variable data into the notices; and

- The Contractor shall provide reports of the number of documents produced when requested by the State.

## ELECTRONIC IMAGING SYSTEM

The Contractor is responsible for imaging any and all documentation related to New Hire, NMSN, IWO, and VOE which includes, but not limited to, images of all envelopes, all source documents, all correspondence it receives and to which it responds, and any miscellaneous documents as designated by the State. It is estimated that 100,000 hard copy forms, including entering notes and imaging in NJKIDS, are processed on an annual basis.

The Contractor shall maintain an imaging system that is certified by the New Jersey Department of the Treasury, Division of Revenue and Enterprise Services (DORES) in accordance with N.J.A.C. 15:3-4 and N.J.A.C. 15:3-5. Information on setting up a State DORES Certified Imaging Center is available at: https://www.nj.gov/treasury/revenue/rms/imgregistrationprocess.shtml. The Contractor shall install and test the hardware, software, network, and telecommunications components for the production imaging processing system and test and verify all upgrades prior to and after implementation.

The Contractor shall train all designated State IV-D Agency staff on the use of the imaging system.

The imaging system may be provided through a contracted service arrangement with an imaging vendor that includes installation, testing, and verification of all necessary upgrades to hardware, software, network, and telecommunications components for the production imaging processing system. This service arrangement shall also provide for the imaging licenses required to allow State workers and their designees to access the imaging database. The Contractor must assume full responsibility for the successful operation of this imaging system. Following the end of this Contract, the Contractor shall turn over all images to the State in an easily accessible format that is agreed upon by the SCM at no additional cost to the State.

The Contractor shall be required to assist with the certification and annual re-certification of its imaging process as directed by DORES. The Contractor shall be responsible for implementing and testing any system changes that may be deemed necessary in order for OCSS to receive certification.

The Contractor shall maintain a secure connection from the Contractor server to the DHS network (via the NJOIT Data Center) in compliance with HIPAA and the HIPAA Administrative Simplification Requirements. The Contractor shall be responsible for all costs associated with connecting to the DHS network.

All imaged documents must remain available to the State throughout the term of the Contract. Additionally, the format must be an “easy to view” and accessible format. The Contractor must be able to convert the previous contractor’s images at no additional cost to the State.

The Contractor must provide an imaging solution that must store and allow direct access to State-specified documents through a hyperlink in NJKiDS or through any other means as designated by the State. Those State-specified documents shall include, but are not limited to, forms, correspondence, and all documents that the Contractor images. Documents identified for imaging by the State shall be linked to the appropriate case record in NJKiDS.

During the term of the Contract, the State reserves the right to reevaluate all or part of its imaging services and to negotiate provision of such services to accommodate for new business changes. Should the State have a certified imaging solution, the Contractor must interface and/or upload, as appropriate, to the State’s imaging solution. The Contractor shall be required to conform to these requirements.

## TRAINING

The State of New Jersey Child Support Program has built a comprehensive Child Support Training Institute (NJCSI). The Contractor shall require all of its staff to attend mandatory training provided by the State, either in-person at NJCSI located facilities or virtually as appropriate and determined by the SCM, on the use of NJKiDS, as it relates to staff segregation of duties and job-related duties and functions. Mandatory trainings include, but are not limited to: NJKiDS system operations, NJKiDS refresher trainings, and trainings provided on new NJKiDS functionality, as it pertains to staff job related duties and functions. Contractor staff shall be required to attend State approved trainings provided by NJCSI within four (4) weeks from the date of hire or assignment to the Contract.  Contractor staff shall be required to establish a profile using the State’s Learning Management System (LMS), and shall have access to program policy, NJKiDS system notification changes, websites and other resources approved by the State. The Contractor shall designate, at a minimum, two (2) of their staff as training liaisons.  Liaisons shall be required to attend additional training, on an as needed basis, as policy or functionality dictates. The training liaisons shall be responsible for the transfer of knowledge to other Contractor staff. This knowledge transfer will include training and the dissemination of training materials, policy directives and Office of Child Support Services Informational Transmittals.

The Contractor shall provide mandatory New Hire and ongoing trainings for its own staff as it relates to increasing staff knowledge and performance in the Contractor’s operations and use of system and telephonic equipment, job related duties and functions, and soft skills and business etiquette. The Contractor shall provide an annual training report, to include, at a minimum, the following:

      - Training courses provided;

      - A schedule for the provision of staff;

      - Number of staff who completed the training;

      - The training instruction, testing and evaluation methodology; and

      - A summary of staff evaluations and targeted trainings designed to improve staff performance.

Contractor staff must also participate in the following trainings that are provided by the NJCSI:

- Cultural competency;

- Effective customer service;

- Emotional intelligence;

- Essentials of business communication;

- Clear communication skills; and

- Empathy

The Contractor shall provide training of its operations to State/and or local staff. The Contractor shall provide a draft State Training Plan within 30 Calendar Days of Contract award that must include, but is not limited to:

- Training of its operations to State and/or local staff which provides an overview of the operational processes and procedures, and communication procedures necessary to ensure compliance;

- A schedule for the provision of statewide training for State and/or local staff;

- Training to approximately 250 State and/or local personnel and the ability to provide additional training for new staff throughout the life of the Contract;

- A training methodology (e.g., materials, classroom, web-based, desktop); and

- One or more training locations that are approved by the State. Training may be conducted virtually,  at a Contractor location, a State provided facility, or different locations throughout the State.

Training materials may be developed and/or provided by the Contractor or the State. The Contractor shall provide, upon request of the State, an overview of processes, which may include walk through tours of the Contractor’s facilities. Such training/tours must be coordinated through the SCM.

The Contractor shall provide a final training plan within 90 Calendar Days of Contract award, including timeframes for completion, and required materials that shall be developed in conjunction with the State.

Upon approval from the State SCM, the Contractor shall provide the completed training plan within 10 Business Days.

## ANALYTIC AND REPORTING DASHBOARD

The Contractor shall develop and maintain a role-based project dashboard hosted on a platform agreed to by the State. The platform shall utilize visual analytics of CSESP activity that facilitates the review and management of Contract data, identify program trends that may affect current business practices. The information contained on the dashboard shall be available in real time, to the greatest extent possible. Designated State staff shall be provided access via secure logon to the CSESP database to facilitate research, monitor/review program statistics, and run reports.

In addition, the dashboard must access all project data elements needed to facilitate reports that are available to view, download, and print by State staff as defined by the State, as well as ad hoc report(s) as requested by the State. It is estimated that 100 ad-hoc reports are generated annually. Reporting functions shall allow for report templates to be created and saved to simplify repeated report generation. Reports containing historical and/or archived data throughout the life of the Contract is required.

## OPERATIONS TURNOVER PLAN

Prior to the conclusion of the Contract, the Contractor will be required to provide an Operations Turnover Plan, as outlined below, and provide assistance to OCSS or its designated agent.

### CONTRACTOR RESPONSIBILITIES

The Contractor must meet the following requirements during the transition period:

- 12 months prior to the end of the Contract term the Contractor shall provide an Operations Turnover Plan to OCSS. This document shall propose the approach to turnover, tasks and sub-tasks required for turnover, a schedule for turnover, and documentation update procedures during turnover;

- 11 months prior to the end of the Contract term, the Contractor shall provide to OCSS a statement of the resources that would be required by OCSS or its agent to take over services provided by the Contractor;

  - The Contractor shall include an estimate of the number, type, and salary of personnel needed to provide services. The statement shall be separated by type of activity of the personnel, including, but not limited to administrative staff, equipment, office space and facilities, forms specifications and volumes, service fees (e.g., mailing costs, etc.);

  - The statement of resources required shall be based on the Contractor’s experience in provision of similar services and shall include actual Contractor resources and costs devoted to the provision of these services;

- When requested, but approximately six (6) months prior to the end of the Contract term, the Contractor shall transfer to OCSS all documentation pertaining to the operations and Contractor operational services;

- When requested, but no later than five (5) months prior to the end of the Contract term, the Contractor shall begin training the staff of OCSS or its designated agent in all operations and Contractor operational services. Such training must be completed at least two (2) months prior to the end of the Contract term;

- 30 Calendar Days following turnover of operations, the Contractor shall provide OCSS with a Turnover Results Report, which must document completion and results of each task of the Operations Turnover Plan;

- The Contractor shall be responsible for, and must promptly correct at no additional cost to the State, any malfunctions, as determined by the OCSS;

- Upon completion or termination of this Contract, the Contractor shall transfer to the State, all data collected (and any copies) in any format during the term of this Contract. This will occur within 30 Calendar Days of the termination of the Contract; and

- Following turnover of all data to the State, the Contractor shall destroy all copies of data in its possession. When document destruction is appropriate under New Jersey’s record retention requirements, the Contractor shall follow the New Jersey Destruction of Public Records Act of 1953 (N.J.S.A. 47:3-15 et seq.). The Contractor must follow the procedures promulgated by the New Jersey Division of Revenue and Enterprise Services (DORES). Information may be obtained at https://www.nj.gov/treasury/revenue/rms/retentiondisposition.shtml.

The Contractor shall be subject to quality control measures, which will be communicated to Contractor after Contract award, as determined by OCSS. Failure to meet the expected quality control measures shall result in the Contractor being placed on corrective action. The Contractor shall be required to submit a Corrective Action Plan that outlines how to resolve the identified issue(s) within 30 business days.

### OCSS RESPONSIBILITIES

OCSS must meet the following requirements:

      - Review and approve the scope and format of Contractor’s Operations Turnover Plan;

      - Review and approve a statement of resources needed to support the center;

      - Review and approve a Turnover Results Report that documents completion of each step of the Operations Turnover Plan;

      - Obtain post-turnover support from the Contractor in the event of problems; and

      - Release final operational payment to the Contractor following the successful turnover to OCSS.

# GENERAL CONTRACT TERMS

The Contractor shall have sole responsibility for the complete effort specified in this Contract.  Payment will be made only to the Contractor or to the authorized dealers/distributors, if applicable.  The Contractor is responsible for the professional quality, technical accuracy and timely completion and submission of all deliverables, services or commodities required to be provided under this Contract.  The Contractor shall, without additional compensation, correct or revise any errors, omissions, or other deficiencies in its deliverables and other services.  The approval of deliverables furnished under this Contract shall not in any way relieve the Contractor of responsibility for the technical adequacy of its work.  The review, approval, Acceptance or payment for any of the deliverables, goods or services, shall not be construed as a waiver of any rights that the State may have arising out of the Contractor’s performance of this Contract.

## CONTRACT TERM AND EXTENSION OPTION

The base term of this Contract shall be for a period of four (4) years.  The anticipated Contract effective date is provided on the “Summary” page of the Bid Solicitation in NJSTART.  If delays in the procurement process result in a change to the anticipated Contract effective date, the Contractor agrees to accept a Contract for the full term of this Contract.

This Contract may be extended up to two (2) years with no single extension exceeding one (1) year, by the mutual written consent of the Contractor and the Director at the same terms, conditions, and pricing at the rates in effect in the last year of this Contract or rates more favorable to the State.

## CONTRACT TRANSITION

No Award Made --In the event that a new contract has not been awarded prior to the expiration date for this Contract, including any extensions exercised, then by written notice to the Contractor, the State may exercise its right to transition this Contract for a period of up to 180 Calendar Days (the “Initial Transition Period”).  In the event the State exercises its right pursuant to this Section, then the Contractor shall continue performance under this Contract under the same terms, conditions, and pricing until a new contract is awarded or the Initial Transition Period expires. At no time shall this Initial Transition Period extend more than 365 Calendar Days beyond the expiration date of this Contract, including any extensions exercised, unless in the opinion of the Director, it is in the best interest of the State to extend the Initial Transition Period.

New Contract Awarded -- In the event that a new contract has been awarded prior to the expiration date for this Contract, including any extensions exercised , then by written notice to the Contractor the State may transition this Contract (the “NCA Transition Period”) and the Contractor shall continue performance under this Contract, under the same terms, conditions, and pricing, for a period of up to 365 Calendar Days beyond the expiration date of this Contract, including any extensions exercised, or until the new contract(s) can be completely operational, whichever first occurs.

Please see Bid Solicitation Section 4.20 for Contractor responsibilities during the transition period.

## PERFORMANCE SECURITY

Not applicable to this procurement.

## OWNERSHIP OF MATERIAL

- State Data – The State owns State Data. Contractor shall not obtain any right, title, or interest in any State Data, or information derived from or based on State Data.  State Data provided to Contractor shall be delivered or returned to the State of New Jersey upon thirty (30) days’ notice by the State or thirty (30) days after the expiration or termination of the Contract.  Except as specifically required by the requirements of the Bid Solicitation, State Data shall not be disclosed, sold, assigned, leased or otherwise disposed of to any person or entity other than the State unless specifically directed to do so in writing by the State Contract Manager.

Work Product; Services – The State owns all Deliverables developed for the State in the course of providing Services under the Contract, including but not limited to, all data, technical information, materials gathered, originated, developed, prepared, used or obtained in the performance of the Contract, including but not limited to all reports, surveys, plans, charts, literature, brochures, mailings, recordings (video and/or audio), pictures, drawings, analyses, graphic representations, print-outs, notes and memoranda, written procedures and documents, regardless of the state of completion, which are prepared for or are a result of the Services required under the Contract.

Contractor Intellectual Property; Commercial off the Shelf Software (COTS) and Customized Software – Contractor retains ownership of all Contractor Intellectual Property, and any modifications thereto and derivatives thereof, that the  Contractor supplies to the State pursuant to the Contract, and grants the State a non-exclusive, royalty-free license to use Contractor Intellectual Property delivered to the State for the purposes contemplated by the Contract for the duration of the Contract including all extensions.  In the event Contractor provides its standard license agreement terms with its Quote, such terms and conditions must comply with Bid Solicitation Section 1.4 – Order of Precedence of Contractual Terms.

Third Party Intellectual Property – Unless otherwise specified in the Bid Solicitation that the State, on its own, will acquire and obtain a license to Third Party Intellectual Property, Contractor shall secure on the State’s behalf, in the name of the State and subject to the State’s approval, a license to Third Party Intellectual Property sufficient to fulfill the business objectives, requirements and specifications identified in the Contract at no additional cost to the State beyond that in the Quote price.  In the event Contractor is obligated to flow-down commercially standard third party terms and conditions customarily provided to the public associated with Third Party Intellectual Property and such terms and conditions conflict with Bid Solicitation requirements, including the SSTC, the State will accept such terms and conditions with the exception of the following:  indemnification, limitation of liability, choice of law, governing law, jurisdiction, and confidentiality.  The Bid Solicitation including the SSTC shall prevail with respect to such conflicting terms and conditions.  In addition, the State will not accept any provision requiring the State to indemnify a third party or to submit to arbitration.  Such terms are considered void and of no effect.  Third party terms and conditions should be submitted with the Quote. If Contractor uses Third Party Intellectual Property, Contractor must indemnify the State for infringement claims with respect to the Third Party Intellectual Property.   Contractor agrees that its use of Third Party Intellectual Property shall be consistent with the license for the Third Party Intellectual Property, whether supplied by the Contractor, secured by the State as required by the Bid Solicitation, or otherwise supplied by the State.

Work Product; Custom Software – The State owns all Custom Software which shall be considered “work made for hire”, i.e., the State, not the Contractor, Subcontractor, or third party, shall have full and complete ownership of all such Custom Software.  To the extent that any Custom Software may not, by operation of the law, be a “work made for hire” in accordance with the terms of the Contract, Contractor, Subcontractor, or third party hereby assigns to the State, or Contractor shall cause to be assigned to the State, all right, title and interest in and to any such Custom Software and any copyright thereof, and the State shall have the right to obtain and hold in its own name any copyrights, registrations and any other proprietary rights that may be available.

State Intellectual Property – The State owns all State Intellectual Property provided to Contractor pursuant to the Contract.  State Intellectual Property shall be delivered or returned to the State of New Jersey upon thirty (30) days’ notice by the State or thirty (30) days after the expiration or termination of the Contract.  The State grants Contractor a non-exclusive, royalty-free, license to use State Intellectual Property for the purposes contemplated by the Contract.  Except as specifically required by the requirements of the Bid Solicitation, State Intellectual Property shall not  be disclosed, sold, assigned, leased or otherwise disposed of to any person or entity other than the State unless specifically directed to do so in writing by the State Contract Manager. The State’s license to Contractor is limited by the term of the Contract and the confidentiality obligations set forth in Bid Solicitation Section 6 – Data Security Requirements – Contractor Responsibility.

No Rights – Except as expressly set forth in the Contract, nothing in the Contract shall be construed as granting to or conferring upon Contractor any right, title, or interest in State Intellectual Property or any intellectual property that is now owned or licensed to or subsequently owned by or licensed by the State.  Except as expressly set forth in the Contract, nothing in the Contract shall be construed as granting to or conferring upon the State any right, title, or interest in any Contractor Intellectual Property that is now owned or subsequently owned by Contractor.  Except as expressly set forth in the Contract, nothing in the Contract shall be construed as granting to or conferring upon the State any right, title, or interest in any Third Party Intellectual Property that is now owned or subsequently owned by a third party.

## SUBSTITUTION OF STAFF

If a Contractor needs to substitute any management, supervisory or key personnel, the Contractor shall identify the substitute personnel and the work to be performed.  The Contractor must provide detailed justification documenting the necessity for the substitution.  Resumes must be submitted for the individual(s) proposed as substitute(s) who must have qualifications and experience equal to or better than the individual(s) originally proposed or currently assigned.

The Contractor shall forward a request to substitute staff to the State Contract Manager for consideration and approval.  No substitute personnel are authorized to begin work until the Contractor has received written approval to proceed from the State Contract Manager.

## DELIVERY TIME AND COSTS

Not applicable to this procurement.

## AUTHORIZED DEALER AND/OR DISTRIBUTORS

Not applicable to this procurement.

## LIQUIDATED DAMAGES

Not applicable to this procurement.

## RETAINAGE

Not applicable to this procurement.

## ELECTRONIC PAYMENTS

With the award of this Contract, the successful Contractor(s) will be required to receive its payment(s) electronically.  In order to receive payments via automatic deposit from the State of New Jersey, the Contractor must complete the EFT information within its NJSTART Vendor Profile.  Please refer to the QRG entitled “Vendor Profile Management – Company Information and User Access” for instructions.

## PROCUREMENT EFFICIENCY PROGRAM

- Quarterly Sales Reporting - The Contractor shall submit a Sales Report documenting all sales made under the Contract.  The Sales Report shall be submitted directly to Periscope no later than thirty (30) Calendar Days after the end of each calendar quarter. The calendar quarters will end March 31, June 30, September 30, and December 31. The Sales Report must contain the following information:

  - Complete and accurate details of all sales, credits, returns, refunds, and the like for the reporting quarter;

  - Purchasing entity;

  - Total of Procurement Efficiency Program Fee amount due for the reporting quarter;

  - Such other information as the State may reasonably request;

  - If no sales were made against this Contract during the reporting quarter, then a report shall be submitted showing zero sales and zero Procurement Efficiency Program Fee due; and

  - Quarterly Sales Reporting and remittance of the Procurement Efficiency Program Fee shall begin on the first calendar quarter starting after the effective date of the Contract.

- Procurement Efficiency Program Fee - For all purchases made under this Contract, that have been invoiced, the Contractor shall remit the Procurement Efficiency Program Fee in the amount of one percent (1%) of all Purchases to Periscope acting on behalf of the State of New Jersey.

- Remittance of the Procurement Efficiency Program Fee - On a quarterly basis, the Contractor shall remit the Procurement Efficiency Program Fee directly to Periscope no later than thirty (30) days after the end of each calendar quarter. The calendar quarters will end March 31, June 30, September 30, and December 31.  Failure to remit the Procurement Efficiency Program Fee timely and accurately may result in Contract termination as outlined in the “Termination of Contract” clause of the State of New Jersey Standard Terms and Conditions.

- NJSTART Marketplace Catalog Enablement - Contractor shall cooperate with State and/or Periscope as requested to upload catalog items and pricing consistent with this Contract. Contractor shall upload catalog within thirty (30) Calendar Days of the date of execution of this Contract. Failure to cooperate will result in the Contractor’s good and/or services not being represented in the NJSTART Marketplace. The Contractor shall ensure that the catalog complies with the scope, and terms and conditions of this Contract. Any identified deviation from the Contract must be corrected immediately. Any catalog that does not comply with the scope and terms and conditions of this Contract can lead to a breach of contract and will be escalated to the Division of Purchase and Property’s Contract Compliance and Audit Unit for review and possible action.

- Retention and Inspection of Records and Audit - The Contractor shall keep records of all sales made to all Using Agencies in sufficient detail to enable the State to determine the Procurement Efficiency Program Fee payable by the Contractor. The State and/or Periscope may examine and audit, at its own expense, Contractor’s sales records and Sales Reports for completeness and accuracy. If such examination reveals underpayment of the Procurement Efficiency Program Fee, the Contractor shall immediately pay to Periscope the amount of deficiency. If the examination reveals an underpayment of 5% or more, then the Contractor shall reimburse the State and/or Periscope for the cost of the audit.

# DATA SECURITY REQUIREMENTS – CONTRACTOR RESPONSIBILITY

## SECURITY PLAN

The Contractor shall submit a detailed Security Plan that addresses the Contractor’s approach to meeting each applicable security requirement outlined below, to the State, no later than thirty (30) Calendar Days after the award of the Contract.  The State’s approval of the Security Plan shall be set forth in writing.  In the event that the State reasonably rejects the Security Plan after providing the Contractor an opportunity to cure, the Director may terminate the Contract pursuant to the SSTC.

## INFORMATION SECURITY PROGRAM MANAGEMENT

The Contractor shall establish and maintain a framework to provide assurance that information security strategies are aligned with and support the State’s business objectives, are consistent with applicable laws and regulations through adherence to policies and internal controls, and provide assignment of responsibility, in an effort to manage risk.  Information security program management shall include, at a minimum, the following:

- Establishment of a management structure with clear reporting paths and explicit responsibility for information security;

- Creation, maintenance, and communication of information security policies, standards, procedures, and guidelines to include the control areas listed in sections below;

- Development and maintenance of relationships with external organizations to stay abreast of current and emerging security issues and for assistance, when applicable; and

- Independent review of the effectiveness of the Contractor’s information security program.

## COMPLIANCE

The Contractor shall develop and implement processes to ensure its compliance with all statutory, regulatory, contractual, and internal policy obligations applicable to this Contract. Examples include but are not limited to General Data Protection Regulation (GDPR), Payment Card Industry Data Security Standard (PCI DSS), Health Insurance Portability and Accountability Act of 1996 (HIPAA), IRS-1075.  Contractor shall timely update its processes as applicable standards evolve.

- Within ten (10) Calendar Days after award, the Contractor shall provide the State with contact information for the individual or individuals responsible for maintaining a control framework that captures statutory, regulatory, contractual, and policy requirements relevant to the organization’s programs of work and information systems;

- Throughout the solution development process, Contractor shall implement processes to ensure security assessments of information systems are conducted for all significant development and/or acquisitions, prior to information systems being placed into production; and

- The Contractor shall also conduct periodic reviews of its information systems on a defined frequency for compliance with statutory, regulatory, and contractual requirements. The Contractor shall document the results of any such reviews.

## PERSONNEL SECURITY

The Contractor shall implement processes to ensure all personnel having access to relevant State information have the appropriate background, skills, and training to perform their job responsibilities in a competent, professional, and secure manner.  Workforce security controls shall include, at a minimum:

- Position descriptions that include appropriate language regarding each role’s security requirements;

- To the extent permitted by law, employment screening checks are conducted and successfully passed for all personnel prior to beginning work or being granted access to information assets;

- Rules of behavior are established and procedures are implemented to ensure personnel are aware of and understand usage policies applicable to information and information systems;

- Access reviews are conducted upon personnel transfers and promotions to ensure access levels are appropriate;

- Contractor disables system access for terminated personnel and collects all organization owned assets prior to the individual’s departure; and

- Procedures are implemented that ensure all personnel are aware of their duty to protect information assets and their responsibility to immediately report any suspected information security incidents.

## SECURITY AWARENESS AND TRAINING

The Contractor shall provide periodic and on-going information security awareness and training to ensure personnel are aware of information security risks and threats, understand their responsibilities, and are aware of the statutory, regulatory, contractual, and policy requirements that are intended to protect information systems and State Confidential Information from a loss of confidentiality, integrity, availability and privacy. Security awareness and training shall include, at a minimum:

- Personnel are provided with security awareness training upon hire and at least annually, thereafter;

- Security awareness training records are maintained as part of the personnel record;

- Role-based security training is provided to personnel with respect to their duties or responsibilities (e.g. network and systems administrators require specific security training in accordance with their job functions); and

- Individuals are provided with timely information regarding emerging threats, best practices, and new policies, laws, and regulations related to information security.

## RISK MANAGEMENT

The Contractor shall establish requirements for the identification, assessment, and treatment of information security risks to operations, information, and/or information systems. Risk management requirements shall include, at a minimum:

- An approach that categorizes systems and information based on their criticality and sensitivity;

- An approach that ensures risks are identified, documented and assigned to appropriate personnel for assessment and treatment;

- Risk assessments shall be conducted throughout the lifecycles of information systems to identify, quantify, and prioritize risks against operational and control objectives and to design, implement, and exercise controls that provide reasonable assurance that security objectives will be met; and

- A plan under which risks are mitigated to an acceptable level and remediation actions are prioritized based on risk criteria and timelines for remediation are established. Risk treatment may also include the acceptance or transfer of risk.

## PRIVACY

If there is State Data associated with the Contract, this section is applicable.

- Data Ownership. The State owns State Data. Contractor shall not obtain any right, title, or interest in any   State Data, or information derived from or based on State Data.

- Data usage, storage, and protection of Personal Data are subject to all applicable international, federal and state statutory and regulatory requirements, as amended from time to time, including, without limitation, those for HIPAA, Tax Information Security Guidelines for Federal, State, and Local Agencies (IRS Publication 1075), New Jersey State tax confidentiality statute,  the New Jersey Privacy Notice found at NJ.gov, N.J.S.A. § 54:50-8, New Jersey Identity Theft Prevention Act, N.J.S.A. § 56:11-44 et. seq., the federal Drivers’ Privacy Protection Act of 1994, Pub.L.103-322, and the confidentiality requirements of N.J.S.A. § 39:2-3.4.  Contractor shall also conform to PCI DSS, where applicable.

Security: Contractor agrees to take appropriate administrative, technical and physical safeguards reasonably designed to protect the security, privacy, confidentiality, and integrity of user information. Contractor shall ensure that State Data is secured and encrypted during transmission or at rest.

Data Transmission:  The Contractor shall only transmit or exchange State Data with other parties when expressly requested in writing and permitted by and in accordance with requirements of the Contract or the State of New Jersey. The Contractor shall only transmit or exchange State Data with the State of New Jersey or other parties through secure means supported by current technologies.

Data Storage:  All data provided by the State of New Jersey or State data obtained by the Contractor in the performance of the Contract must be stored, processed, and maintained solely in accordance with a project plan and system topology approved by the State Contract Manager.  No State data shall be processed on or transferred to any device or storage medium including portable media, smart devices and/or USB devices, unless that device or storage medium has been approved in advance in writing by the State Contract Manager.  The Contractor must not store or transfer State of New Jersey data outside of the United States.

Data Re-Use:  All State Data shall be used expressly and solely for the purposes enumerated in the Contract Data shall not be distributed, repurposed or shared across other applications, environments, or business units of the Contractor.  No State Data shall be transmitted, exchanged or otherwise passed to other contractors or interested parties except on a case-by-case basis as specifically agreed to in writing by the State Contract Manager.

Data Breach:  In the event of any actual, probable or reasonably suspected Breach of Security, or any unauthorized access to or acquisition, use, loss, destruction, compromise, alteration or disclosure of any Personal Data, Contractor shall: (a) immediately notify the State of such Breach of Security, but in no event later than 72 hours after learning of such security breach; (b) designate a single individual employed by Contractor who shall be available to the State 24 hours per day, seven (7) days per week as a contact regarding Contractor’s obligations under Bid Solicitation Section 6.34 - Incident Response; (c) not provide any other notification or provide any disclosure to the public regarding such Breach of Security without the prior written consent of the State, unless required to provide such notification or to make such disclosure pursuant to any applicable law, regulation, rule, order, court order, judgment, decree, ordinance, mandate or other request or requirement now or hereafter in effect, of any applicable governmental authority or law enforcement agency in any jurisdiction worldwide  (in which case Contractor shall consult with the State and reasonably cooperate with the State to prevent any notification or disclosure concerning any Personal Data or Breach of Security); (d) assist the State in investigating, remedying and taking any other action the State deems necessary regarding any Breach of Security breach and any dispute, inquiry, or claim that concerns the Breach of Security; (e) follow all instructions provided by the State relating to the Personal Data affected or potentially affected by the Breach of Security; (f) take such actions as necessary to prevent future Breaches of Security; and (g) unless prohibited by an applicable statute or court order, notify the State of any third party legal process relating to any Breach of Security including, at a minimum, any legal process initiated by any governmental entity (foreign or domestic).

Minimum Necessary. Contractor shall ensure that State Data requested represents the minimum necessary information for the services as described in this Bid Solicitation and, unless otherwise agreed to in writing by the State, that only necessary individuals or entities who are familiar with and bound by the Contract will have access to the State Data in order to perform the work.

End of Contract Data Handling:  Upon termination/expiration of this Contract the Contractor shall first return all State Data to the State in a usable format as defined in the Contract, or in an open standards machine-readable format if not.  The Contractor shall then erase, destroy, and render unreadable all Contractor backup copies of State Data according to the standards enumerated in accordance with the State’s most recent Media Protection policy, https://www.cyber.nj.gov/grants-and-resources/state-resources/statewide-information-security-manual-sism, and certify in writing that these actions have been completed within thirty (30) Calendar Days after the termination/expiration of the Contract or within seven (7) Business Days of the request of an agent of the State whichever should come first.

In the event of loss of any State Data or records where such loss is due to the intentional act, omission, or negligence of the Contractor or any of its Subcontractors or agents, the Contractor shall be responsible for recreating such lost data in the manner and on the schedule set by the State Contract Manager. The Contractor shall ensure that all State Data is backed up and is recoverable by the Contractor. In accordance with prevailing federal or state law or regulations, the Contractor shall report the loss of State data.

## ASSET MANAGEMENT

The Contractor shall implement administrative, technical, and physical controls necessary to safeguard information technology assets from threats to their confidentiality, integrity, or availability, whether internal or external, deliberate or accidental. Asset management controls shall include at a minimum:

- Information technology asset identification and inventory;

- Assigning custodianship of assets; and

- Restricting the use of non-authorized devices.

## SECURITY CATEGORIZATION

The Contractor shall implement processes that classify information and categorize information systems throughout their lifecycles according to their sensitivity and criticality, along with the risks and impact in the event that there is a loss of confidentiality, integrity, availability, or breach of privacy. Information classification and system categorization includes labeling and handling requirements. Security categorization controls shall include the following, at a minimum:

- Implementing a data protection policy;

- Classifying data and information systems in accordance with their sensitivity and criticality;

- Masking sensitive data that is displayed or printed; and

- Implementing handling and labeling procedures.

## MEDIA PROTECTION

The Contractor shall establish controls to ensure data and information, in all forms and mediums, are protected throughout their lifecycles based on their sensitivity, value, and criticality, and the impact that a loss of confidentiality, integrity, availability, and privacy would have on the Contractor, business partners, or individuals. Media protections shall include, at a minimum:

- Media storage/access/transportation;

- Maintenance of sensitive data inventories;

- Application of cryptographic protections;

- Restricting the use of portable storage devices;

- Establishing records retention requirements in accordance with business objectives and statutory and regulatory obligations; and

- Media disposal/sanitization.

## CRYPTOGRAPHIC PROTECTIONS

The Contractor shall employ cryptographic safeguards to protect sensitive information in transmission, in use, and at rest, from a loss of confidentiality, unauthorized access, or disclosure.  Cryptographic protections shall include at a minimum:

- Using industry standard encryption algorithms;

- Establishing requirements for encryption of data in transit;

- Establishing requirements for encryption of data at rest; and

- Implementing cryptographic key management processes and controls.

## ACCESS MANAGEMENT

The Contractor shall establish security requirements and ensure appropriate mechanisms are provided for the control, administration, and tracking of access to, and the use of, the Contractor’s information systems that contain or could be used to access State data. Access management plan shall include the following features:

- Ensure the principle of least privilege is applied for specific duties and information systems (including specific functions, ports, protocols, and services), so processes operate at privilege levels no higher than necessary to accomplish required organizational missions and/or functions;

- Implement account management processes for registration, updates, changes and de-provisioning of system access;

- Apply the principles of least privilege when provisioning access to organizational assets;

- Provision access according to an individual’s role and business requirements for such access;

- Implement the concept of segregation of duties by disseminating tasks and associated privileges for specific sensitive duties among multiple people;

- Conduct periodic reviews of access authorizations and controls.

## IDENTITY AND AUTHENTICATION

The Contractor shall establish procedures and implement identification, authorization, and authentication controls to ensure only authorized individuals, systems, and processes can access the State’s information and Contractor’s information and information systems. Identity and authentication provides a level of assurance that individuals who log into a system are who they say they are.  Identity and authentication controls shall include, at a minimum:

- Establishing and managing unique identifiers (e.g. User-IDs) and secure authenticators (e.g. passwords, biometrics, personal identification numbers, etc.) to support nonrepudiation of activities by users or processes; and

- Implementing multi-factor authentication (MFA) requirements for access to sensitive and critical systems, and for remote access to the Contractor’s systems.

## REMOTE ACCESS

The Contractor shall strictly control remote access to the Contractor’s internal networks, systems, applications, and services. Appropriate authorizations and technical security controls shall be implemented prior to remote access being established. Remote access controls shall include at a minimum:

- Establishing centralized management of the Contractor’s remote access infrastructure;

- Implementing technical security controls (e.g. encryption, multi-factor authentication, IP whitelisting, geo-fencing); and

- Training users in regard to information security risks and best practices related remote access use.

In the event the Contractor shall be approved to utilize State-provided remote access connectivity to conduct work on systems, networks, and data repositories managed and hosted within the New Jersey Garden State Network (GSN) for State approved business, the Contractor shall collaborate with the State in accordance with State defined usage restrictions, configuration/connection requirements, and implementation guidance for remote access into the GSN.

## SECURITY ENGINEERING AND ARCHITECTURE

The Contractor shall employ security engineering and architecture principles for all information technology assets, and such principles shall incorporate industry recognized leading security practices and sufficiently address applicable statutory and regulatory obligations. Applying security engineering and architecture principles shall include:

- Implementing configuration standards that are consistent with industry-accepted system hardening standards and address known security vulnerabilities for all system components;

- Establishing a defense in-depth security posture that includes layered technical, administrative, and physical controls;

- Incorporating security requirements into the systems throughout their life cycles;

- Delineating physical and logical security boundaries;

- Tailoring security controls to meet organizational and operational needs;

- Performing threat modeling to identify use cases, threat agents, attack vectors, and attack patterns as well as compensating controls and design patterns needed to mitigate risk;

- Implementing controls and procedures to ensure critical systems fail-secure and fail-safe in known states; and

- Ensuring information system clock synchronization.

## CONFIGURATION MANAGEMENT

The Contractor shall ensure that baseline configuration settings are established and maintained in order to protect the confidentiality, integrity, and availability of all information technology assets. Secure configuration management shall include, at a minimum:

- Hardening systems through baseline configurations; and

- Configuring systems in accordance with the principle of least privilege to ensure processes operate at privilege levels no higher than necessary to accomplish required functions.

## ENDPOINT SECURITY

The Contractor shall ensure that endpoint devices are properly configured, and measures are implemented to protect information and information systems from a loss of confidentiality, integrity, and availability. Endpoint security shall include, at a minimum:

- Maintaining an accurate and updated inventory of endpoint devices;

- Applying security categorizations and implementing appropriate and effective safeguards on endpoints;

- Maintaining currency with operating system and software updates and patches;

- Establishing physical and logical access controls;

- Applying data protection measures (e.g. cryptographic protections);

- Implementing anti-malware software, host-based firewalls, and port and device controls;

- Implementing host intrusion detection and prevention systems (HIDS/HIPS) where applicable;

- Restricting access and/or use of ports and I/O devices; and

- Ensuring audit logging is implemented and logs are reviewed on a continuous basis.

## ICS/SCADA/OT SECURITY

The Contractor shall implement controls and processes to ensure risks, including risks to human safety, are accounted for and managed in the use of Industrial Control Systems (ICS), Supervisory Control and Data Acquisition (SCADA) systems and Operational Technologies (OT).  ICS/SCADA/OT Security requires the application of all of the enumerated control areas in this Bid Solicitation, including, at a minimum:

- Conducting risk assessments prior to implementation and throughout the lifecycles of ICS/SCADA/OT assets;

- Developing policies and standards specific to ICS/SCADA/OT assets;

- Ensuring the secure configuration of ICS/SCADA/OT assets;

- Segmenting ICS/SCADA/OT networks from the rest of the Contractor’s networks;

- Ensuring least privilege and strong authentication controls are implemented;

- Implementing redundant designs or failover capabilities to prevent business disruption or physical damage; and

- Conducting regular maintenance on ICS/SCADA/OT systems.

## INTERNET OF THINGS SECURITY

The Contractor shall implement controls and processes to ensure risks are accounted for and managed in the use of Internet of Things (IoT) devices including, but not limited to, physical devices, vehicles, appliances and other items embedded with electronics, software, sensors, actuators, and network connectivity which enables these devices to connect and exchange data. IoT security shall include, at a minimum, the following:

- Developing policies and standards specific to IoT assets;

- Ensuring the secure configuration of IoT assets;

- Conducting risk assessments prior to implementation and throughout the lifecycles of IoT assets;

- Segmenting IoT networks from the rest of the Contractor’s networks; and

- Ensuring least privilege and strong authentication controls are implemented.

## MOBILE DEVICE SECURITY

The Contractor shall establish administrative, technical, and physical security controls required to effectively manage the risks introduced by mobile devices used for organizational business purposes.  Mobile device security shall include, at a minimum, the following:

- Establishing requirements for authorization to use mobile devices for organizational business purposes;

- Establishing Bring Your Own Device (BYOD) processes and restrictions;

- Establishing physical and logical access controls;

- Implementing network access restrictions for mobile devices;

- Implementing mobile device management solutions to provide centralized management of mobile devices and to ensure technical security controls (e.g. encryption, authentication, remote-wipe, etc.) are implemented and updated as necessary;

- Establishing approved application stores from which applications can be acquired;

- Establishing lists approved applications that can be used; and

- Training of mobile device users regarding security and safety.

## NETWORK SECURITY

The Contractor shall implement defense-in-depth and least privilege strategies for securing the information technology networks that it operates. To ensure information technology resources are available to authorized network clients and protected from unauthorized access, the Contractor shall:

- Include protection mechanisms for network communications and infrastructure (e.g. layered defenses, denial of service protection, encryption for data in transit, etc.);

- Include protection mechanisms for network boundaries (e.g. limit network access points, implement firewalls, use Internet proxies, restrict split tunneling, etc.);

- Control the flow of information (e.g. deny traffic by default/allow by exception, implement Access Control Lists, etc.); and

- Control access to the Contractor’s information systems (e.g. network segmentation, network intrusion detection and prevention systems, wireless restrictions, etc.).

## CLOUD SECURITY

The Contractor shall establish security requirements that govern the use of private, public, and hybrid cloud environments to ensure risks associated with a potential loss of confidentiality, integrity, availability, and privacy are managed.  This shall ensure, at a minimum, the following:

- Security is accounted for in the acquisition and development of cloud services;

- The design, configuration, and implementation of cloud-based applications, infrastructure and system-system interfaces are conducted in accordance with mutually agreed-upon service, security, and capacity-level expectations;

- Security roles and responsibilities for the Contractor and the cloud provider are delineated and documented; and

- Controls necessary to protect sensitive data in public cloud environments are implemented.

## CHANGE MANAGEMENT

The Contractor shall establish controls required to ensure change is managed effectively. Changes are appropriately tested, validated, and documented before implementing any change on a production network. Change management provides the Contractor with the ability to handle changes in a controlled, predictable, and repeatable manner, and to identify, assess, and minimize the risks to operations and security. Change management controls shall include, at a minimum, the following:

- Notifying all stakeholder of changes;

- Conducting a security impact analysis and testing for changes prior to rollout; and

- Verifying security functionality after the changes have been made.

## MAINTENANCE

The Contractor shall implement processes and controls to ensure that information assets are properly maintained, thereby minimizing the risks from emerging information security threats and/or the potential loss of confidentiality, integrity, or availability due to system failures. Maintenance security shall include, at a minimum, the following:

- Conducting scheduled and timely maintenance;

- Ensuring individuals conducting maintenance operations are qualified and trustworthy; and

- Vetting, escorting and monitoring third-parties conducting maintenance operations on information technology assets.

## THREAT MANAGEMENT

The Contractor shall establish effective communication protocols and processes to collect and disseminate actionable threat intelligence, thereby providing component units and individuals with the information necessary to effectively manage risk associated with new and emerging threats to the organization’s information technology assets and operations. Threat management includes, at a minimum:

- Developing, implementing, and governing processes and documentation to facilitate the implementation of a threat awareness policy, as well as associated standards, controls and procedures.

- Subscribing to and receiving relevant threat intelligence information from the US CERT, the organization’s contractors, and other sources as appropriate.

## VULNERABILITY AND PATCH MANAGEMENT

The Contractor shall implement proactive vulnerability identification, remediation, and patch management practices to minimize the risk of a loss of confidentiality, integrity, and availability of information system, networks, components, and applications. Vulnerability and patch management practices shall include, at a minimum, the following:

- Prioritizing vulnerability scanning and remediation activities based on the criticality and security categorization of systems and information, and the risks associated with a loss of confidentiality, integrity, availability, and/or privacy;

- Maintaining software and operating systems at the latest vendor-supported patch levels;

- Conducting penetration testing and red team exercises; and

- Employing qualified third-parties to periodically conduct Independent vulnerability scanning, penetration testing, and red-team exercises.

## CONTINUOUS MONITORING

The Contractor shall implement continuous monitoring practices to establish and maintain situational awareness regarding potential threats to the confidentiality, integrity, availability, privacy and safety of information and information systems through timely collection and review of security-related event logs. Continuous monitoring practices shall include, at a minimum, the following:

- Centralizing the collection and monitoring of event logs;

- Ensuring the content of audit records includes all relevant security event information;

- Protecting of audit records from tampering; and

- Detecting, investigating, and responding to incidents discovered through monitoring.

## SYSTEM DEVELOPMENT AND ACQUISITION

The Contractor shall establish security requirements necessary to ensure that systems and application software programs developed by the Contractor or third-parties (e.g. vendors, contractors, etc.) perform as intended to maintain information confidentiality, integrity, and availability, and the privacy and safety of individuals. System development and acquisition security practices shall include, at a minimum, the following:

- Secure coding;

- Separation of development, testing, and operational environments;

- Information input restrictions;

- Input data validation;

- Error handling;

- Security testing throughout development;

- Restrictions for access to program source code; and

- Security training of software developers and system implementers.

## PROJECT AND RESOURCE MANAGEMENT

The Contractor shall ensure that controls necessary to appropriately manage risks are accounted for and implemented throughout the System Development Life Cycle (SDLC). Project and resource management security practices shall include, at a minimum:

- Defining and implementing security requirements;

- Allocating resources required to protect systems and information; and

- Ensuring security requirements are accounted for throughout the SDLC.

## CAPACITY AND PERFORMANCE MANAGEMENT

The Contractor shall implement processes and controls necessary to protect against avoidable impacts to operations by proactively managing the capacity and performance of its critical technologies and supporting infrastructure. Capacity and performance management practices shall include, at a minimum, the following:

- Ensuring the availability, quality, and adequate capacity of computing, storage, memory and network resources are planned, prepared, and measured to deliver the required system performance and future capacity requirements; and

- Implementing resource priority controls to prevent or limit Denial of Service (DoS) effectiveness.

## THIRD PARTY MANAGEMENT

The Contractor shall implement processes and controls to ensure that risks associated with third-parties (e.g. vendors, contractors, business partners, etc.) providing information technology equipment, software, and/or services are minimized or avoided. Third party management processes and controls shall include, at a minimum:

- Tailored acquisition strategies, contracting tools, and procurement methods for the purchase of systems, system components, or system service from suppliers;

- Due diligence security reviews of suppliers and third parties with access to the Contractor’s systems and sensitive information;

- Third party interconnection security; and

- Independent testing and security assessments of supplier technologies and supplier organizations.

## PHYSICAL AND ENVIRONMENTAL SECURITY

The Contractor shall establish physical and environmental protection procedures that limit access to systems, equipment, and the respective operating environments, to only authorized individuals. The Contractor ensures appropriate environmental controls in facilities containing information systems and assets, to ensure sufficient environmental conditions exist to avoid preventable hardware failures and service interruptions. Physical and environmental controls shall include, at a minimum, the following:

- Physical access controls (e.g. locks, security gates and guards, etc.);

- Visitor controls;

- Security monitoring and auditing of physical access;

- Emergency shutoff;

- Emergency power;

- Emergency lighting;

- Fire protection;

- Temperature and humidity controls;

- Water damage protection; and

- Delivery and removal of information assets controls.

## CONTINGENCY PLANNING

The Contractor shall develop, implement, test, and maintain a contingency plan to ensure continuity of operations for all information systems that deliver or support essential or critical business functions on behalf of the Contractor. The plan shall address the following:

- Backup and recovery strategies;

- Continuity of operations;

- Disaster recovery; and

- Crisis management.

## INCIDENT RESPONSE

The Contractor shall maintain an information security incident response capability that includes adequate preparation, detection, analysis, containment, recovery, and reporting activities.  Information security incident response activities shall include, at a minimum, the following:

- Information security incident reporting awareness;

- Incident response planning and handling;

- Establishment of an incident response team;

- Cybersecurity insurance;

- Contracts with external incident response services specialists; and

- Contacts with law enforcement cybersecurity units.

## TAX RETURN DATA SECURITY

A.	PERFORMANCE

- In performance of this Contract, the Contractor agrees to comply with and assume responsibility for compliance by his or her employees with the following requirements:

- All work will be done under the supervision of the Contractor or the Contractor’s employees;

- Any return or return information made available in any format shall be used only for the purpose of carrying out the provisions of this Contract Information contained in such material will be treated as confidential and will not be divulged or made known in any manner to any person except as may be necessary in the performance of this Contract Disclosure to anyone other than an officer or employee of the Contractor will be prohibited;

- All returns and return information will be accounted for upon receipt and properly stored before, during, and after processing. In addition, all related output will be given the same level of protection as required for the source material;

- The Contractor certifies that the data processed during the performance of this Contract will be completely purged from all data storage components of his or her computer facility, and the Contractor will retain no output at the time the work is completed.  If immediate purging of all data storage components is not possible, the Contractor certifies that any IRS data remaining in any storage component will be safeguarded to prevent unauthorized disclosures;

- Any spoilage or any intermediate hard copy printout that may result during the processing of IRS data will be given to the agency or his or her designee.  When this is not possible, the Contractor will be responsible for the destruction of the spoilage or any intermediate hard copy printouts, and will provide the agency or his or her designee with a statement containing the date of destruction, description of material destroyed, and the method used;

- All computer systems receiving, processing, storing, or transmitting federal tax information must meet the requirements defined in IRS Publication 1075. To meet functional and assurance requirements, the security features of the environment must provide for the managerial, operational, and technical controls.  All security features must be available and activated to protect against unauthorized use of and access to federal tax information.

- No work involving federal tax information furnished under this Contract will be subcontracted without prior written approval of the IRS;

- The Contractor will maintain a list of employees authorized access. Such list will be provided to the agency and, upon request, to the IRS reviewing office; and

- The agency will have the right to void this Contract if the Contractor fails to provide the safeguards described above.

B.	CRIMINAL/CIVIL SANCTIONS

- Each officer or employee of any person to whom returns or return information is or may be disclosed will be notified in writing by such person that returns or return information disclosed to such officer or employee can be used only for a purpose and to the extent authorized herein, and that further disclosure of any such returns or return information for a purpose or to an extent unauthorized herein constitutes a felony punishable upon conviction by a fine of as much as $5,000 or imprisonment for as long as five (5) years’, or both, together with the costs of prosecution. Such person shall also notify each such officer and employee that any such unauthorized further disclosure of returns or return information may also result in an award of civil damages against the officer or employee in an amount not less than $1,000 with respect to each instance of unauthorized disclosure.  These penalties are prescribed by IRC sections 7213 and 7431 and set forth at 26 CFR 301.6103(n)-1;

- Each officer or employee of any person to whom returns or return information is or may be disclosed shall be notified in writing by such person that any return or return information made available in any format shall be used only for the purpose of carrying out the provisions of this Contract  Information contained in such material shall be treated as confidential and shall not be divulged or made known in any manner to any person except as may be necessary in the performance of this Contract  Inspection by or disclosure to anyone without an official need to know constitutes a criminal misdemeanor punishable upon conviction by a fine of as much as $1,000 or imprisonment for as long as one (1) year, or both, together with the costs of prosecution.  Such person shall also notify each such officer and employee that any such unauthorized inspection or disclosure of returns or return information may also result in an award of civil damages against the officer or employee [United States for federal employees] in an amount equal to the sum of the greater of $1,000 for each act of unauthorized inspection or disclosure with respect to which such defendant is found liable or the sum of the actual damages sustained by the plaintiff as a result of such unauthorized inspection or disclosure plus in the case of a willful inspection or disclosure which is the result of gross negligence, punitive damages, plus the costs of the action. These penalties are prescribed by IRC section 7213A and 7431;

- Additionally, it is incumbent upon the Contractor to inform its officers and employees of the penalties for improper disclosure imposed by the Privacy Act of 1974, 5 U.S.C. 552a.  Specifically, 5 U.S.C. 552a(i)(1), which is made applicable to Contractors by 5 U.S.C. 552a(m)(1), provides that any officer or employee of a Contractor, who by virtue of his/her employment or official position, has possession of or access to agency records which contain individually identifiable information, the disclosure of which is prohibited by the Privacy Act or regulations established thereunder, and who knowing that disclosure of the specific material is prohibited, willfully discloses the material in any manner to any person or agency not entitled to receive it, shall be guilty of a misdemeanor and fined not more than $5,000; and

- Granting a Contractor access to Federal Tax Information (FTI) must be preceded by certifying that each individual understands the agency’s security policy and procedures for safeguarding IRS information.  Contractors must maintain their authorization to access FTI through annual recertification per IRS Publication 1075.  The initial certification and recertification must be documented and placed in the agency's files for review. As part of the certification and at least annually afterwards, Contractors should be advised of the provisions of IRC Sections 7431, 7213, and 7213A (see Exhibit 6 of IRS Publication 1075, IRC Sec. 7431 Civil Damages for Unauthorized Disclosure of Returns and Return Information and Exhibit 5, IRC Sec. 7213 Unauthorized Disclosure of Information). The training provided before the initial certification and annually thereafter must also cover the incident response policy and procedure for reporting unauthorized disclosures and data breaches. For both the initial certification and the annual certification, the Contractor should sign, either with ink or electronic signature, a confidentiality statement certifying its understanding of the security requirements.

C.	INSPECTION

The IRS and the Agency shall have the right to send its officers and employees into the offices and plants of the Contractor for inspection of the facilities and operations provided for the performance of any work under this Contract On the basis of such inspection, specific measures may be required in cases where the Contractor is found to be noncompliant with Contract safeguards.

# MODIFICATIONS TO THE STATE OF NEW JERSEY STANDARD TERMS AND CONDITIONS

## INDEMNIFICATION

Section 4.1 of the SSTC is deleted in its entirety and replaced with the following:

4.1 INDEMNIFICATION

The Contractor’s liability to the State and its employees in third party suits shall be as follows:

- The Contractor shall assume all risk of and responsibility for, and agrees to indemnify, defend, and save harmless the State and its officers, agents, servants and employees, from and against any and all third party claims, demands, suits, actions, recoveries, judgments and costs and expenses in connection therewith:

    - For or on account of the loss of life, property or injury or damage to the person, body or property of any person or persons whatsoever, which shall arise from or result directly or indirectly from the work and/or products supplied under this Contract or the order; and

    - For or on account of the use of any patent, copyright, trademark, trade secret or other proprietary right of any copyrighted or uncopyrighted composition, secret process, patented or unpatented invention, article or appliance (“Intellectual Property Rights”) furnished or used in the performance of this Contract; and

    - The Contractor’s indemnification and liability under subsection (A) is not limited by, but is in addition to the insurance obligations.

- In the event of a claim or suit involving third-party Intellectual Property Rights, the Contractor, at its option, may:

- procure for the State the legal right to continue the use of the product;

- replace or modify the product to provide a non-infringing product that is the functional equivalent; or

- in the event that the Contractor cannot do (1) or (2) refund the purchase price less a reasonable allowance for use that is agreed to by both parties.

- The State will:

- promptly notify Contractor in writing of the claim or suit;

- give Contractor control of the defense and settlement of any claim that is subject to Section 4.1(A); provided; however, that the State must approve any settlement of the alleged claim, which approval shall not be unreasonably withheld. The State may observe the proceedings relating to the alleged claim and confer with the Contractor at its expense.

- Notwithstanding the foregoing, Contractor has no obligation or liability for any claim or suit concerning third-party Intellectual Property Rights arising from:

- the State’s unauthorized combination, operation, or use of a product supplied under this Contract with any product, device, or Software not supplied by Contractor;

- the State’s unauthorized alteration or modification of any product supplied under this Contract;

- the Contractor’s compliance with the State’s designs, specifications, requests, or instructions, provided that if the State provides Contractor with such designs, specifications, requests, or instructions, Contractor reviews same and advises that such designs, specifications, requests or instructions present potential issues of patent or copyright infringement and the State nonetheless directs the Contractor to proceed with one (1) or more designs, specifications, requests or instructions that present potential issues of patent or copyright infringement; or

- the State’s failure to promptly implement a required update or modification to the product provided by Contractor.

- Contractor will be relieved of its responsibilities under Subsection 4.1(A)(1) and (2) for any claims made by an unaffiliated third party that arise solely from the actions or omissions of the State, its officers, employees or agents.

- Subject to the New Jersey Tort Claims Act (N.J.S.A. 59:1-1 et seq.), the New Jersey Contractual Liability Act (N.J.S.A. 59:13-1 et seq.) and the appropriation and availability of funds, the State will be responsible for any cost or damage arising out of actions or inactions of the State, its employees or agents under Subsection 4.1(A)(1) and (2) which results in an unaffiliated third party claim.  This is the Contractor’s exclusive remedy for these claims;

- This section states the entire obligation of Contractor and its suppliers, and the exclusive remedy of the State, in respect of any infringement or alleged infringement of any Intellectual Property Rights.  This indemnity obligation and remedy are given to the State solely for its benefit and in lieu of, and Contractor disclaims, all warranties, conditions and other terms of non-infringement or title with respect to any product; and

- Furthermore, neither Contractor nor any attorney engaged by Contractor shall defend the claim in the name of the State of New Jersey or any Authorized Purchaser, nor purport to act as legal representative of the State of New Jersey or any Authorized Purchaser, without having provided notice to the Director of the Division of Law in the Department of Law and Public Safety and to the Director of the Division of Purchase and Property.  The State of New Jersey may, at its election and expense, assume its own defense and settlement; and

- The State of New Jersey will not indemnify, defend, pay or reimburse for claims or take similar actions on behalf of the Contractor.

## INSURANCE

### PROFESSIONAL LIABILITY INSURANCE

Section 4.2 of the SSTC is supplemented with the following:

Professional Liability Insurance:  The Contractor shall carry Errors and Omissions, Professional Liability Insurance, and/or Professional Liability Malpractice Insurance sufficient to protect the Contractor from any liability arising out of the professional obligations performed pursuant to the requirements of this Contract.  The insurance shall be in the amount of not less than $3,000,000 per each occurrence, and in such policy forms as shall be approved by the State.  If the Contractor has claims-made coverage and subsequently changes carriers during the term of this Contract, it shall obtain from its new Errors and Omissions, Professional Liability Insurance, and/or Professional Malpractice Insurance carrier an endorsement for retroactive coverage.

### CYBER BREACH INSURANCE

Section 4.2 of the SSTC supplemented with the following:

Cyber Breach Insurance: The Contractor shall carry Cyber Breach Insurance in an amount sufficient to protect the Contractor from any liability arising out of its performance pursuant to the requirements of this Contract.  The insurance shall be in an amount of not less than $2,000,000 per each occurrence and in such policy forms as shall be approved by the State.  The insurance shall at a minimum cover the following: Data loss, malware, ransomware and similar breaches to computers, servers and software; Protection against third-party claims; cost of notifying affected parties; cost of providing credit monitoring to affected parties; forensics; cost of public relations consultants; regulatory compliance costs; costs to pursue indemnity rights; costs to Data Breach and Credit Monitoring Services analyze the insured’s legal response obligations; costs of defending lawsuits; judgments and settlements; regulatory response costs; costs of responding to regulatory investigations; and costs of settling regulatory claims.

### LIMITATION OF LIABILITY OPTIONS

Section 4.0 of the SSTC is supplemented with the following:

4.3 LIMITATION OF LIABILITY

The Contractor’s liability to the State for actual, direct damages resulting from the Contractor’s performance or non-performance of, or in any manner related to this Contract, for any and all claims, shall be limited in the aggregate to 200% of the fees paid to Contractor for the products or Services giving rise to such damages.  This limitation of liability shall not apply to the following:

    - The Contractor’s indemnification obligations as described in the SSTC Section 4.1; and

    - The Contractor’s breach of its obligations of confidentiality described in this Bid Solicitation; and

    - The Contractor’s indemnification obligation is not limited by but is in addition to the insurance obligations.

The Contractor shall not be liable for special, consequential, or incidental damages.

# QUOTE EVALUATION AND AWARD

## RIGHT TO WAIVE

Pursuant to N.J.A.C. 17:12-2.7(d) the Director may waive minor irregularities or omissions in a Quote.  The Director reserves the right to waive a requirement provided that the requirement does not materially affect the procurement or the State's interests associated with the procurement.

## DIRECTOR’S RIGHT TO ACCEPT OR REJECT A QUOTE

The Director reserves the right to reject any or all Quotes, or to award in whole or in part if deemed to be in the best interest of the State to do so. The Director shall have authority to award Contracts in accordance with N.J.S.A. 52:34-12.

## RECIPROCITY FOR JURISDICTIONAL BIDDER PREFERENCE

In accordance with N.J.S.A. 52:32-1.4 and N.J.A.C. 17:12-2.13, the State of New Jersey will invoke reciprocal action against an out-of-State Bidder whose state or locality maintains a preference practice for its in-state Bidders.  The State of New Jersey will use the annual surveys compiled by the Council of State Governments, National Association of State Procurement Officials, or the National Institute of Governmental Purchasing or a State’s statutes and regulations to identify States having preference laws, regulations, or practices and to invoke reciprocal actions. The State of New Jersey may obtain additional information as it deems appropriate to supplement the stated survey information.

A Bidder may submit information related to preference practices enacted for a State or Local entity outside the State of New Jersey. This information may be submitted in writing as part of the Quote response, including name of the locality having the preference practice, as well as identification of the county and state, and should include a copy of the appropriate documentation, i.e., resolution, regulation, law, notice to Bidder, etc.  It is the responsibility of the Bidder to provide documentation with the Quote or submit it to the Director within five (5) Business Days after the deadline for Quote submission.  Written evidence for a specific procurement that is not provided to the Director within five (5) Business Days of the public Quote submission date may not be considered in the evaluation of that procurement, but may be retained and considered in the evaluation of subsequent procurements.

## CLARIFICATION OF QUOTE

After the Quote Opening Date, unless requested by the State as noted below, Bidder contact with the Procurement Bureau regarding this Bid Solicitation and the submitted Quote is not permitted.

After the Quotes are reviewed, one (1), some or all of the Bidders may be asked to clarify certain aspects of its Quote.  A request for clarification may be made in order to resolve minor ambiguities, irregularities, informalities or clerical errors.  Clarifications cannot correct any deficiencies, material omissions, or used to revise or modify a Quote.

The Director reserves the right to request that a Bidder explain, in detail, how the Quote price was determined.

## ORAL PRESENTATION

Not applicable to this procurement.

## TIE QUOTES

Tie Quotes will be awarded by the Director in accordance with N.J.A.C. 17:12-2.10.

## STATE'S RIGHT TO INSPECT BIDDER’S FACILITIES

The State reserves the right to inspect the Bidder’s establishment before making an award, for the purposes of ascertaining whether the Bidder has the necessary facilities for performing the Contract.

## STATE'S RIGHT TO CHECK REFERENCES

The State may also consult with clients of the Bidder during the evaluation of Quotes. Such consultation is intended to assist the State in making a Contract award that is most advantageous to the State.

## EVALUATION CRITERIA

The following evaluation criteria categories, not necessarily listed in order of significance, will be used to evaluate Quotes received in response to this Bid Solicitation.  The evaluation criteria categories may be used to develop more detailed evaluation criteria to be used in the evaluation process.

### TECHNICAL EVALUATION CRITERIA

The following criteria will be used to evaluate and score Quotes received in response to this Bid Solicitation.  Each criterion will be scored, and each score multiplied by a predetermined weight to develop the Technical Evaluation Score:

- Personnel:  The qualifications and experience of the Bidder’s management, supervisory, and key personnel assigned to the Contract, including the candidates recommended for each of the positions/roles required;

- Experience of firm:  The Bidder’s documented experience in successfully completing Contract of a similar size and scope in relation to the work required by this Bid Solicitation; and

- Ability of firm to complete the Scope of Work based on its Technical Quote:  The Bidder’s demonstration in the Quote that the Bidder understands the requirements of the Scope of Work and presents an approach that would permit successful performance of the technical requirements of the Contract.

### PRICE EVALUATION

For evaluation purposes, Bidders will be ranked from lowest to highest according to the total Quote price located on the State-Supplied Price Sheet accompanying this Bid Solicitation.

## QUOTE DISCREPANCIES

In evaluating Quotes, discrepancies between words and figures will be resolved in favor of words.  Discrepancies between Unit Prices and totals of Unit Prices will be resolved in favor of Unit Prices.  Discrepancies in the multiplication of units of work and Unit Prices will be resolved in favor of the Unit Prices.  Discrepancies between the indicated total of multiplied Unit Prices and units of work and the actual total will be resolved in favor of the actual total.  Discrepancies between the indicated sum of any column of figures and the correct sum thereof will be resolved in favor of the correct sum of the column of figures.

## NEGOTIATION

In accordance with N.J.S.A. 52:34-12(f) and N.J.A.C. 17:12-2.7, after evaluating Quotes, the Procurement Bureau may establish a competitive range and enter into negotiations with one (1) Bidder or multiple Bidders within this competitive range.  The primary purpose of negotiations is to maximize the State’s ability to obtain the best value based on the mandatory requirements, evaluation criteria, and cost.  Multiple rounds of negotiations may be conducted with one (1) Bidder or multiple Bidders.  Negotiations will be structured by the Procurement Bureau to safeguard information and ensure that all Bidders are treated fairly.

Negotiations will be conducted only in those circumstances where it is deemed by the Director to be in the State’s best interests and to maximize the State’s ability to get the best value.  Therefore, the Bidder is advised to submit its best technical and price Quote in response to this Bid Solicitation since the State may, after evaluation, make a Contract award based on the content of the initial submission.

If the Procurement Bureau contemplates negotiation, Quote prices will not be publicly read at the Quote opening.  Only the name and address of each Bidder will be publicly announced at the Quote opening.

## BEST AND FINAL OFFER (BAFO)

The Bidder is advised to submit its most competitive technical and price Quote in response to this Bid Solicitation. The State reserves the right to award a Contract based on the initial pricing submitted without requesting a Best and Final Offer (BAFO).  BAFOs will be conducted only in those circumstances where it is deemed by the Director to be in the State’s best interests and to maximize the State’s ability to get the best value.

The Procurement Bureau may invite one (1) Bidder or multiple Bidders to submit a BAFO. Said invitation will establish the time and place for submission of the BAFO.  The Division may conduct more than one (1) round of BAFO in order to attain the best value for the State. Any BAFO that does not result in more advantageous pricing to the State will not be considered, and the State will evaluate the Bidder’s most advantageous previously submitted pricing.

If the Procurement Bureau contemplates BAFOs, Quote prices will not be publicly read at the Quote opening.  Only the name and address of each Bidder will be publicly announced at the Quote opening.

## “REQUEST FOR REVISION” WITHIN NJSTART

The State may request a revision of the Bidder’s Quote within NJSTART. The Bidder shall respond to the “Request for Revision” only for the reason(s) identified by the State. Any changes made by a Bidder to the Quote other than as requested by the State shall be considered null and void.

## POOR PERFORMANCE

A Bidder with a history of performance problems may be bypassed for consideration of an award issued as a result of this Bid Solicitation. The following materials may be reviewed to determine Bidder performance:

- Contract cancellations for cause pursuant to State of New Jersey Standard Terms and Conditions Section 5.7(B);

- Information contained in Contractor performance records;

- Information obtained from audits or investigations conducted by a local, state or federal agency of the Bidder’s work experience;

- Current licensure, registration, and/or certification status and relevant history thereof; or

- Bidder’s status or rating with established business/financial reporting services, as applicable.

Bidders should note that this list is not exhaustive.

## RECOMMENDATION FOR AWARD

After the evaluation of the submitted Quotes is complete, the Procurement Bureau will recommend to the Director for award, the responsible Bidder(s) whose Quote, conforming to this Bid Solicitation, is most advantageous to the State, price and other factors considered.  The Director may accept, reject or modify the recommendation of the Procurement Bureau.

## CONTRACT AWARD

Contract award(s) will be made with reasonable promptness by written notice to that responsible Bidder, whose Quote, conforming to this Bid Solicitation, is most advantageous to the State, price, and other factors considered.  Any or all Quotes may be rejected when the State Treasurer or the Director determines that it is in the public interest to do so.  Contract awards will be publicly posted under the relevant contract number and available on NJSTART.

# GLOSSARY

## CROSSWALK

| Current DPP Template Term | Equivalent Statutory, Regulatory NJSTART and/or Legacy Term |
| --- | --- |
| Bid Solicitation | Request For Proposal (RFP)/Solicitation |
| Bid Amendment | Addendum |
| Contract | Master Blanket Purchase Order (Blanket/Blanket P.O.) |
| Contract Amendment | Change Order |
| Administrative Change Order | Change Order |
| Quote | Proposal/Bid |
| Contractor | Vendor/Contractor |
| Bidder | Bidder/Contractor |

## DEFINITIONS

Unless otherwise specified in the Bid Solicitation, the following definitions will be part of any Contract awarded, or order placed, as a result of this Bid Solicitation.  Note that not all definitions included here apply to all Bid Solicitations.

Acceptance – The written confirmation by the Using Agency that Contractor has completed a Deliverable according to the specified requirements.

Administrative Change Order – A unilateral administrative modification to the Contract in the NJSTART system by the Division. Administrative Change Orders are not to be considered formal Contract Amendments.

All-Inclusive Hourly Rate – An hourly rate comprised of all direct and indirect costs including, but not limited to: labor costs, overhead, fee or profit, clerical support, travel expenses, per diem, safety equipment, materials, supplies, managerial support and all documents, forms, and reproductions thereof.  This rate also includes portal-to-portal expenses as well as per diem expenses such as food.

Apparel – means any clothing, headwear, linens or fabric.

Apparel Contracts – include all purchases, rentals or other acquisition of apparel products by the State of New Jersey, including authorizations by the State of New Jersey for contractors to sell apparel products through cash allowances or vouchers issued by the State of New Jersey, and license agreements with a public body.

Apparel Production – includes the cutting and manufacturing of apparel products performed by the contractor or by any Subcontractors, but not including the production of supplies or sundries such as buttons, zippers, and thread.

Approved Products – Those products that have been identified in Bid Solicitation as meeting Using Agency needs and confirmed as meeting product specifications.

Authorized Purchasers – shall mean any State-Level government agency, department, office, instrumentality, division, unit or other entity in the Executive Branch (“State Purchasers”), Cooperative Purchasing Partners, and/or Intrastate Cooperative Purchasing Partners.

Best and Final Offer or BAFO – Pricing timely submitted by a Bidder upon invitation by the Procurement Bureau after Quote opening, with or without prior discussion or negotiation.

Bid or Bid Solicitation – The documents which establish the bidding and Contract requirements and solicits Quotes to meet the needs of the Using Agencies as identified herein, and includes the Bid Solicitation, State of New Jersey Standard Terms and Conditions (SSTC), State-Supplied Price Sheet, Attachments, and Bid Amendments.

Bid Amendment – Written clarification or revision to this Bid Solicitation issued by the Division. Bid Amendments, if any, will be issued prior to Quote opening.

Bid Opening Date – The date Quotes will be opened for evaluation and closed to further Quote submissions.

Bid Security - means a guarantee, in a form acceptable to the Division, that the bidder, if selected, will accept the contract as bid; otherwise, the bidder or, as applicable, its guarantor will be liable for the amount of the loss suffered by the State, which loss may be partially or completely recovered by the State in exercising its rights against the instrument of bid security.

Bidder – An entity offering a Quote in response to the Division’s Bid Solicitation.

Breach of Security – as defined by N.J.S.A. 56:8-161, means unauthorized access to electronic files, media, or data containing Personal Data that compromises the security, confidentiality, or integrity of Personal Data when access to the Personal Data has not been secured by encryption or by any other method or technology that renders the Personal Data unreadable or unusable.  Good faith acquisition of Personal Data by an employee or agent of the Provider for a legitimate business purpose is not a Breach of Security, provided that the Personal Data is not used for a purposes unrelated to the business or subject to further unauthorized disclosure.

Business Day – Any weekday, excluding Saturdays, Sundays, State legal holidays, and State-mandated closings unless otherwise indicated.

Calendar Day – Any day, including Saturdays, Sundays, State legal holidays, and State-mandated closings unless otherwise indicated.

Commercial off the Shelf Software or COTS – Software provided by Provider that is commercially available and that can be used with little or no modification.

Contract – The Contract consists of the State of NJ Standard Terms and Conditions (SSTC), the Bid Solicitation, the responsive Quote submitted by a responsible Bidder as accepted by the State, the notice of award, any Best and Final Offer, any subsequent written document memorializing the agreement, any modifications to any of these documents approved by the State and any attachments, Bid Amendment or other supporting documents, or post-award documents including Contract Amendments agreed to by the State and the Contractor, in writing.

Contract Amendment – An amendment, alteration, or modification of the terms of a Contract between the State and the Contractor(s). A Contract Amendment is not effective until it is signed and approved in writing by the person with the appropriate signing authority.  Contract Amendments are tracked using Change Orders in NJSTART. Please note that Administrative Change Orders (see definition above) are not considered Contract Amendments.

Contractor – The Bidder awarded a Contract resulting from this Bid Solicitation.

Contractor Intellectual Property – Any intellectual property that is owned by Contractor and contained in or necessary for the use of the Deliverables or which the Contractor makes available for the State to use as part of the work under the Contract.  Contractor Intellectual Property includes COTS or Customized Software owned by Contractor, Contractor’s technical documentation, and derivative works and compilations of any Contractor Intellectual Property.

Cooperative Purchasing Program – The Division’s intrastate program that provides procurement-related assistance to New Jersey local governmental entities and boards of education, State and county colleges and other public entities having statutory authority to utilize select State Contract s issued by the Division, pursuant to the provisions of N.J.S.A. 52:25-16.1 et seq.

Cooperative Purchasing Participants – These participants include quasi-State entities, counties, municipalities, school districts, volunteer fire departments, first aid squads, independent institutions of higher learning, County colleges, and State colleges.

Customized Software – COTS that is adapted or configured by Provider to meet specific requirements of the Authorized Purchaser that differ from the standard requirements of the base product. For the avoidance of doubt, “Customized Software” is not permitted to be sold to the State under the scope of this Contract.

Days After Receipt of Order (ARO) – The number of Calendar Days ‘After Receipt of Order’ in which the Using Agency will receive the ordered materials and/or services.

Dealer/Distributor – A Company authorized by a Bidder or Contractor as having the contractual ability to accept and fulfill orders and receive payments directly on behalf of the Contractor that is awarded a Contract.  Any authorized Dealer/Distributor must agree to all terms and conditions contained within the Bid Solicitation and must agree to provide all products and services in accordance with the Contract specifications, terms, conditions and pricing.

Deliverable – Goods, products, Services and Work Product that Contractor is required to deliver to the State under the Contract.

Director – Director, Division of Purchase and Property, Department of the Treasury, who by statutory authority is the Chief Contracting Officer for the State of New Jersey; or the Director’s designee.

Disabled Veterans’ Business - means a business which has its principal place of business in the State, is independently owned and operated and at least 51% of which is owned and controlled by persons who are disabled veterans or a business which has its principal place of business in this State and has been officially verified by the United States Department of Veterans Affairs as a service disabled veteran-owned business for the purposes of department contracts pursuant to federal law.  N.J.S.A. 52:32-31.2.

Disabled Veterans’ Business Set-Aside Contract – means a Contract for goods, equipment, construction or services which is designated as a Contract with respect to which bids are invited and accepted only from disabled veterans’ businesses, or a portion of a Contract when that portion has been so designated.  N.J.S.A. 52:32-31.2.

Discount – The standard price reduction applied by the Bidder to all items.

Division – The Division of Purchase and Property.

Equivalent Products – Products offered other than those identified as an Approved Product in this Bid Solicitation that meet the specifications herein. Equivalent Products will be evaluated to ensure that they meet all technical, nutritional, and packaging specifications herein as part of the Quote evaluation process.

Evaluation Committee – A group of individuals or a Division staff member assigned by the Director to review and evaluate Quotes submitted in response to this Bid Solicitation and recommend a Contract award to the Director.

Firm Fixed Price – A price that is all-inclusive of direct cost and indirect costs, including, but not limited to, direct labor costs, overhead, fee or profit, clerical support, equipment, materials, supplies, managerial (administrative) support, all documents, reports, forms, travel, reproduction and any other costs.

Hardware – Includes computer equipment and any Software provided with the Hardware that is necessary for the Hardware to operate.

Internet of Things (IoT) – the network of physical devices, vehicles, home appliances and other items embedded with electronics, software, sensors, actuators, and network connectivity which enables these objects to connect and exchange data.

Intrastate cooperative purchasing participants – refers to political subdivisions, volunteer fire departments and first aid squads, and independent institutions of higher education and school districts pursuant to N.J.S.A. 52:25-16.1 et seq., State and county colleges pursuant to N.J.S.A. 18A:64-60 and 18A:64A-25.9, quasi-State agencies and independent authorities pursuant to N.J.S.A. 52:27B-56.1, and other New Jersey public entities having statutory authority to utilize select State contracts issued by the Division.

Joint Venture – A business undertaking by two (2) or more entities to share risk and responsibility for a specific project.

Life cycle assessment – The comprehensive examination of a product’s environmental and economic aspects and potential impacts throughout its lifetime, including raw material extraction, transportation, manufacturing, use and disposal.

Life cycle cost – The amortized total cost of a product, including capital costs, installation costs, operating costs, maintenance costs, and disposal costs discounted over the lifetime of the product.

Master Blanket Purchase Order (Blanket/Blanket P.O.) – A Term Contract that allows repeated purchases from an awarded contract.

Materials in Solid Waste – Material found in the various components of the solid waste stream. General, solid waste has several components, such as municipal solid waste (MSW), construction and demolition debris (C&D), and nonhazardous industrial waste.  Under RCRA Section 6002, EPA considers materials recovered from any component of the solid waste stream when designating items containing Recovered Materials.

May – Denotes that which is permissible or recommended, not mandatory.

Mobile Device – means any device used by Provider that can move or transmit data, including but not limited to laptops, hard drives, and flash drives.

Must – Denotes that which is a mandatory requirement.

Net Purchases – means the total gross purchases, less credits, taxes, regulatory fees and separately stated shipping charges not included in unit prices, made by Intrastate Cooperative Purchasing Participants, regardless of whether or not NJSTART is used as part of the purchase process.

No Bid – The Bidder is not submitting a price Quote for an item on a price line.

No Charge – The Bidder will supply an item on a price line free of charge.

Non-Public Data – means data, other than Personal Data, that is not subject to distribution to the public as public information. Non-Public Data is data that is identified by the State as non-public information or otherwise deemed to be sensitive and confidential by the State because it contains information that is exempt by statute, ordinance or administrative rule from access by the general public as public information.

Percentage Discount or Markup – The percentage bid applied as a Markup or a Discount to a firm, fixed price contained within a price list/catalog.

Performance Security – means a guarantee, executed subsequent to award, in a form acceptable to the Division, that the successful bidder will complete the contract as agreed and that the State will be protected from loss in the event the contractor fails to complete the contract as agreed.

Personal Data means –

“Personal Information” as defined in N.J.S.A. 56:8-161, means an individual’s first name or first initial and last name linked with any one or more of the following data elements: (1) Social Security number, (2) driver’s license number or State identification card number or (3) account number or credit or debit card number, in combination with any required security code, access code, or password that would permit access to an individual’s financial account.  Dissociated data that, if linked would constitute Personal Information is Personal Information if the means to link the dissociated were accessed in connection with access to the dissociated data.  Personal Information shall not include publicly available information that is lawfully made available to the general public from federal, state or local government records, or widely distributed media; and/or

Data, either alone or in combination with other data, that includes information relating to an individual that identifies the person or entity by name, identifying number, mark or description that can be readily associated with a particular individual and which is not a public record, including but not limited to, Personally Identifiable Information (PII); government-issued identification numbers (e.g., Social Security, driver’s license, passport); Protected Health Information (PHI) as that term is defined in the regulations adopted pursuant to the Health Insurance Portability and Accountability Act of 1996, P.L. No. 104-191 (1996) and found in 45 CFR Parts 160 to 164 and defined below; and Education Records, as that term is defined in the Family Educational Rights and Privacy Act (FERPA), 20 U.S.C. § 1232g.

Personally Identifiable Information or PII - as defined by the U.S. Department of Commerce, National Institute of Standards and Technology, means any information about an individual maintained by an agency, including (1) any information that can be used to distinguish or trace an individual’s identity, such as name, social security number, date and place of birth, mother’s maiden name, or biometric records; and (2) any other information that is linked or linkable to an individual, such as medical, educational, financial, and employment information.

Post-Consumer Material – Material or finished product that has served its intended use and has been diverted or recovered from waste destined for disposal, having completed its life as a consumer item.  Post-Consumer Materials are part of the broader category of Recovered Materials.

Pre-Consumer Material – Materials generated in manufacturing and converting processes, such as manufacturing scrap and trimmings/cuttings.

Price List/Catalog – A document published by a manufacturer, resellers, Dealers, or Distributors that typically contains product descriptions, a list of products with fixed prices to which a Bidder’s percentage discount or markup bid is applied.

Procurement Bureau (Bureau) – The Division unit responsible for the preparation, advertisement, and issuance of Bid Solicitations, for the tabulation of Quotes and for recommending award(s) of Contract(s) to the Director and the Deputy Director.

Project – The undertakings or services that are the subject of this Bid Solicitation.

Protected Health Information or PHI – has the same meaning as the term is defined in the regulations adopted pursuant to the Health Insurance Portability and Accountability Act of 1996, P.L. No. 104-191 (1996) and found in 45 CFR Parts 160 to 164 means Individually Identifiable Health Information (as defined below) transmitted by electronic media, maintained in electronic media, or transmitted or maintained in any other form or medium. PHI excludes education records covered by the Family Educational Rights and Privacy Act (FERPA), as amended, 20 U.S.C. 1232g, records described at 20 U.S.C. 1232g(a)(4)(B)(iv) and employment records held by a covered entity in its role as employer. The term “Individually Identifiable Health Information” has the same meaning as the term is defined in the regulations adopted pursuant to the Health Insurance Portability and Accountability Act of 1996, P.L. No. 104-191 (1996) and found in 45 CFR Parts 160 to 164 and means information that is a subset of Protected Health Information, including demographic information collected from an individual, and (1) is created or received by a health care provider, health plan, employer or health care clearinghouse; and (2) relates to the past, present or future physical or mental health or condition of an individual; the provision of health care to an individual; or the past, present or future payment for the provision of health care to an individual; and (a) that identifies the individual; or (b) with respect to which there is a reasonable basis to believe the information can be used to identify the individual.

Purchases - means the total gross purchases, less credits, taxes, regulatory fees and separately stated shipping charges not included in unit prices, made regardless of whether or not NJSTART is used as part of the purchase process.

Quasi-State Agency – is any agency, commission, board, authority or other such governmental entity which is established and is allocated to a State department or any bi-state governmental entity of which the State of New Jersey is a member, as defined in N.J.S.A. 52:27B-56.1, provided that any sale to any such bi-state governmental entity is for use solely within the State of New Jersey.

Quick Reference Guides (QRGs) – Informational documents which provide Vendors with step-by-step instructions to navigate the NJSTART eProcurement System. QRGs are available on the NJSTART Vendor Support Page.

Quote – Bidder’s timely response to the Bid Solicitation including, but not limited to, technical Quote, price Quote including Best and Final Offer, any licenses, forms, certifications, clarifications, negotiated documents, and/or other documentation required by the Bid Solicitation.

Quote Opening Date – The date Quotes will be opened for evaluation and closed to further Quote submissions.

Recovered Material – Waste material and byproduct that have been recovered or diverted from solid waste, but does not include materials and byproducts generated from, and commonly reused within, an original manufacturing process.

Recycling – The series of activities, including collection, separation, and processing, by which products or other materials are recovered from the solid waste stream for use in the form of raw materials in the manufacture of new products other than fuel for producing heat or power by combustion.

Recyclability – The ability of a product or material to be recovered from, or otherwise diverted from, the solid waste stream for the purpose of recycling.

Retainage – The amount withheld from the Contractor payment that is retained and subsequently released upon satisfactory completion of performance milestones by the Contractor.

Revision – A response to a BAFO request or a requested clarification of the Bidder’s Quote.

RMAN – Recovered Materials Advisory Notices provide purchasing guidance and recommendations for Recovered and Post-Consumer Material content levels for designated items.

Security Incident – means the potential access by non-authorized person(s) to Personal Data or Non-Public Data that the Provider believes could reasonably result in the use, disclosure, or access or theft of State’s unencrypted Personal Data or Non-Public Data within the possession or control of the Provider. A Security Incident may or may not turn into a Breach of Security.

Services – Includes, without limitation (i) Information Technology (IT) professional services, (ii) Software and Hardware-related services, including without limitation, installation, configuration, and training, and (iii) Software and Hardware maintenance and support and/or Software and Hardware technical support services.

Shall – Denotes that which is a mandatory requirement.

Should – Denotes that which is permissible or recommended, not mandatory.

Small Business – Pursuant to N.J.S.A. 52:32-19, N.J.A.C. 17:13-1.2, and N.J.A.C. 17:13-2.1, “small business” means a business that meets the requirements and definitions of “small business” and has applied for and been approved by the New Jersey Division of Revenue and Enterprise Services, Small Business Registration and M/WBE Certification Services Unit as (i) independently owned and operated, (ii) incorporated or registered in and has its principal place of business in the State of New Jersey; (iii)  has 100 or fewer full-time employees; and has gross revenues falling in one (1) of the six (6) following categories:

For goods and services - (A) 0 to $500,000 (Category I); (B) $500,001 to $5,000,000 (Category II); and (C) $5,000,001 to $12,000,000, or the applicable federal revenue standards established at 13 CFR 121.201, whichever is higher (Category III).

For construction services: (A) 0 to $3,000,000 (Category IV); (B) gross revenues that do not exceed 50 percent of the applicable annual revenue standards established at 13 CFR 121.201 (Category V); and (C) gross revenues that do not exceed the applicable annual revenue standards established at CFR 121.201, (Category VI).

Small Business Set-Aside Contract – means (1) a Contract for goods, equipment, construction or services which is designated as a Contract with respect to which bids are invited and accepted only from small businesses, or (2) a portion of a Contract when that portion has been so designated.”  N.J.S.A. 52:32-19.

Software – means, without limitation, computer programs, source codes, routines, or subroutines supplied by Provider, including operating software, programming aids, application programs, application programming interfaces and software products, and includes COTS, unless the context indicates otherwise.

Software as a Service or SaaS – means the capability provided to a purchaser to use the Provider’s applications running on a cloud infrastructure. The applications are accessible from various client devices through a thin client interface such as a Web browser (e.g., Web-based email) or a program interface. The purchaser does not manage or control the underlying cloud infrastructure, including network, servers, operating systems, storage or even individual application capabilities, with the possible exception of limited user-specific application configuration settings.

State – The State of New Jersey.

State Confidential Information – shall consist of State Data and State Intellectual Property  supplied by the State, any information or data gathered by the Contractor in fulfillment of the Contract and any analysis thereof (whether in fulfillment of the Contract or not).

State Contract Manager or SCM – The individual, responsible for the approval of all deliverables, i.e., tasks, sub-tasks or other work elements in the Scope of Work.  The SCM cannot direct or approve a Contract Amendment.

State Data – means all data and metadata created or in any way originating with the State, and all data that is the output of computer processing of or other electronic manipulation of any data that was created by or in any way originated with the State, whether such data or output is stored on the State’s hardware, the Provider’s hardware or exists in any system owned, maintained or otherwise controlled by the State or by the Provider.  State Data includes Personal Data and Non-Public Data.

State Intellectual Property – Any intellectual property that is owned by the State.  State Intellectual Property includes any derivative works and compilations of any State Intellectual Property.

State Price Sheet or State-Supplied Price Sheet – the bidding document created by the State and attached to this Bid Solicitation on which the Bidder submits its Quote pricing as is referenced and described in the Bid Solicitation.

Subtasks – Detailed activities that comprise the actual performance of a task.

Subcontractor – An entity having an arrangement with a Contractor, whereby the Contractor uses the products and/or services of that entity to fulfill some of its obligations under its State Contract, while retaining full responsibility for the performance of all  Contractor's obligations under the Contract, including payment to the Subcontractor.  The Subcontractor has no legal relationship with the State, only with the Contractor.

Task – A discrete unit of work to be performed.

Third Party Intellectual Property – Any intellectual property owned by parties other than the State or Contractor and contained in or necessary for the use of the Deliverables.  Third Party Intellectual Property includes COTS owned by Third Parties, and derivative works and compilations of any Third Party Intellectual Property.

Unit Cost or Unit Price – All-inclusive, firm fixed price charged by the Bidder for a single unit identified on a price line.

US CERT – United States Computer Emergency Readiness Team.

USEPA – United States Environmental Protection Agency.

Using Agency[ies] – A State department or agency, a quasi-State governmental entity, or an Intrastate Cooperative Purchasing participant, authorized to purchase products and/or services under a Contract procured by the Division.

Vendor – Either the Bidder or the Contractor.

Work Product – Every invention, modification, discovery, design, development, customization, configuration, improvement, process, Software program, work of authorship, documentation, formula, datum, technique, know how, secret, or intellectual property right whatsoever or any interest therein (whether patentable or not patentable or registerable under copyright or similar statutes or subject to analogous protection) that is specifically made, conceived, discovered, or reduced to practice by Contractor or Contractor’s Subcontractors or a third party engaged by Contractor or its Subcontractor pursuant to the Contract Notwithstanding anything to the contrary in the preceding sentence, Work Product does not include State Intellectual Property, Contractor Intellectual Property or Third Party Intellectual Property.

## CONTRACT-SPECIFIC DEFINITIONS

Application Programming Interface (API) – A set of defined rules that enable different applications to communicate with each other.

Confidential Information - any information, data or material disclosed by either Party to the other that, pursuant to agreement of the parties or the State’s grant of a proper request for confidentiality, is not generally known by or disclosed to the public or to Third parties including, without limitation:

(a) all materials, know-how, processes, trade secrets, manual, confidential reports, services rendered by State, financial, technical and operational information, and other matters relating to the operation of a Party’s business; (b) all information and material relating to Third Party Contractors of the State that have provided any part of the State’s information or communications infrastructure to the State; (c) software; and (d) any other information that the Parties agree should be kept confidential.

Child Support - the ongoing obligation for a periodic payment made directly or indirectly by a Non- Custodial Parent to a custodial party, caregiver or guardian, or the government, for the care and support of a child.

Child Support Enforcement Program - a federal/state/local partnership to help families by promoting family self-sufficiency and child well-being.

Child Support Program – The statewide program in New Jersey responsible for: locating the parent who has a responsibility to support their child(ren); legally determining if a person is the biological parent of a child; obtaining an order for Child Support; collecting support payments; keeping accurate records of payments; and enforcing the support order. The Child Support Program is supervised by the NJ Department of Human Services, Division of Family Development, Office of Child Support Services, and is administered in collaboration with the Judiciary and County Welfare Agencies. For more information, see: https://www.njchildsupport.org/.

Consumer Credit Protection Act (CCPA) - Protects employees from discharge by their employers because their wages have been garnished for any one debt, and limits the amount of an employee's earnings that may be garnished in any one week.

Custodial Parent – the parent who lives with the child(ren) and has primary day to day responsibility for that child.

Date of Hire - the date the employee first performs services for pay.

Department of Health and Human Services (HHS) - also known as the Health Department, is a cabinet-level executive branch department of the U.S. federal government with the goal of protecting the health of all Americans and providing essential human services.

Department of Human Services (DHS) - the Departmental entity located in New Jersey’s executive branch of government responsible for budget and oversight for its eight (8) Divisions that provide health, human services, welfare and disability services to individuals and families.

Division of Family Development (DFD) - a Division located within the Department of Human Services that provides leadership and supervision to the public and private agencies that deliver financial aid and support services to individuals and families.

Division of Revenue and Enterprise Services (DORES) – The State entity within the Department of the Treasury responsible for certifying an agency’s electronic imaging system in accordance with state rules.

Disaster Recovery - the process of regaining access to the data, hardware, and software necessary to resume to maintain business continuity after a human induced or natural disaster.

Disaster Recovery plan - a written plan for the process of regaining access to the data, hardware, and software necessary to resume important business operations after a human induced or natural disaster. This plan must include plans for coping with the unexpected or sudden loss of key personnel.

Duplicate New Hire – any record(s) submitted by an employer or designee that contain the same FEIN/SSN combination which has been entered into the New Hire database within the prior 60 days.

Enterprise Core - a set of firewalls, network switches and servers that form a physical multi-tier architecture infrastructure. The firewall infrastructure has a tier (1) for web serving, a tier (2) for application serving (business logic) and a tier (3) for database serving. The firewall infrastructure’s perimeter defense restricts access to only State-mandated systems and network services by way of TCP/IP web application protocols and ports.

Enterprise Network - a private and dedicated network that uses network protocols and communications to securely share business specific applications with authorized user communities.

Federal eIWO - a way for employers to receive and acknowledge income withholding orders (IWOs) electronically.

Federal Fiscal Year (FFY) - the period beginning October 1 and ending September 30 each year, which is the annual accounting period for the United States government.

Frequently Asked Questions (FAQs) - are listed questions and answers, all supposed to be commonly asked in some context, and pertaining to a particular topic.

Full Match – a new hire record where the employee SSN and first five characters of the last name are an exact match to the NCP information contained on NJKIDS.

Health Plan Administrator (HPA) – a person or company specifically designated to manage the health benefits plan of an organization.

Income Withholding Orders – Process to deduct child support payments directly from non-custodial parent’s paycheck as directed by a court order.

Individual Taxpayer Identification Number (ITIN) - An ITIN is a 9-digit number issued by the U.S. Internal Revenue Service (IRS) to individuals who are required for U.S. federal tax purposes to have a U.S. taxpayer identification number but who do not have and are not eligible to get a social security number (SSN).

Joint Application Design (JAD) – a structured meeting where stakeholders collaborate to define and refine requirements for a project.

New Hire – an employee who has not previously been employed by the employer; or was previously employed by the employer but has been separated from such prior employment for at least 60 consecutive days.

New Jersey Child Support Website – a State website that provides up-to-date information about New Jersey’s Child Support Program payment information. It is State-owned and Contractor-operated.

New Jersey Family Support Payment Center - also known as the New Jersey State Disbursement Unit (SDU).

New Jersey Kids Deserve Support (NJKiDS) – New Jersey’s web-based automated Child Support enforcement computer system. This is also referred to as "the State’s automated system" in this Bid Solicitation.

Non-Custodial Parent – the parent who does not has primary day to day responsibility for that child. The Parent ordered to make child support payments.

Office of Child Support Services (OCSS) - the single State agency that administers the child support program in New Jersey. OCSS resides within the Division of Family Development, NJ Department of Human Services.

Other Party Table (OTHP) – a screen within NJKIDS used to search for, view, add and update other party information details.

Partial Match - a submitted SSN and first five (5) characters of the employee’s last name that is not an exact match to the information provided in the IV-D file from NJKiDS.

Proof of Concept (POC) – provides evidence that demonstrates that a proposed design concept is feasible.

Requirements Traceability Matrix – a document that maps and tracks project requirements from origin to fulfllment, ensuring all requirements are addressed and accounted for.

Secure File Transfer Protocol (SFTP) - a standard Internet protocol that is the simplest way to exchange files between computers on the Internet.

Systematic Sampling – A method of selecting sample members from a larger population according to a random starting point and a fixed, periodic interval.

Verification of Employment – form sent to an employer asking for information to verify employment.

Webservice - a software function that communicates with other applications over a network using open standards.

## CONTRACT SPECIFIC ACRONYMS

| Acronym | Full Definition |
| --- | --- |
| API | Application Programing Interface |
| NJDOL | New Jersey Department of Labor and Workforce Development |
| SDNH | State Directory of New Hire |
| NMSN | National Medical Support Notice |
| CSESC | Child Support Employer Services Center |
| CSESP | Child Support Employer Services Portal |
| FAMIS | Family Assistance Management Information System |
| JAD | Joint Application Design |
| NJKIDS | New Jersey Kids Deserve Support |
| HPA | Health Plan Administrator |
| eIWO | Electronic Income Withholding Order |
| ITIN | Individual Taxpayer Identification Number |
| CP | Custodial Parent |
| NCP | Non-Custodial Parent |
| OTHP | Other Party Table |
| POC | Proof of Concept |

42 U.S.C. § 671(a)(17) “provides that, where appropriate, all steps will be taken, including cooperative efforts with the State agencies administering the program funded under Part A [of this subchapter] and plan approved under part D [of this subchapter], to secure an assignment to the State of any rights to support on behalf of each child receiving foster care maintenance payments under this part.”